# Football Intelligence & Content Studio — Single Source of Truth v0.2

Draft for owner review · 11 Oct 2026 · supersedes Baseline v0.1 · design only: no repo, code, tests or deployments exist. Items marked [P] are proposals needing approval; [C] are decisions confirmed in your document.

## 1. Review score of the uploaded document

59 / 100: strong governance and product intent, low build-readiness. Scores are my judgment from reading the document only; nothing external was benchmarked.

| Dimension | /10 | Why |
| --- | --- | --- |
| Product clarity | 6 | Vision is clear, but the original brief (event stats, season trends) and the later tactical-breakdown pivot coexist; social packs are called core yet undefined |
| Requirements and traceability | 7 | Stable IDs (PRJ, VID, TML...) are good; no priority, owner, acceptance or test link per row |
| Data model | 5 | Entity list only; no fields, timebase, pitch coordinates, keys or indexes |
| Architecture and stack | 5 | Stack is provisional; no routes, APIs or file plan beyond a tree; tree lists 3 services despite "no premature microservices" |
| Security and privacy | 8 | Consent, least privilege, retention, threat areas are solid; needs executable scenarios |
| AI and evidence governance | 8 | Best part: provenance, abstention, human approval; lacks eval design |
| QA and release gates | 7 | Layers and four-role model good; no numeric targets (correctly) and no matrix |
| Performance and scalability | 3 | Principles only; no budgets, data-volume estimates or storage design |
| Delivery plan | 6 | Staging proposed in review (REV-003) but not adopted into the plan |
| Document hygiene | 4 | See below |

Hygiene defects to fix (all addressed in this SSOT):

- Sections 30–31 pasted four times; numbering gaps (26, 32–33, 43, 45); §21 follows §22.

- Approval status contradicts itself ("not granted" vs "earlier explicit approval recorded").

- Broken external image links; tool names (SkillQuiver, AgentGrid, Testifly) not verifiable outside that session.

- Scope drift: stats/season comparison belongs in P1, not the tactical-breakdown MVP.

## 2. Governance

- This document is the only authoritative spec. Changes go through an ADR (Section 12) with a version bump.

- Status vocabulary [C]: Proposed → Approved-for-design → Implemented → Independently-verified → Released.

- Hard gate [C]: no repository or code until you explicitly approve. Resolve the approval contradiction first: please state "approved" or "not approved" for v0.2.

- Every requirement row: ID · priority · phase · acceptance (Given/When/Then) · test ID · owner · evidence link.

## 3. Product scope, staged [P] (adopts REV-003)

Primary: independent football creators making evidence-backed tactical breakdown videos with voice-over. Platform: responsive web, desktop and Android [C].

| Phase | Delivers | Gate to exit |
| --- | --- | --- |
| S0 | Approval, 4 feasibility spikes (FG-1..4), creator interviews | Spike report; support matrix agreed |
| P0-A | Projects, playback, clips, manual annotations, timeline, narration, recovery, one verified export | Persistence, sync-drift and export tests pass on the matrix |
| P0-B | CSV/JSON import, mapping, evidence ledger, alignment | Malformed and conflicting data fail safely |
| P0-C | One AI capability with abstention | Human-reviewed eval set meets agreed thresholds |
| P0-D | Tracking assistance | Identity continuity measured on real footage |
| E | Accounts, sync, cloud AI/render, billing, pilot | Consent, authz, cost, restore-drill evidence |

Deferred: collaboration, season comparisons, provider integrations, native Android. Social packs stay a hypothesis until one concrete pack is validated (RD-005).

## 4. Optimized stack and paradigms [P]

| Layer | Choice | Reason / alternative |
| --- | --- | --- |
| Monorepo | pnpm + Turborepo, TypeScript strict | Remote caching; shared types across client and API |
| Web shell | Next.js App Router for marketing, dashboard, settings | Studio route is a client-only island (no SSR cost) |
| Studio state | Zustand + Immer patches; command pattern | Undo/redo and op log come free |
| Lifecycles | XState machines (project, job, import) | Matches the spec's state machine; testable |
| Video preview | HTML5 video + requestVideoFrameCallback, WebCodecs for frame-exact stepping | currentTime is approximate (MDN) |
| Demux/mux/export | mediabunny or mp4box.js + WebCodecs; ffmpeg.wasm only as fallback; cloud FFmpeg worker as consented fallback | Decided by FG-2, not assumed |
| Overlay render | Canvas 2D on OffscreenCanvas in a worker; SVG only for edit handles | Keeps main thread free |
| Local storage | IndexedDB (Dexie) for metadata; OPFS for proxies/derived; File System Access handles for originals, relink fallback | Eviction-aware; navigator.storage.persist() requested |
| Contracts | Zod → JSON Schema → OpenAPI 3.1 | One schema, three consumers |
| API (phase E) | Fastify (TypeScript), REST + SSE for job progress | Single language; Python only for CV/AI workers |
| Database | PostgreSQL 16 + Drizzle migrations, row-level security by project_id | Deny-by-default tenancy |
| Queue | pg-boss (SKIP LOCKED) first | No Redis/Kubernetes until measured need |
| Objects | S3-compatible (e.g. R2), presigned multipart uploads | Media never transits the API |
| Auth/billing | Open decision; Stripe idempotency keys assumed | Sign-in ≠ upload consent [C] |
| Observability | OpenTelemetry, Sentry (redacted), opt-in product analytics | No footage or scripts in telemetry [C] |

Paradigms: local-first with an append-only command log plus snapshots; hexagonal ports/adapters for AI, storage and billing providers; functional core (timebase, metrics, geometry are pure and deterministic) with an imperative shell; schema-first contracts; evidence as a hashed graph. Add CRDTs (Yjs/Automerge) only when P1 collaboration is approved.

## 5. Repository and file plan [P]

studio/
├── apps/
│   ├── web/                 # Next.js: app/(marketing), app/(app), api route stubs only
│   └── docs/                # public help (optional)
├── packages/
│   ├── schema/              # Zod: project file, API, events; emits JSON Schema + OpenAPI
│   ├── timebase/            # integer-µs clock, PTS tables, mappings (pure)
│   ├── geometry/            # pitch coords, homography, annotation math (pure)
│   ├── project-core/        # command log, snapshots, migrations, recovery, export/import
│   ├── storage/             # Dexie + OPFS + file-handle adapters
│   ├── video-engine/        # demux, frame index, playback, proxies (workers)
│   ├── tactical-editor/     # tools, keyframes, canvas renderer
│   ├── timeline/            # tracks, virtualization, snapping
│   ├── evidence-engine/     # ledger, hashing, staleness, review states
│   ├── data-import/         # CSV/JSON mapping and validation (no code execution)
│   ├── ai-contracts/        # capability ports + eval harness
│   ├── export-engine/       # preflight, render, post-render QC
│   ├── ui/                  # tokens, accessible components
│   └── config/              # eslint, tsconfig, test presets
├── services/                # created only after phase E approval
│   ├── api/                 # Fastify
│   └── worker/              # pg-boss jobs; Python sidecar for CV/AI if needed
├── db/migrations/           # Drizzle SQL
├── fixtures/                # CFR/VFR clips, malformed CSVs, golden evidence sets
├── tests/{e2e,security,perf,a11y,independent-qa}/
├── docs/{ssot,adr,threat-model,data-flow,acceptance}/
└── .github/workflows/ + CODEOWNERS + PR template (requirement ID mandatory)

Rule: one package, one owner, one public index.ts; dependency direction enforced with dependency-cruiser (pure packages never import UI or storage).

## 6. Core contracts [P]

Timebase (closes REV-005). Project clock is int64 microseconds, never float seconds. Each asset keeps native timescale + per-frame PTS table (VFR-safe, stored as a typed array blob). Frame stepping uses the table, not +1/fps; seek rounds half-even to frame boundaries. Match clock ↔ media time uses piecewise-linear clock_mappings per period with ≥2 anchors and a stored residual; drift beyond tolerance sets Sync Needs Review.

Pitch (closes REV-006). Metres, origin at bottom-left corner when the home team attacks left→right in period 1; default 105×68, configurable. attack_dir stored per team and period. Homography (3×3) per camera-shot segment with state none | calibrated | stale | uncertain; pitch-anchored annotations are unavailable unless calibrated.

Provenance. Every event/observation carries source ∈ {import, human, ai}, revision, supersedes_id. Human corrections never overwrite raw rows.

Evidence staleness (closes REV-009). insight.evidence_hash = hash of referenced record revisions. Approval stores the hash; any mismatch flips status to stale and invalidates export approval.

Project file. studio.project/1 JSON (+ media manifest with SHA-256 fingerprints, no bytes). Forward-only migrations with golden-file tests.

## 7. Data model

Local stores mirror these names. Cloud adds owner_id, row-level security and sync columns. Every table has id (UUIDv7), project_id, created_at, updated_at, rev.

| Table | Key columns | Notes |
| --- | --- | --- |
| users, sessions | provider id, email, prefs | Provider-managed |
| entitlements | user, plan, quotas, period | Server-enforced |
| projects | owner, name, state, schema_ver, settings | State machine from spec |
| project_members | project, user, role | P1; deny-by-default |
| project_versions | project, rev, snapshot_ref, reason | Checkpoints |
| project_ops | project, seq, command, payload | Append-only log; unique (project, seq) |
| matches, teams, players | competition, date, period config / label, number, identity_state | Anonymous labels allowed [C] |
| media_assets | kind, fingerprint, duration_us, timescale, availability, storage_mode | local_handle / opfs / cloud |
| frame_tables | asset, pts_blob_ref | VFR-safe |
| clock_mappings | match, asset, period, anchors, residual_us | Piecewise-linear |
| calibrations | asset, t_start_us, t_end_us, H, state | Per shot |
| import_batches | source, mapping, raw_ref, status, errors | Raw preserved |
| events, event_revisions | type, match_clock, t_us, pitch_x/y, source | Taxonomy versioned |
| tracking_chunks | asset, t_start_us, t_end_us, codec, blob_ref, confidence_ref | ~3M samples/match; columnar, not rows |
| clips | asset, in_us, out_us |  |
| annotations | scene, kind, anchor_mode, geometry, keyframes (jsonb), z | One row per object |
| storyboard_scenes | order, clip, script, notes |  |
| narration_segments | scene, audio_ref, start_us, end_us, transcript |  |
| metric_definitions | name, version, formula_ref | Deterministic, no eval |
| analysis_runs | capability, provider, model_ver, input_hash, consent_id, cost |  |
| insights, insight_reviews | claim, status, evidence_hash, limitations / reviewer, decision | Status incl. stale |
| evidence_links | insight, target_type, target_id, rev, t_range | Graph edges |
| consents | scope, recipient, purpose, granted_at, revoked_at | Separate from sign-in |
| jobs | type, state, progress, attempt, idempotency_key | Unique (user, key) |
| exports | job, preset, output_ref, qc_report |  |
| usage_ledger | user, job, credits, reason | Append-only |
| share_links | project, scope, expires_at, revoked_at | P1 |
| audit_events | actor, action, target, ip_hash | Monthly partitions |

Indexes: (project_id, rev) everywhere; events (match_id, t_us); annotations (scene_id, z); GIN on jsonb only where queried. Delete is soft with a purge job honoring retention.

## 8. Routes

UI: / · /login · /app (dashboard) · /app/projects · /app/p/[id] (studio, client-only) · /app/p/[id]/data · /app/p/[id]/review · /app/p/[id]/export · /app/settings/{account,privacy,storage,billing} · /help/[...slug] · /s/[token] (P1 review link).

API /v1 (phase E; all object-level authorized; errors are RFC 9457 problem+json):

| Area | Endpoints |
| --- | --- |
| Auth/me | GET /me, DELETE /me, POST /me/export |
| Projects | GET/POST /projects, GET/PATCH/DELETE /projects/{id}, POST /projects/{id}/duplicate |
| Sync | POST /projects/{id}/ops:push, GET /projects/{id}/ops?since=seq, GET/POST /projects/{id}/versions |
| Media | POST /projects/{id}/media:init, POST .../media/{m}:complete, GET .../media/{m}/url (presigned) |
| Imports | POST /projects/{id}/imports, GET /imports/{id}, POST /imports/{id}:commit |
| Evidence | GET/POST /projects/{id}/insights, POST /insights/{id}:review, GET /insights/{id}/evidence |
| AI | POST /projects/{id}/analyses (needs consent_id), GET /analyses/{id}, POST /analyses/{id}:cancel |
| Export | POST /projects/{id}/exports (needs Idempotency-Key), GET /exports/{id}, POST /exports/{id}:cancel |
| Jobs | GET /jobs/{id}/events (SSE) |
| Consent | GET/POST /consents, POST /consents/{id}:revoke |
| Billing | GET /usage, POST /billing/checkout, POST /webhooks/stripe (signature-verified) |
| Ops | GET /healthz, GET /readyz |

Conventions: cursor pagination; If-Match: rev for optimistic concurrency (409 on conflict, never silent overwrite); per-user rate limits; every mutating call writes an audit event.

## 9. Performance plan [P]

Targets below are starting hypotheses; per the baseline, final numbers come from FG-1..4 benchmarks on the support matrix.

| Area | Approach | Starting budget |
| --- | --- | --- |
| Dashboard | RSC, route-level code splitting | LCP ≤ 2.5 s, INP ≤ 200 ms (Google "good" thresholds) |
| Studio load | Lazy-load video engine, WASM, AI UI | Initial JS ≤ 250 KB gz (hypothesis) |
| Main thread | Demux, decode, overlay render, hashing, parsing all in workers | No task > 50 ms |
| Scrubbing | 540p/720p proxy in OPFS; keyframe-aware seek; thumbnail sprites | Measure first |
| Overlay | Dirty-rect redraw; one canvas; offscreen transforms | Draw ≤ 4 ms/frame (hypothesis) |
| Timeline | Virtualized tracks; binary search over sorted arrays | Smooth at 10k markers |
| Data | Tracking as Float32 chunks (~10 s each); decode on demand | ~3M samples/match never row-loaded |
| Memory | Bounded frame queue, encoder backpressure, close VideoFrames | Hard cap per device class |
| Persistence | Debounced ops (batched writes), snapshots every N ops | Save never blocks input |
| API/DB | Index plan above, keyset pagination, pooled connections | p95 set after load test |
| Cost | Per-job ceilings, quota checks before enqueue | Set from measured cost |

Regression guard: Lighthouse CI + custom perf tests (k6 for API, Playwright traces for studio) fail PRs that exceed recorded baselines.

## 10. Dev cycle [P]

- Define: requirement → Given/When/Then → test IDs (Task Brief). Definition of Ready: ID, acceptance, risk, owner.

- Spike first for anything touching media, storage or AI (time-boxed, throwaway, written up).

- TDD: failing test, smallest change, refactor. Property tests (fast-check) for timebase and geometry; golden files for migrations.

- Trunk-based: short branches, feature flags per phase/capability, PR template requires requirement ID and evidence.

- CI (every PR): typecheck, lint, Vitest, Playwright (Chromium + WebKit + Android Chrome profile), axe-core, schema/OpenAPI diff, Semgrep, gitleaks, OSV/dependency review, bundle-size check, SBOM.

- Nightly: real-device matrix (BrowserStack or in-house), perf suite, API fuzz (Schemathesis), restore drill on cloud snapshots.

- Independent verification [C]: requirements, implementer, independent QA (separate test design and fixtures), security/architecture. Human release authority signs off.

- Release: staged flags → internal → closed pilot → beta → public; rollback tested before each stage.

- Definition of Done: acceptance cases pass on the matrix, negative and recovery cases covered, docs and ADR updated, evidence stored, no open critical findings.

Tool map (use only when connected and authorized): Claude Docs hosts this SSOT; GitHub for repo, issues, CI evidence after repo access exists (your session found none); Figma for screens after approval; Playwright/Testifly for E2E once a URL exists; Canva for brand assets only. No tool access has been verified here.

## 11. Feasibility gates (run in S0)

| Gate | Question | Pass criteria (to set before running) |
| --- | --- | --- |
| FG-1 | Can we keep originals durable and relinkable? | Eviction, quota-exhaustion, restart tests |
| FG-2 | Frame-exact stepping and export on target browsers? | CFR + VFR clips, audio sync, 90-min memory |
| FG-3 | Does overlay + narration stay in sync after trim/reorder? | Drift tolerance from FG-2 data |
| FG-4 | Is there a creator pain worth paying for? | 8–12 varied interviews; findings and contradictions recorded |

Failure response: narrow local export or add a consented cloud render fallback.

## 12. Decisions and open items

Confirmed [C]: responsive web first; creators first; local-first, guest-first, explicit consent; manual-first identity; AI proposes, humans approve; hybrid rendering; freemium; dark studio design; English-first; evidence-led roadmap; four-role verification; phased rollout.

ADRs to record on approval: ADR-001 staged P0 · 002 integer-µs timebase · 003 pitch convention · 004 storage modes · 005 monorepo + TS-first API · 006 pg-boss before Redis · 007 WCAG 2.2 AA · 008 evidence hashing.

Still open (block affected work, not the whole design): support matrix and media limits · auth and billing provider · retention periods · launch markets and rights review · social pack definition · AI capability choice and eval set · light theme · public sharing · telemetry taxonomy · pilot size and go/no-go · operations ownership.

Next step: approve or amend v0.2, name the owner for each open decision, then run S0.