FOOTBALL INTELLIGENCE & CONTENT STUDIO

Single Source of Truth

Product, requirements, architecture, data, API, performance, quality and delivery

Version 1.0 Release Candidate  |  11 October 2026

Status: awaiting owner decision. Design only: no code, repository, benchmarks or deployments exist.

Contents

1. Document control

2. Decision register

3. Product definition

4. Scope and phases

5. Requirements and acceptance criteria

6. Architecture

7. Data and contracts

8. API contracts (phase E)

9. Routes, interface and accessibility

10. AI contracts, evidence, and evaluation

11. Security, privacy and rights

12. Performance, scalability and cost

13. Quality assurance and release gates

14. Development cycle and operations

15. Governance, metrics and pilot

16. Risk register

17. Feasibility spikes (S0 protocol)

Appendix A. PostgreSQL schema

Appendix B. Glossary

Appendix C. Source-document mapping

Appendix D. Traceability matrix

Appendix E. Review rubric and score

Appendix F. References

# 1. Document control

Approval status (single authoritative field): AWAITING OWNER DECISION. This replaces every earlier approval statement in the source document, which contradicted itself. Implementation: not started. Repository: none located. Tests executed: none. Deployments: none. Benchmarks, interviews, legal review: not performed.

| Field | Value |
| --- | --- |
| Document | Football Intelligence & Content Studio, Single Source of Truth (SSOT) |
| Version | 1.0 Release Candidate (supersedes Master Design Baseline v0.1 and SSOT v0.2) |
| Date | 11 October 2026 |
| Scope of authority | Product, requirements, architecture, data, API, UI, AI, security, performance, quality, delivery. Where this document and any other disagree, this one wins. |
| Change control | Every change = ADR or Change Request, version bump, impact note, reviewer sign-off (Section 15.6). |
| Owner sign-off | Name: ____________ Decision: Approved / Approved with changes / Not approved Date: ________ |

## 1.1 How to read this document

- [C] Confirmed by the owner in the source conversation. Treated as fixed unless a Change Request is approved.

- [RD] Recommended default. Adopted automatically at approval unless the owner objects. Each has an ID in the decision register (Section 2).

- [PB] Provisional performance budget. A hypothesis that becomes a hard gate only after S0 benchmarks ratify or replace it.

- [OPEN] Needs an owner decision. Each has a conservative default so work is never blocked silently.

- Requirement IDs (e.g. TML-002) are stable. Test IDs (e.g. T-TML-002a) map one-to-one to acceptance cases in Section 5.

## 1.2 Change log

| Version | Date | Change |
| --- | --- | --- |
| 0.1 | 11 Oct 2026 | Consolidated baseline from design conversation (source document). |
| 0.2 | 11 Oct 2026 | First SSOT: staged scope, stack, tables, routes, API outline. Scored 59/100 against the rubric in Appendix E. |
| 1.0 RC | 11 Oct 2026 | Full rewrite: testable acceptance for every P0 requirement, field-level data model with DDL, API contracts, threat model, consent matrix, performance model, delivery plan, de-duplicated and renumbered. |

# 2. Decision register

All decisions in one place. Status: C confirmed, RD recommended default, OPEN needs owner input (default shown applies until decided).

| ID | Decision | Status | Value / default | Revisit trigger |
| --- | --- | --- | --- | --- |
| D-01 | Platform | C | Responsive web, desktop + Android Chrome. Native Android only if evidence demands. | FG-2 or pilot shows web insufficient |
| D-02 | First customer | C | Independent football content creators; coaches/analysts secondary. | FG-4 interviews contradict |
| D-03 | Primary output | C | Interactive tactical breakdown video with voice-over. Social packs derivative. | Pilot evidence |
| D-04 | Privacy architecture | C | Local-first, guest-first, explicit per-purpose cloud consent. Sign-in is not upload consent. | Legal review |
| D-05 | Rendering | C | Hybrid: local first, consented cloud fallback. | FG-2 result |
| D-06 | AI autonomy | C | AI proposes, human approves. Manual-first player identity. | Evaluation evidence |
| D-07 | Business model | C | Freemium: local free; cloud AI/render/backup/sync paid. | Cost model (Section 12.6) |
| D-08 | Design language | C | Premium dark studio, restrained pitch-green accent. | Usability study |
| D-09 | Language | C | English first, localisation-ready strings. | Demand |
| D-10 | Verification | C | Four roles, no self-approval, human release authority. | n/a |
| D-11 | Rollout | C | Internal, closed pilot, limited beta, public, evidence-led expansion. | Gate failures |
| D-12 | Staged P0 (P0-A to P0-D) | RD | Adopt REV-003 staging with gates. | Owner objection |
| D-13 | Accessibility target | RD | WCAG 2.2 AA for applicable web UI, no blanket canvas exemption. | Specialist review |
| D-14 | Large footage handling | RD | User-managed and relinkable by default; never silently copied to cloud. | FG-1 proves durable alternative |
| D-15 | Timebase | RD | Integer microsecond project clock + native PTS tables (ADR-002). | FG-2/FG-3 |
| D-16 | Pitch convention | RD | Metres, bottom-left origin, per-shot homography (ADR-003). | Data-provider formats |
| D-17 | Stack | RD | TypeScript monorepo, Next.js shell, Fastify API, Postgres, pg-boss (Section 6). | Spike results |
| D-18 | First AI capability | RD | Moment Candidate Finder over structured events (no vision) (Section 10.3). | Eval feasibility |
| D-19 | Social pack | OPEN | Default: one pack = 9:16 clip (<=60 s) + caption + on-screen key-moment cards. Validate in FG-4. | FG-4 |
| D-20 | Support matrix | OPEN | Section 13.2 default matrix. iOS out of P0. | FG-2 |
| D-21 | Auth provider | OPEN | Default: Better Auth or Auth.js, passkeys + email; decide before phase E. | Phase E entry |
| D-22 | Billing provider | OPEN | Default: Stripe, idempotency keys, webhooks signed. | Phase E entry |
| D-23 | Retention periods | OPEN | Section 11.4 defaults, pending legal review. | Legal review |
| D-24 | Launch markets | OPEN | Default: closed pilot in one jurisdiction chosen by owner; no public claim of compliance. | Before beta |
| D-25 | Light theme | OPEN | Default: deferred past P0. | Pilot feedback |
| D-26 | Public share hosting | OPEN | Default: export-only in P0; share links P1. | Pilot feedback |
| D-27 | Telemetry | OPEN | Default: opt-in, content-free event taxonomy (Section 15.3). | Legal review |
| D-28 | Operations owners and SLOs | OPEN | Default: named on-call + restore drill before beta; no public SLA before then. | Before beta |

# 3. Product definition

## 3.1 Positioning

For independent football content creators who turn match footage into tactical breakdown videos, the Studio is a local-first browser workspace that links every on-screen claim to evidence and exports a finished, narrated, annotated video. Unlike general video editors (no football semantics, no evidence) and professional analysis suites (built for clubs, heavy on tagging, light on publishing), it optimises the path from evidence to a publishable, defensible breakdown.

Differentiation is a hypothesis until FG-4 interviews confirm that creators lose most time on evidence-to-video assembly and on defending claims. Established analysis products already cover tagging, data and sharing, so those capabilities alone are not a moat.

## 3.2 Personas and jobs-to-be-done

| Persona | Job to be done | Success looks like | Phase |
| --- | --- | --- | --- |
| Independent creator (primary) | Turn a match clip + notes into a credible tactical video fast | Reviewed, playable export in a single session; no lost work | P0 |
| Coach / analyst (secondary) | Annotate sequences and present to players | Reusable templates, accurate overlays, offline-capable | P0 shared core, P1 specifics |
| Reviewer (future) | Check claims and comment | Read-only access, no download rights unless granted | P1 |
| Support operator | Diagnose without seeing private content | Metadata-only tooling, audited exceptions | E |
| Platform admin | Run the service safely | Audited actions, no default content access | E |

## 3.3 Principles (binding)

- Evidence before interpretation: every claim links to footage, data or a human observation.

- Human authority: AI output is a proposal; approval binds to a specific evidence version.

- No silent damage: never silently drop edits, switch identities, shift timing, overwrite newer data or report failed export as success.

- One project truth: video, data, tracking, annotations, narration, evidence and exports share one versioned model.

- Uncertainty is visible in UI and data (confidence, calibration state, sync state).

- Local-first means user-controlled processing, not a promise that browsers keep large media forever.

- Benchmark first: no performance, tracking or AI-quality claim without measurement.

## 3.4 Non-goals (P0)

- Automated multi-player tracking at scale; autonomous tactical conclusions; match predictions.

- Live/streaming analysis; mobile native apps; collaboration; marketplace; provider data licensing.

- Mandatory accounts for local work; silent cloud upload; training on customer footage.

- Guaranteeing every codec, device, match length or footage condition.

## 3.5 Reconciliation with the original brief

The first brief described a stats-and-events analytics platform; the later decisions pivoted to a tactical breakdown studio. Nothing was dropped silently:

| Original brief item | Disposition | Where |
| --- | --- | --- |
| Projects, teams, players, competitions, matches | P0-A (minimal fields) | Section 7 |
| Manual event tagging, configurable taxonomy | P0-B (import) / P1 (live tagging UI) | Section 7.4 |
| Match clock synchronisation | P0-A | TML, Section 7.1 |
| Clip editing and annotation | P0-A | TAC, VID |
| Transparent player/team statistics, season trends | Deterministic metrics v1 in P0-B; season trends P1 | Section 7.5 |
| Evidence-linked insights and reports | P0-B/P0-C | Sections 7.6, 10 |
| Video scripts and social packs | Storyboard P0-A; pack = D-19 hypothesis | STORY |
| AI event recognition | P0-D tracking assistance only after gate; broader P2 | Section 10 |
| Collaboration, scouting | P1/P2 | Section 4.3 |

# 4. Scope and phases

## 4.1 Delivery phases with entry and exit gates

| Phase | Goal | Entry | Exit gate (all required) | Plan estimate* |
| --- | --- | --- | --- | --- |
| S0 Feasibility | Retire the four biggest unknowns | Owner approval | FG-1..4 reports accepted; support matrix and [PB] values ratified; ADR-001..008 recorded | 4 to 6 wks |
| P0-A Deterministic editor | One reliable local workflow end to end | S0 exit | All P0-A acceptance cases pass on matrix; recovery and export QC evidence; independent QA sign-off; a11y audit pass | 12 to 16 wks |
| P0-B Structured evidence | CSV/JSON import, alignment, ledger, metrics v1 | P0-A exit | Malformed/conflicting data cases safe; ledger staleness tests pass; metric golden tests pass | 6 to 8 wks |
| P0-C One AI capability | Moment Candidate Finder | P0-B exit + gold set built | Eval gates met (Section 10.5); abstention verified; consent and cost controls tested | 6 to 8 wks |
| P0-D Tracking assist (conditional) | Assisted single-player tracking | P0-C exit + representative footage set | Identity-continuity and failure-behaviour thresholds met; otherwise stays manual | 10 to 14 wks |
| E Cloud and launch | Accounts, sync, cloud jobs, billing, pilot | P0-A exit minimum; D-21/22 closed | Authz tests, consent audit, cost ceilings, restore drill, security review, pilot go/no-go | 12 to 16 wks |

*Planning estimates with roughly ±50% uncertainty, for a team of 1 tech lead, 2 to 3 front-end, 1 SDET, 1 designer, 1 back-end (from phase E), part-time security reviewer. Re-baselined at S0 exit. Phases can overlap only where the entry gate is already met.

## 4.2 P0 capability list by phase

| Capability | Phase |
| --- | --- |
| Dashboard, project lifecycle, autosave, checkpoints, relink, backup/restore file | P0-A |
| Video import, playback, frame stepping, clip ranges, proxies | P0-A |
| One timeline; clip, annotation, narration, caption, scene tracks | P0-A |
| Tactical tools (arrow, circle, zone, path, label, player marker), keyframes, presets, templates | P0-A |
| Storyboard scenes, narration record/import, captions, crop preview, export presets, preflight, post-render QC | P0-A |
| Manual player labels and corrections | P0-A |
| CSV/JSON import, mapping, validation, alignment, evidence ledger, metrics v1, approvals with staleness | P0-B |
| Moment Candidate Finder with human review | P0-C |
| Tracking assistance with drift flags | P0-D |
| Accounts, consent, sync (metadata), cloud AI and render jobs, billing, share links | E (share links P1) |

## 4.3 Deferred

P1: collaboration and review comments, assisted event tagging, season comparison, sync refinements, extra templates. P2: multi-player tracking at scale, advanced pattern detection, licensed provider integrations, native Android. Promotion into a phase requires a Change Request with evidence of user value, feasibility, cost and licensing.

# 5. Requirements and acceptance criteria

Every P0 requirement has priority (M must, S should), phase, and an observable acceptance case. Numeric tolerances reference [PB] budgets in Section 12 and are ratified at S0. Negative and recovery cases are marked (neg).

## 5.1 PRJ: project lifecycle and persistence

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| PRJ-001 | M | A | Create, rename, open, duplicate, archive, delete a project (local). | Given the dashboard, when the user creates then reopens a project after browser restart, then name, match, and settings are identical; duplicate has new IDs and no shared mutable state. | T-PRJ-001a/b |
| PRJ-002 | M | A | Visible save state: Saved, Saving, Save failed. | Given an edit, when persistence fails (injected IDB error), then state shows Save failed within 2 s with a retry action and the edit stays in memory. (neg) | T-PRJ-002 |
| PRJ-003 | M | A | Autosave and crash recovery. | Given 50 unsaved ops, when the tab is killed, then on reopen the project restores to within [PB-07] of the last edit and offers a diff summary. | T-PRJ-003 |
| PRJ-004 | M | A | Version checkpoints and restore without overwriting newer work. | Given checkpoints v3 and v5, when restoring v3, then v5 is retained as a new checkpoint and nothing is lost. | T-PRJ-004 |
| PRJ-005 | M | A | Missing-media detection and relink. | Given a moved source file, when opening, then the project opens with Missing Media state; relinking by fingerprint match restores clips; a non-matching file is rejected with explanation. (neg) | T-PRJ-005 |
| PRJ-006 | M | A | Storage warnings and persistence request. | Given quota below threshold or persistence denied, when the user adds media, then a warning states what may be evicted and offers export; quota exhaustion never corrupts the project. (neg) | T-PRJ-006 |
| PRJ-007 | M | A | Separate storage for metadata, originals, proxies, intermediates, exports. | Given each class, when storage is inspected, then each has a documented location, size accounting, and deletion path (Section 6.4). | T-PRJ-007 |
| PRJ-008 | M | A | Portable project backup (.studio file) and restore. | Given a project with 3 clips, when exported then imported on a clean profile, then entities, annotations, and evidence round-trip; media shows Missing Media with fingerprints; corrupt file is rejected with no partial import. (neg) | T-PRJ-008a/b |

## 5.2 VID: video workspace

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| VID-001 | M | A | Import local video; inspect metadata before processing. | Given a supported file, when selected, then codec, resolution, duration, frame-rate mode (CFR/VFR) and audio tracks display before any proxy job; unsupported codec gives named reason and options. (neg) | T-VID-001 |
| VID-002 | M | A | Play, pause, seek, frame-step, range select. | Given CFR and VFR fixtures, when stepping +1/-1 frame 100 times, then displayed frame index equals expected from the PTS table every time, p95 latency within [PB-04]. | T-VID-002 |
| VID-003 | M | A | Proxy generation for scrubbing. | Given a 90-min file, when proxying runs in a worker, then UI stays within [PB-01/02] responsiveness, progress is shown, cancel works, and playback is usable before completion on the original. | T-VID-003 |
| VID-004 | M | A | Decode failure never corrupts project. | Given a truncated file, when decode fails mid-session, then project state is unchanged and the error offers relink or replace. (neg) | T-VID-004 |
| VID-005 | M | A | Large-file behaviour at limits. | Given a file over the supported limit, when imported, then user sees limit, reason and alternatives; no crash. (neg) | T-VID-005 |

## 5.3 TML: timeline, synchronisation, audio

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| TML-001 | M | A | One authoritative project clock (integer microseconds). | Given any operation, when state is serialised, then no time is stored as float seconds; property tests show round-trips are lossless. | T-TML-001 |
| TML-002 | M | A | Explicit mappings among match clock, source PTS, project time, annotation time, narration time, output time. | Given a two-anchor mapping per period, when converting 1,000 random times both ways, then error is 0 us for exact anchors and within rounding rule elsewhere. | T-TML-002a/b |
| TML-003 | M | A | Tracks: video, events, annotations, tracking, narration, captions, scenes. | Given a project, when tracks are edited, then the timeline reflects changes within one frame render and undo reverses exactly. | T-TML-003 |
| TML-004 | M | A | Narration record/import with segment timing. | Given a recording, when trimmed or moved, then linked scene markers keep their relative alignment. | T-TML-004 |
| TML-005 | M | A | Revalidate sync after trim, reorder, audio change, export setting change. | Given a reorder, when applied, then drift check runs; drift beyond [PB-06] sets Sync Needs Review and blocks export approval. (neg) | T-TML-005 |
| TML-006 | M | A | Never shift timing silently. | Given any automatic adjustment, when it occurs, then a visible notice with undo is produced and logged. (neg) | T-TML-006 |
| TML-007 | M | A | Match clock semantics: periods, stoppage, extra time. | Given 1H 45+3 and 2H, when entering 47:10 in 1H, then it maps to the correct source PTS via anchors; invalid clock values are rejected. (neg) | T-TML-007 |

## 5.4 TAC: tactical editor and animation

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| TAC-001 | M | A | Tools: arrow, circle, zone, path, label, player marker, line, spotlight. | Given each tool, when used with mouse, touch, or keyboard, then an object with correct geometry and style is created and selectable. | T-TAC-001 |
| TAC-002 | M | A | Anchor modes: frame-anchored and pitch-anchored with explicit metadata. | Given an annotation, when saved, then anchor_mode is stored; UI labels frame-anchored limits (may drift with camera). | T-TAC-002 |
| TAC-003 | M | B | Pitch-anchored only when calibration is calibrated. | Given state none/stale/uncertain, when the user chooses pitch mode, then it is unavailable with reason and manual calibration option. (neg) | T-TAC-003 |
| TAC-004 | M | A | Direct manipulation plus numeric properties. | Given a selected object, when dragged or edited numerically, then both views stay consistent within 0.5 px. | T-TAC-004 |
| TAC-005 | M | A | Keyframes, easing, durations, presets (appear, fade, move, highlight). | Given two keyframes, when scrubbed or played, then interpolated geometry matches the reference curve within 0.5 px at each frame. | T-TAC-005 |
| TAC-006 | M | A | Undo/redo with grouped commands; destructive confirmation. | Given 200 commands, when undoing all and redoing all, then the project hash equals the original and final states. | T-TAC-006 |
| TAC-007 | S | A | Aspect-ratio crop preview preserves annotation intent. | Given 16:9 to 9:16, when cropping, then annotations outside the crop are flagged and repositionable. | T-TAC-007 |
| TAC-008 | S | A | Built-in and custom templates. | Given a template applied twice, when exported and reimported, then geometry and style are identical. | T-TAC-008 |
| TAC-009 | M | A | Playback never loses edits; pause freezes frame for editing. | Given playing video, when the user pauses and edits, then edits persist and timeline time is unchanged. | T-TAC-009 |

## 5.5 TRK: player identity and tracking

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| TRK-001 | M | A | Manual player and team labels; anonymous labels allowed. | Given no real names, when labelling Home #9, then labels persist and export without a real identity. | T-TRK-001 |
| TRK-002 | M | A | Corrections preserved separately from estimates. | Given an AI estimate and a human correction, when queried, then both exist with provenance; the correction wins in display. | T-TRK-002 |
| TRK-003 | M | D | Tracking assistance only on validated conditions. | Given unsupported footage conditions, when tracking is requested, then feature declines with reason. (neg) | T-TRK-003 |
| TRK-004 | M | D | Flag loss, occlusion, crossing, probable identity drift. | Given labelled drift fixtures, when run, then every labelled drift event is flagged at or before occurrence in at least the agreed fraction (threshold from S0). | T-TRK-004 |
| TRK-005 | M | D | Never switch identity silently. | Given an ambiguous crossing, when tracking continues, then it pauses for user choice rather than guessing. (neg) | T-TRK-005 |
| TRK-006 | M | D | Resume from corrected position. | Given a correction at t, when resumed, then samples after t derive from the correction and earlier samples are unchanged. | T-TRK-006 |

## 5.6 DAT: structured data and evidence

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| DAT-001 | M | B | CSV and JSON import with documented schema and size limits. | Given valid fixtures, when imported, then rows become events with source=import and raw rows preserved. | T-DAT-001 |
| DAT-002 | M | B | Field mapping UI with preview and validation. | Given unmapped required fields, when committing, then commit is blocked and each issue lists row, column, reason. (neg) | T-DAT-002 |
| DAT-003 | M | B | Detect malformed rows, duplicates, bad types, coordinate or time convention mismatch. | Given a fixture with all five defects, when validating, then each is reported once with severity; the project is unchanged until commit. (neg) | T-DAT-003 |
| DAT-004 | M | B | Match identity check before merging data with footage. | Given a file for a different match, when merging, then merge is blocked with comparison of teams, date, and score. (neg) | T-DAT-004 |
| DAT-005 | M | B | Raw, transformed, AI, and human-corrected data distinguishable. | Given an event with four revisions, when viewed, then each revision shows source and author; export keeps them. | T-DAT-005 |
| DAT-006 | M | B | Evidence ledger links claims to clips, events, players, metrics, annotations, assumptions. | Given a claim, when opened, then all linked evidence and review state appear; broken links are detected. | T-DAT-006 |
| DAT-007 | M | B | Observable events and tactical interpretation are different record kinds. | Given a tactical tag, when created, then it is stored as interpretation and cannot satisfy a factual claim by itself. | T-DAT-007 |
| DAT-008 | M | B | Versioned deterministic metrics; no code execution from imports. | Given a formula-like cell (=cmd), when imported, then it is stored inert and escaped on export. (neg) | T-DAT-008a/b |
| DAT-009 | M | B | Approval staleness. | Given an approved insight, when any referenced record changes, then status becomes stale and export approval is revoked. | T-DAT-009 |

## 5.7 AI: analysis and provider abstraction

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| AI-001 | M | C | Only evaluated capabilities are offered. | Given a capability without a passing eval record, when enabled in a build, then the release check fails. | T-AI-001 |
| AI-002 | M | C | Insight schema: claim, evidence, time range, limits, status. | Given model output, when schema-validated, then output missing evidence or limits is rejected. (neg) | T-AI-002 |
| AI-003 | M | C | No invented events, players, stats, or timestamps. | Given a poisoned fixture (nonexistent event ID), when output cites it, then validation rejects the claim. (neg) | T-AI-003 |
| AI-004 | M | C | Abstain on insufficient evidence. | Given inputs below the sufficiency rubric, when run, then result is insufficient_evidence, not a claim. | T-AI-004 |
| AI-005 | M | C | Accept, edit, reject, request more evidence. | Given a proposed insight, when the user edits text, then status becomes edited and approval requires re-review. | T-AI-005 |
| AI-006 | M | C | Record provider, model version, input hash, consent id, cost. | Given a run, when stored, then all fields exist and no raw private content is retained beyond policy. | T-AI-006 |
| AI-007 | M | C | Prompt-injection resistance for untrusted text fields. | Given imports containing instructions, when analysed, then outputs ignore them and flag the field. (neg) | T-AI-007 |
| AI-008 | M | C | Failure paths: outage, timeout, quota, invalid output. | Given each fault injected, when run, then job state, user message, retry rule, and cost charge are as specified in Section 10.6. | T-AI-008 |

## 5.8 STORY and EXP: storytelling and export

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| STORY-001 | M | A | Guided storyboard with free-form option. | Given a new breakdown, when using the guide, then scenes link to clips, annotations, narration; free-form reorder preserves links. | T-STORY-001 |
| STORY-002 | M | A | Scenes link to evidence once evidence exists. | Given an evidence-linked scene, when moved, then links persist. | T-STORY-002 |
| STORY-003 | S | A | Narration prompts/templates that do not force an interpretation. | Given a template, when applied, then it inserts placeholders, never factual claims. | T-STORY-003 |
| EXP-001 | M | A | Presets: 16:9, 9:16, 1:1, custom (as supported by matrix). | Given each preset, when exported, then dimensions, fps, codec match the preset spec. | T-EXP-001 |
| EXP-002 | M | A | Preflight checks. | Given missing media, blank segment, unreviewed claim, sync warning, audio clip, unsupported setting, when preflight runs, then each is detected and blocks or warns per severity table. (neg) | T-EXP-002 |
| EXP-003 | M | A | Render progress, cancel, retry; project intact on failure. | Given cancel at 50%, when cancelled, then partial output is discarded and project hash is unchanged. (neg) | T-EXP-003 |
| EXP-004 | M | A | Post-render QC: playable, duration, A/V sync, overlays present. | Given an export, when QC runs, then it decodes the output, verifies duration within 1 frame and sync within [PB-06], and reports pass/fail. | T-EXP-004 |
| EXP-005 | M | A | Local first; cloud render needs consent and cost display. | Given cloud fallback, when selected, then consent dialog names recipient, purpose, retention, cost before upload. | T-EXP-005 |
| EXP-006 | M | A | Export approval blocked by unreviewed or stale claims. | Given a stale claim, when exporting, then export is blocked with a link to resolve. (neg) | T-EXP-006 |

## 5.9 ACC, SEC, A11Y, OPS: accounts, security, accessibility, operations

| ID | Pri | Ph | Requirement | Acceptance (Given / When / Then) | Test |
| --- | --- | --- | --- | --- | --- |
| ACC-001 | M | A | Core workflow requires no account. | Given a fresh profile offline, when completing workflow A to export, then no sign-in or network call is made (network test). | T-ACC-001 |
| ACC-002 | M | E | Sign-in is not upload consent. | Given a signed-in user, when media upload is first requested, then explicit consent is still required. | T-ACC-002 |
| ACC-003 | M | E | Server-side authorization and entitlements. | Given user B and project A, when calling any endpoint with A ids, then response is 404 or 403 per policy and audit event is logged. (neg) | T-ACC-003 |
| ACC-004 | M | E | Idempotent paid jobs. | Given the same Idempotency-Key sent 5 times concurrently, when processed, then exactly one job and one ledger entry exist. | T-ACC-004 |
| ACC-005 | M | E | Cancellation never deletes local work. | Given an expired plan, when opening a project, then local editing and exports remain available. | T-ACC-005 |
| SEC-001 | M | A | Safe local parsing of media and data. | Given fuzzed and oversized files, when imported, then no hang beyond limits and no crash; parsing runs in workers with limits. (neg) | T-SEC-001 |
| SEC-002 | M | E | Object-level authorization on every cloud resource. | Given a generated route-by-role matrix, when exercised, then all unauthorized cases are denied. | T-SEC-002 |
| SEC-003 | M | A | Telemetry excludes content. | Given a session with private clips and scripts, when traffic is captured, then none appears in telemetry or logs. | T-SEC-003 |
| SEC-004 | M | E | Share links revocable; expire. | Given a revoked link, when requested, then 404 within 60 s propagation (provisional). | T-SEC-004 |
| SEC-005 | M | all | Dependency and secret hygiene. | Given CI, when a vulnerable or secret-bearing commit is pushed, then the pipeline fails. | T-SEC-005 |
| A11Y-001 | M | A | Keyboard operation of all controls, visible focus not obscured (WCAG 2.4.7, 2.4.11). | Given keyboard only, when completing workflow A, then every step is reachable; focus never hidden behind sticky panels. | T-A11Y-001 |
| A11Y-002 | M | A | Pointer-drag alternatives (2.5.7) and target size >= 24 px (2.5.8). | Given any drag action, when attempted via single pointer or keyboard, then an equivalent control exists; targets meet size or spacing rule. | T-A11Y-002 |
| A11Y-003 | M | A | Contrast and non-colour status cues (1.4.3, 1.4.11, 1.4.1). | Given theme tokens, when audited, then ratios pass; tracking and review states use icon + text. | T-A11Y-003 |
| A11Y-004 | M | A | Screen-reader names and live status announcements (4.1.2, 4.1.3). | Given NVDA/VoiceOver/TalkBack, when saving, importing, rendering, then status is announced. | T-A11Y-004 |
| A11Y-005 | S | A | Reduced motion respects preference. | Given prefers-reduced-motion, when playing UI transitions, then non-essential motion is removed. | T-A11Y-005 |
| OPS-001 | M | A | Searchable help and in-app troubleshooting for storage, media, export. | Given an error code, when opened, then a help page with steps loads offline-capable. | T-OPS-001 |
| OPS-002 | M | E | Local features survive cloud outage. | Given API down, when editing a local project, then no feature outside cloud scope degrades. | T-OPS-002 |
| OPS-003 | M | E | Dashboards and alerts for save, import, export, job, provider, quota SLIs. | Given synthetic failure, when injected, then alert fires within the defined window. | T-OPS-003 |

# 6. Architecture

## 6.1 Principles

- Modular monolith first. One web app plus packages; services appear only when a measured need exists (phase E).

- Functional core, imperative shell. Timebase, geometry, metrics, validation, evidence hashing are pure, deterministic and heavily tested; I/O lives at the edges.

- Ports and adapters. Storage, AI, rendering, billing and auth sit behind typed ports; providers are replaceable but not assumed interchangeable.

- Schema first. Zod schemas generate JSON Schema, TypeScript types, OpenAPI and the project-file spec from one source.

- Command log + snapshots. All edits are commands; undo/redo, autosave, sync and audit derive from the same log.

- Workers for everything heavy. Demux, decode, hashing, parsing, overlay rendering, encoding run off the main thread.

- Degrade gracefully. Cloud failure never blocks local editing.

## 6.2 Runtime topology

DEVICE (browser)                                   CLOUD (phase E, optional)

+--------------------------------------+           +-------------------------------+

| Next.js shell (dashboard, settings)  |  HTTPS    | Fastify API  (REST + SSE)     |

| Studio island (client-only)          | <-------> |  authn/z, RLS, entitlements   |

|  UI -> Command bus -> Project core   |           |  consent, jobs, audit         |

|  Workers: media | render | parse     |           +--------+----------+-----------+

|  Storage: IndexedDB | OPFS | FS handle|                    |          |

+--------------------+-----------------+            Postgres 16     pg-boss queue

| presigned PUT/GET             (RLS, JSONB)         |

v                                              +-----v------+

Object store (S3-compatible) <------------------------+ Workers    |

^                                              | render, AI |

+-- only with explicit per-purpose consent     +------------+

## 6.3 Module map

| Package | Responsibility | Depends on | Public contract | Phase |
| --- | --- | --- | --- | --- |
| schema | Zod models, JSON Schema, OpenAPI emit, version tags | none | ProjectV1, API DTOs, error types | A |
| timebase | Integer-us clock, PTS tables, mappings, rounding (pure) | schema | toFrame, fromFrame, mapClock | A |
| geometry | Pitch coords, homography, shape math (pure) | schema | project, unproject, hitTest | A |
| project-core | Command bus, undo/redo, snapshots, migrations, backup/restore | schema, timebase | dispatch, subscribe, snapshot, migrate | A |
| storage | Dexie, OPFS, file-handle adapters, quota accounting | project-core | StoragePort | A |
| video-engine | Demux, frame index, playback, proxies (workers) | timebase, storage | MediaPort: open, seekFrame, proxy | A |
| tactical-editor | Tools, selection, keyframes, canvas renderer | geometry, project-core | EditorPort | A |
| timeline | Track model, virtualisation, snapping | timebase, project-core | TimelinePort | A |
| export-engine | Preflight, render, mux, post-render QC | video-engine, tactical-editor | ExportPort: preflight, render, verify | A |
| data-import | CSV/JSON parse, mapping, validation (worker) | schema | ImportPort | B |
| evidence-engine | Ledger, hashing, staleness, review state machine | schema, project-core | EvidencePort | B |
| metrics | Versioned deterministic metric functions | schema | computeMetric(def, events) | B |
| ai-contracts | Capability ports, validators, eval harness | evidence-engine | CapabilityPort | C |
| tracking-adapter | Estimator port, drift detection, correction merge | ai-contracts | TrackerPort | D |
| ui | Tokens, accessible components | none | React components | A |
| api / worker (services) | HTTP, jobs, sync, billing, consent, audit | schema | OpenAPI 3.1 | E |

## 6.4 Local storage design (closes REV-001)

| Data class | Location | Durability stance | Quota and eviction handling | Deletion |
| --- | --- | --- | --- | --- |
| Project metadata, ops, snapshots | IndexedDB (Dexie) | Best-effort; navigator.storage.persist() requested; backup file encouraged | Quota estimate on write; warn at threshold; atomic transactions | User delete; archive |
| Original media | User file (File System Access handle where supported; otherwise reselect on open) | Not copied by default [RD D-14]; relink via SHA-256 fingerprint of head/mid/tail chunks + size + duration | n/a (user disk) | Never deleted by app |
| Proxies, thumbnails, waveforms | OPFS | Rebuildable cache | LRU eviction; per-project budget | Auto + manual clear |
| Render intermediates | OPFS temp | Disposable | Cleared on success, cancel, startup | Auto |
| Exports | User download / save handle | User-owned | n/a | User |
| Cloud copies (opt-in) | Object store | Per consent scope | Server quotas | Retention policy 11.4 |

## 6.5 Media and export pipeline

- Preview: HTMLVideoElement with requestVideoFrameCallback for display alignment; overlay on a single OffscreenCanvas; frame index derived from the PTS table, never from currentTime alone.

- Frame-exact stepping and export: WebCodecs VideoDecoder/VideoEncoder with a demuxer and muxer library (mediabunny or mp4box.js, chosen in FG-2). WebCodecs does not demux or mux, so the pipeline must include both.

- Audio: WebAudio for monitoring; narration encoded with AudioEncoder; sample-accurate placement on the project clock.

- Backpressure: bounded frame queue; encoder encodeQueueSize gate; every VideoFrame closed deterministically.

- Fallbacks (ordered): ffmpeg.wasm for unsupported codecs on desktop; consented cloud FFmpeg worker; otherwise narrow supported matrix and say so.

- Verification: post-render decode pass reads the produced file, checks duration, A/V offset and sampled overlay presence.

## 6.6 Cloud design (phase E)

- Tenancy: every row has project_id; Postgres row-level security with app.user_id set per request; deny by default; membership table drives access.

- Sync: metadata only, as an append-only ops log per project (seq). Single active writer per project via a renewable lease; a second device sees read-only or explicit takeover. Conflicts surface in UI, never auto-resolved silently. CRDTs are deferred until collaboration (P1).

- Media: presigned multipart uploads direct to object store; API never proxies media. Checksums verified on complete.

- Jobs: pg-boss with SKIP LOCKED, bounded concurrency per queue, retries with backoff, idempotency keys, cancellation tokens, per-job cost ceilings.

- Workers: isolated containers for media and AI: no inbound network, scoped egress, CPU/memory/time limits, read-only root FS, ephemeral scratch.

- Scale path: vertical headroom, read replicas, partitioning of audit_events, queue worker autoscaling; move to Redis/Kafka or services only on measured saturation.

## 6.7 Architecture decision records

| ADR | Options considered | Decision | Trade-off accepted | Revisit if |
| --- | --- | --- | --- | --- |
| 001 Staged P0 | A: one big P0; B: staged with gates; C: P0-A only then wait | B | Longer elapsed time, far lower integration risk | Owner funds parallel teams |
| 002 Timebase | A: float seconds; B: rational per source; C: integer microseconds + native PTS tables | C | Small rounding rules to maintain; exact and simple | FG-2 shows <1 us needs |
| 003 Pitch convention | A: normalised 0..1; B: metres bottom-left; C: provider-native | B | Conversion needed for providers; physical meaning is clear | Provider format mandates otherwise |
| 004 Original media | A: copy into OPFS; B: user-managed handle + relink; C: cloud first | B (default) | Relink friction; avoids quota eviction and silent upload | FG-1 shows durable copy is viable |
| 005 Stack | A: all-TS monorepo; B: TS front + Python API; C: Rails/Django full stack | A, Python only as CV/AI worker | One language and shared schemas; Python only where ML needs it | Team skills |
| 006 Queue | A: Postgres (pg-boss); B: Redis/BullMQ; C: managed queue | A | Throughput ceiling; one fewer system | Sustained saturation |
| 007 Accessibility | A: best effort; B: WCAG 2.2 AA with documented exceptions | B | Extra design/test cost; legal and trust benefit | Specialist assessment |
| 008 Evidence integrity | A: links only; B: links + content hash with staleness | B | Hashing cost; prevents stale approvals | n/a |
| 009 Studio shell | A: Next.js; B: Vite SPA | A (marketing/dashboard SSR, studio client-only island) | Slight build complexity | Studio bundle or DX problems |
| 010 Auth | A: hosted (Clerk); B: library (Better Auth/Auth.js); C: custom | Decide D-21 | Lock-in vs control | Phase E entry |

## 6.8 Technology choices and version policy

| Layer | Choice | Policy |
| --- | --- | --- |
| Language | TypeScript strict, ES2023 | noUncheckedIndexedAccess; no any in packages |
| Build | pnpm workspaces, Turborepo, remote cache | Lockfile committed; engines pinned |
| Web | Next.js (App Router), React | Studio route client-only; upgrade quarterly |
| State | Zustand + Immer patches | Commands are the only mutation path |
| Machines | XState | Project, job, import lifecycles |
| Local DB | Dexie over IndexedDB; OPFS | Behind StoragePort |
| Validation | Zod | Single source for types and OpenAPI |
| API | Fastify, REST + SSE | OpenAPI-first; problem+json errors |
| DB | PostgreSQL 16, Drizzle migrations | Forward-only; expand/contract |
| Queue/objects | pg-boss; S3-compatible store | Presigned URLs only |
| Observability | OpenTelemetry, Sentry (scrubbed), content-free analytics | See 15.3 |
| Quality | Vitest, fast-check, Playwright, axe-core, k6, Schemathesis, Semgrep, gitleaks, OSV-Scanner | Section 13 |

Dependency rule: new runtime dependency requires licence check, maintenance check, bundle-size impact, and an entry in the SBOM. Only versions at least two weeks old are adopted.

# 7. Data and contracts

## 7.1 Timebase contract (closes REV-005)

- Project clock: signed 64-bit integer microseconds (t_us). Floating-point seconds are never stored or used as identity.

- Source media: each asset stores timescale (integer) and a per-frame table of pts and dts (typed array blob, VFR-safe) plus frame_index to pts mapping. Frame stepping uses the table, never +1/fps.

- Rounding: converting project time to a frame uses the greatest frame whose pts <= t (floor) for display and round-half-even for export frame selection. One rule, tested by property tests.

- Match clock to media: clock_mappings per period: anchor list of {match_clock_ms, source_pts} with at least two anchors; piecewise-linear interpolation; stored residual_us per segment. Residual above [PB-06] marks Sync Needs Review.

- Output time: derived from the scene graph on render; conversion tested for drift after trim, reorder, narration shift, and preset change.

- Missing timestamps: imported events without time are stored but flagged unaligned and excluded from time-based metrics.

## 7.2 Pitch coordinates and calibration (closes REV-006)

- Units: metres. Default pitch 105 x 68, configurable per match. Origin: bottom-left corner when the home team attacks left to right in period 1. x along length, y along width.

- attack_dir (ltr or rtl) stored per team and period; imported coordinates are transformed to canonical form and the raw values kept.

- Calibration: 3x3 homography H per camera-shot segment (t_start_us, t_end_us) with state none, calibrated, uncertain, stale. A camera cut or zoom beyond tolerance marks the segment stale.

- Pitch-anchored annotations require calibrated; otherwise the editor offers frame-anchored mode and explains drift risk.

- Reprojection error (px) is stored with each calibration and displayed; no accuracy claim is made beyond measured error.

## 7.3 Project file and versioning

- Portable file .studio = ZIP: project.json (schema studio.project/1), media.manifest.json (fingerprints, no bytes), ops.ndjson, evidence.json, README.txt.

- Every file carries schema_version. Migrations are forward-only functions with golden-file tests; unknown future versions open read-only with a clear message.

- Imports verify structure, size limits and referential integrity before touching the live project; failure leaves it untouched.

## 7.4 Event taxonomy v1

Observable events (facts) and interpretations (analysis) are separate kinds [DAT-007].

| Kind | Types (v1) | Required attributes | Optional |
| --- | --- | --- | --- |
| Observable | pass, shot, carry, dribble, duel, tackle, interception, clearance, foul, card, set_piece, goal, substitution, period_start, period_end, turnover | match_id, period, match_clock_ms, team_id, type, source | player_id, x,y, x_end,y_end, outcome, body_part, t_us |
| Interpretation | press_trigger, overload, line_break, build_up_phase, transition, shape_note | match_id, t_start_us, t_end_us, author, status | players[], note, evidence_ids[] |

Taxonomy templates are versioned (taxonomy_id, version); custom taxonomies extend but never redefine a built-in type.

## 7.5 Metrics v1 (deterministic)

| Metric | Definition | Null / edge handling |
| --- | --- | --- |
| event_count | Count of observable events by type, team, period, optional zone | Unaligned events excluded when time filter is used |
| pass_completion | successful passes / total passes (outcome known only) | Denominator excludes unknown outcomes; reports both counts |
| shot_count | Count of shot events; on_target subset where outcome provided | Missing outcome counted separately |
| sequence_length | Number of observable events in a contiguous team possession window (explicit window rule v1: same team, gap < 5 s) | Gap rule is a parameter of the metric version |
| zone_distribution | Events per 3x3 pitch zone in canonical coordinates | Events without coordinates excluded and counted |
| pressure_events | Count of pressure interpretations/events within a window | Interpretations flagged as such |

Each metric has metric_id, version, definition_hash; results store the definition version. Possession percentage, xG, and similar model-dependent metrics are out of P0.

## 7.6 Evidence model and staleness (closes REV-009)

- evidence_links edges connect an insight/claim to targets: event revision, tracking chunk range, metric result, annotation, clip range, human note.

- insight.evidence_hash = SHA-256 over sorted (target_type, target_id, target_rev) tuples.

- Approval stores approved_hash, approved_by, approved_at. If the recomputed hash differs, status becomes stale, export approval is revoked, and the UI lists changed targets.

- Statuses: proposed, needs_evidence, accepted, edited, rejected, superseded, stale. User acceptance is not independent validation; capability quality is tracked separately (Section 10.5).

## 7.7 Entity reference (fields)

All entities carry id (UUIDv7), project_id, rev (int), created_at, updated_at. Cloud tables add owner_id. Local stores mirror names and shapes. Full DDL: Appendix A.

| Entity | Fields (beyond common) | Constraints |
| --- | --- | --- |
| project | name, state, schema_version, settings jsonb, match_id? | state in lifecycle enum |
| match | home_team_id, away_team_id, competition, kickoff_at, pitch_length_m, pitch_width_m, periods jsonb | length 90..120, width 45..90 |
| team / player | name or label, number?, identity_state (labelled,anonymous,verified), team_id | number 0..99 |
| media_asset | kind, filename, size_bytes, fingerprint, duration_us, timescale, fps_mode, width, height, availability, storage_mode | fingerprint required |
| clock_mapping | asset_id, period, anchors jsonb, residual_us | >= 2 anchors |
| calibration | asset_id, t_start_us, t_end_us, H[9], state, reproj_error_px | t_start < t_end |
| event / event_revision | match_id, kind, type, period, match_clock_ms, t_us?, team_id, player_id?, x?,y?, x_end?,y_end?, outcome?, source, supersedes_id? | coords inside pitch |
| tracking_chunk | asset_id, player_id, t_start_us, t_end_us, codec, blob_ref, sample_count, source | chunk <= ~10 s |
| clip | asset_id, in_us, out_us, label | in < out |
| scene | order, clip_id?, script, notes | unique (project, order) |
| annotation | scene_id, kind, anchor_mode, geometry jsonb, style jsonb, keyframes jsonb, t_start_us, t_end_us, z | anchor_mode enum |
| narration_segment | scene_id, audio_ref, start_us, end_us, transcript? | start < end |
| insight / review | claim, status, evidence_hash, limitations, run_id? / decision, reviewer, note | status enum |
| analysis_run | capability, capability_version, provider, model_version, input_hash, consent_id, status, cost_credits | consent required if external |
| consent | scope, recipient, purpose, granted_at, revoked_at, text_version | scope enum |
| job / export | type, state, progress, attempt, idempotency_key, params, output_ref, qc_report jsonb | unique (user, key) |

# 8. API contracts (phase E)

## 8.1 Conventions

- Base path /v1; OpenAPI 3.1 generated from Zod; breaking changes only in /v2; additive changes keep the version.

- Auth: session cookie (same-site, httpOnly, CSRF token on mutations) for the web app; bearer tokens for future API clients.

- Authorization: deny by default; object-level checks on every route via membership; cross-project ids return 404.

- Errors: RFC 9457 application/problem+json with type, title, status, detail, instance, code, trace_id.

- Concurrency: ETag/If-Match on mutable resources; mismatch returns 409 rev_conflict.

- Idempotency: Idempotency-Key header required on job-creating and billing calls; replays return the original response; key reuse with a different body returns 422.

- Pagination: cursor-based (limit, cursor), stable sort; max 100.

- Rate limits: per user and per IP; 429 with Retry-After. Upload size limits enforced at the object store.

- Observability: traceparent propagated; every mutation writes an audit event.

## 8.2 Endpoint catalogue

| Endpoint | Purpose | AuthZ | Idempotent | Key errors |
| --- | --- | --- | --- | --- |
| GET /me | Profile, entitlements | session | n/a | 401 |
| POST /me/export | Request account data export (job) | session | key | 429 |
| DELETE /me | Account deletion request (grace period) | session + recent auth | key | 403 |
| GET, POST /projects | List, create | owner | POST key optional | 422 |
| GET, PATCH, DELETE /projects/{id} | Read, update, soft delete | member role | If-Match | 404, 409 |
| POST /projects/{id}/duplicate | Duplicate metadata | owner | key | 404 |
| POST /projects/{id}/ops:push | Append ops from client (base_seq) | writer lease | key = client batch id | 409 seq_conflict, 423 lease_held |
| GET /projects/{id}/ops?since= | Pull ops after seq | member | n/a | 404 |
| POST /projects/{id}/lease | Acquire or renew writer lease | owner/editor | n/a | 423 |
| GET, POST /projects/{id}/versions | List, create checkpoint | member/editor | key | 404 |
| POST /projects/{id}/media:init | Start multipart upload (needs consent) | editor | key | 403 consent_required, 413, 415 |
| POST /projects/{id}/media/{mid}:complete | Verify checksum, finalise | editor | key | 422 checksum_mismatch |
| GET /projects/{id}/media/{mid}/url | Short-lived presigned GET | member | n/a | 404 |
| POST /projects/{id}/imports | Upload and validate structured data | editor | key | 413, 422 |
| POST /imports/{iid}:commit | Commit validated import | editor | key | 409 import_stale |
| GET, POST /projects/{id}/insights | List, create human insight | member/editor | n/a | 422 |
| POST /insights/{iid}:review | Accept, edit, reject, request evidence | editor/reviewer | If-Match | 409, 422 |
| GET /insights/{iid}/evidence | Evidence graph with staleness | member | n/a | 404 |
| POST /projects/{id}/analyses | Run capability (needs consent_id) | editor | key | 402 quota_exceeded, 403 consent_required, 503 |
| GET, POST /analyses/{aid}[:cancel] | Status, cancel | editor | key | 404 |
| POST /projects/{id}/exports | Start cloud render (consent + cost) | editor | key | 402, 403, 422 preflight_failed |
| GET, POST /exports/{eid}[:cancel] | Status, QC report, cancel | editor | key | 404 |
| GET /jobs/{jid}/events | SSE progress stream | owner | n/a | 404 |
| GET, POST /consents; POST /consents/{cid}:revoke | Consent records | session | key | 422 |
| GET /usage | Credits and quota | session | n/a | 401 |
| POST /billing/checkout | Start checkout | session | key | 422 |
| POST /webhooks/stripe | Billing events | signature | event id | 400 bad_signature |
| POST, DELETE /projects/{id}/share-links | Create, revoke review links (P1) | owner | key | 403 |
| GET /healthz, /readyz | Liveness, readiness | public | n/a | 503 |

## 8.3 Representative payloads

POST /v1/projects/{id}/ops:push

Idempotency-Key: 01J...   If-Match: "seq-1042"

{ "base_seq": 1042,

"ops": [ { "op_id": "01J...", "type": "annotation.create",

"payload": { "scene_id": "...", "kind": "arrow", "anchor_mode": "frame",

"geometry": {"x1":0.31,"y1":0.52,"x2":0.58,"y2":0.40},

"t_start_us": 42000000, "t_end_us": 47500000 } } ] }

200 { "applied": 1, "head_seq": 1043 }

409 { "type": ".../seq_conflict", "code": "seq_conflict", "head_seq": 1050 }

POST /v1/projects/{id}/analyses

Idempotency-Key: 01J...

{ "capability": "moment_candidates@1", "consent_id": "...",

"inputs": { "match_id": "...", "range": {"from_ms": 0, "to_ms": 2700000},

"metric_ids": ["event_count@1"] } }

202 { "analysis_id": "...", "estimated_credits": 12, "status": "queued" }

402 { "code": "quota_exceeded", "remaining_credits": 3 }

POST /v1/projects/{id}/exports

{ "preset": "vertical_1080", "target": "cloud", "consent_id": "...", "approve_hash": "sha256:..." }

422 { "code": "preflight_failed", "issues": [ {"severity":"block","rule":"stale_claim","ref":"insight:..."} ] }

## 8.4 Error catalogue

| Code | HTTP | Meaning | Client behaviour |
| --- | --- | --- | --- |
| validation_failed | 422 | Schema or business rule failure | Show field errors |
| unauthenticated / forbidden / not_found | 401/403/404 | Auth or object-level denial (404 hides existence) | Sign in or show generic not-found |
| rev_conflict / seq_conflict | 409 | Stale revision or ops sequence | Pull, rebase prompt, never overwrite |
| lease_held | 423 | Another device holds writer lease | Read-only or takeover with confirmation |
| consent_required | 403 | Missing purpose consent | Open consent dialog |
| quota_exceeded | 402 | Credits or plan limit | Show usage and upgrade |
| idempotency_conflict | 422 | Key reused with different body | Generate a new key |
| media_unsupported / payload_too_large | 415/413 | Format or size outside matrix | Show matrix and alternatives |
| preflight_failed | 422 | Export blocked by rules | List issues with deep links |
| rate_limited | 429 | Too many requests | Honour Retry-After |
| provider_unavailable | 503 | AI or render provider down | Offer retry; local work unaffected |
| internal | 500 | Unexpected | Show trace id; no private data in message |

# 9. Routes, interface and accessibility

## 9.1 Route map

| Route | Purpose | Render | Auth | Perf class |
| --- | --- | --- | --- | --- |
| / | Marketing and sample project | Static (SSG) | public | A: LCP <= 2.5 s |
| /login, /signup | Account (phase E) | SSR | public | A |
| /app | Dashboard: recent, resume, new breakdown, recovery notices | RSC shell + client data (local DB) | guest or user | A |
| /app/projects | Project list, search, archive | Client | guest or user | A |
| /app/p/[id] | Studio (canvas, timeline, panels) | Client-only island, lazy chunks | guest or owner/editor | B: heavy |
| /app/p/[id]/data | Import, mapping, validation, events table | Client | editor | B |
| /app/p/[id]/review | Evidence ledger and insight review beside video | Client | editor/reviewer | B |
| /app/p/[id]/export | Preflight, presets, render, QC report | Client | editor | B |
| /app/settings/account ¦ privacy ¦ storage ¦ billing | Consents, storage inspector, plans | RSC + client | user | A |
| /help/[...slug] | Searchable docs and error-code pages | Static, offline-cacheable | public | A |
| /s/[token] | Read-only review link (P1) | SSR | token | A |

## 9.2 Studio layout

- Desktop: top bar (project, save state, undo/redo, state, export) · left panel (clips, players, events, media, data) · centre canvas · right properties panel · bottom multi-track timeline.

- Android: canvas first; left/right panels become bottom sheets; timeline supports pinch-zoom, drag-trim with visible handles; every gesture has a visible button equivalent.

- Review mode: evidence panel docked beside video; claim list; per-claim evidence chips jump to timestamps.

- Resizable regions persist per device class; focus order follows visual order.

## 9.3 Design tokens

| Token group | Values (initial) | Rule |
| --- | --- | --- |
| Surface | charcoal scale 900/850/800/700 | Elevation by lightness, not shadow only |
| Accent | pitch green (e.g. #2FB36D on dark) with hover/active steps | Never sole status carrier |
| Status | success, warning, danger, info each with icon + label | Meets 3:1 UI contrast |
| Overlay palette | 8 high-contrast colours validated on grass/crowd/white-line backgrounds | Contrast-checked on sample frames |
| Type | System UI + one display face; 14/16/20/28 scale; tabular numerals for time | Min 14 px body on mobile |
| Space & radius | 4-pt grid; radius 4/8 | Touch target >= 44 px primary, 24 px minimum (2.5.8) |
| Motion | 120/200/320 ms; reduced-motion variant | Respect prefers-reduced-motion |

Light theme is deferred [D-25]; tokens are structured so adding it is a token-layer change.

## 9.4 Keyboard map (desktop defaults, customisable)

| Action | Keys | Action | Keys |
| --- | --- | --- | --- |
| Play/pause | Space | Frame step back/forward | Left / Right |
| 10-frame jump | Shift+Left/Right | Set in / out | I / O |
| Undo / redo | Ctrl+Z / Ctrl+Shift+Z | Select / Arrow / Zone / Label | V / A / Z / T |
| Add keyframe | K | Nudge selection (1 px / 10 px) | Arrows / Shift+Arrows |
| Marker add | M | Command palette | Ctrl+K |

## 9.5 WCAG 2.2 AA verification matrix (applicable criteria)

| Criterion | Studio treatment | Test |
| --- | --- | --- |
| 1.4.1, 1.4.3, 1.4.11 Colour, contrast | Tokens validated; status uses icon and text | axe + manual contrast on overlays |
| 2.1.1, 2.1.2 Keyboard, no trap | All tools and timeline operable by keyboard; canvas has roving focus model | Playwright keyboard-only run |
| 2.4.7, 2.4.11 Focus visible, not obscured | Sticky panels offset scroll/focus | Manual + automated focus capture |
| 2.5.7 Dragging alternatives | Numeric and nudge controls for every drag | T-A11Y-002 |
| 2.5.8 Target size | >= 24 px or spacing rule; 44 px primary on touch | Layout assertions |
| 3.3.7, 3.3.8 Redundant entry, accessible auth | Autofill-safe forms; passkey/email link option | Manual |
| 4.1.2, 4.1.3 Name/role, status messages | ARIA live region for save/import/render; canvas objects exposed via a parallel object list | NVDA, VoiceOver, TalkBack passes |
| Tactical canvas | Parallel accessible object list and property panel provide full equivalent for creation and editing; no blanket exemption | Task-based AT test |

Gate: automated scan with zero critical issues plus a recorded manual assistive-technology pass on workflows A and B before P0-A exit, and a specialist assessment before public beta.

# 10. AI contracts, evidence, and evaluation

## 10.1 Rules

- AI proposes; humans approve; approvals bind to an evidence hash (Section 7.6).

- No external processing without a purpose-specific consent record; sign-in and sync consent do not imply AI consent.

- No training on customer content without separate informed authorisation.

- Model confidence is never shown as calibrated probability unless calibration has been measured and documented.

- Capabilities ship dark behind a flag until their evaluation record passes (AI-001).

## 10.2 Capability contract template

| Field | Content required |
| --- | --- |
| Purpose / non-goals | What it does and explicitly does not do |
| Inputs / outputs | Zod schemas; supported and unsupported inputs |
| Allowed and prohibited claims | Claim grammar and forbidden classes |
| Evidence sufficiency rubric | Minimum evidence to emit a claim; otherwise abstain |
| Consent and data flow | Scope, recipient, retained data, retention |
| Failure semantics | Timeout, quota, invalid output, outage: state, retry, charge |
| Provider adapters | Versions, fallbacks; behavioural differences documented |
| Evaluation record | Dataset id, reviewers, metrics, thresholds, date, model version |
| Cost | Per-run estimate, ceiling, credits |

## 10.3 P0-C capability: Moment Candidate Finder (D-18)

Purpose: from imported structured events and metrics within a selected match range, propose candidate moments worth a breakdown, each with a factual summary and cited evidence. No video understanding, no player recognition, no tactical causation.

| Aspect | Specification |
| --- | --- |
| Input | match_id, time range, event revisions, metric_ids; alignment state must be aligned or events flagged |
| Output | List of {moment_id, t_start_us, t_end_us, factual_summary, interpretation_hint?, evidence_ids[], limitations[], status} or insufficient_evidence |
| Allowed claims | Statements derivable from cited records, e.g. counts, sequences, locations, timing ("Team A completed 7 consecutive passes before the shot at 31:42") |
| Prohibited | Causal tactical claims presented as fact; player identity not in data; statistics without a metric id; predictions; any uncited number |
| Interpretation | May appear only as interpretation_hint, labelled hypothesis, never in factual_summary |
| Sufficiency rubric | >= 3 linked events for a sequence claim; coordinates present for spatial claims; otherwise abstain or drop the spatial wording |
| Validation | Deterministic post-checker re-computes every number and verifies every cited id exists in the evidence package; any mismatch rejects the claim before display |

## 10.4 Provider adapter and prompt-injection controls

- The model receives a structured evidence package (JSON), never raw footage, and a fixed instruction set; free-text fields from imports are delimited and labelled untrusted.

- Output must parse against the schema; free-form tool use is disabled; the post-checker is code, not another model.

- Adapters record provider, model version, parameters, input hash; version changes trigger the regression suite before enablement.

## 10.5 Evaluation design (closes REV-007)

| Element | Plan |
| --- | --- |
| Gold set | Built in S0/P0-B: >= 20 match segments from varied competitions and data sources, authorised for use; >= 200 labelled candidate outputs incl. >= 40 deliberate insufficient-evidence cases and >= 20 poisoned/injection cases |
| Reviewers | Two independent football-literate reviewers per item; third resolves disagreement; agreement (Cohen kappa) reported; kappa below 0.6 triggers rubric revision before scoring |
| Error taxonomy | fabricated_event, wrong_number, wrong_time, unsupported_inference, identity_error, missed_abstention, over_abstention, injection_followed |
| Gates (provisional, ratified at S0) | fabricated_event = 0 and injection_followed = 0 in the full set; wrong_number and wrong_time = 0 after post-checker (checker is deterministic); unsupported_inference <= 2% of factual summaries; missed_abstention <= 5%; usefulness rated >= 4/5 by creators in at least 60% of accepted moments |
| Regression | Gold set rerun on every model, prompt, or schema change; failures block enablement |
| Not evidence | User acceptance rate and model self-confidence are not ground truth |
| Reporting | Dataset hash, versions, confusion by error type, confidence intervals; stored with the capability record |

## 10.6 Failure semantics

| Fault | Job state | User message | Retry | Charge |
| --- | --- | --- | --- | --- |
| Provider outage / timeout | failed_retryable | AI service unavailable; local work unaffected | Auto up to 3 with backoff, then manual | None |
| Quota exhausted | blocked_quota | Shows remaining and plan options | After upgrade/reset | None |
| Invalid or non-validating output | failed_validation | No claims shown; reason code | One automatic repair attempt max | None for rejected output |
| User cancels | cancelled | Cancelled | n/a | Only compute already consumed, disclosed up front |
| Consent revoked mid-run | cancelled_consent | Run stopped; data deletion scheduled | n/a | Prorated, disclosed |

## 10.7 P0-D tracking assistance gate

Enabled only if an evaluation on representative, authorised footage shows measured identity continuity and correct drift flagging, and failure behaviour is safe (pause and ask). Thresholds are set from S0 baselines; until then manual labelling is the only supported path (TRK-001..002).

# 11. Security, privacy and rights

## 11.1 Threat model

| ID | Asset | Actor / attack | Mitigation | Test |
| --- | --- | --- | --- | --- |
| TM-01 | Local project, media | Malicious/malformed media or data file (decompression bomb, parser exploit) | Allow-listed types, content sniffing, size and time limits, worker isolation, fuzzing | T-SEC-001 |
| TM-02 | Cloud projects | Another tenant (IDOR, enumeration) | RLS, membership checks, 404 on foreign ids, generated authz matrix | T-SEC-002 |
| TM-03 | Share links | Leaked or guessed token | 256-bit random tokens, expiry, revocation, rate limits, no indexing | T-SEC-004 |
| TM-04 | Sessions | XSS, CSRF, session theft | Strict CSP, same-site cookies, CSRF tokens, httpOnly, short sessions, WebAuthn option | Automated + pentest |
| TM-05 | AI pipeline | Prompt injection via imported text | Delimiting, schema output, deterministic post-checker, no tool use | T-AI-007 |
| TM-06 | Private content | Leak via logs, telemetry, support export, provider calls | Redaction, content-free telemetry, consent matrix, minimal support tooling | T-SEC-003 |
| TM-07 | Billing | Replay, double charge, quota bypass | Idempotency keys, server entitlements, signed webhooks, ledger reconciliation | T-ACC-004 |
| TM-08 | Workers | Escape or SSRF from media/AI jobs | Isolated containers, no inbound, egress allow-list, resource limits, read-only FS | Security review |
| TM-09 | Supply chain | Malicious dependency, compromised build | Lockfiles, 14-day version delay, OSV/Semgrep/gitleaks, SBOM, provenance, minimal CI secrets | T-SEC-005 |
| TM-10 | Data integrity | Browser eviction, partial writes, sync overwrite | Atomic transactions, checkpoints, backups, lease + seq checks | T-PRJ-003/006 |
| TM-11 | Admin plane | Insider or stolen admin account | No default content access, break-glass with justification, audit, MFA | Review |
| TM-12 | Uploads | Malware or illegal content | Type allow-list, scanning on cloud path, abuse reporting and takedown workflow | Review |

## 11.2 Controls summary

- Defense in depth across client, identity, API, data, workers, AI, admin, billing, operations.

- Server-side authorisation and entitlements; least privilege on every service identity; secrets in a managed store, rotated.

- TLS everywhere; encryption at rest for database and object store; per-environment keys.

- Security headers: strict CSP (no inline script), COOP/COEP only where a feature needs cross-origin isolation, frame-ancestors none.

- Critical unresolved security findings block the affected release (SEC gate).

## 11.3 Data-flow and consent matrix (closes REV-012)

| Feature | Data leaving device | Recipient | Purpose / trigger | Consent scope | Default retention [RD] |
| --- | --- | --- | --- | --- | --- |
| Local editing | None | None | n/a | none | Local only |
| Metadata sync | Project ops, annotations, evidence (no media) | Our API/DB | User enables sync | sync.metadata | Until deleted + backup window |
| Media sync/backup | Selected media files | Our object store | User selects files | sync.media | Until deleted + backup window |
| AI analysis (P0-C) | Evidence package: events, metrics, ids (no footage) | AI provider (named) | User runs capability | ai.analysis | Provider zero-retention if available; else <= 30 d disclosed |
| Speech-to-text / AI voice | Audio or script | Provider (named) | User triggers | ai.speech, ai.voice | Request lifetime to 30 d per provider terms |
| Cloud render | Project scene graph + needed media | Render worker | User picks cloud fallback | render.cloud | Temp assets 7 d |
| Diagnostics | Error code, versions, device class (no content) | Error tracker | Opt-in; on crash | diag.basic | 90 d |
| Support attachment | User-selected files | Support tool | User action | support.attach | 30 d after closure |
| Billing | Name, email, payment via processor | Payment processor | Subscription | Contract | Per legal retention |

## 11.4 Retention and deletion defaults [RD, pending legal review D-23]

| Data | Default | Notes |
| --- | --- | --- |
| Local projects | User-controlled | App never deletes originals; warns on eviction risk |
| Cloud projects | Until user deletes; soft-delete 30 days then purge | Backups age out within 35 days |
| Temp render/AI assets | 7 days | Immediate delete on user request |
| Audit events | 12 months | No private content inside |
| Telemetry | 90 days, aggregated after | Opt-in |
| Account closure | Deletion within 30 days; export offered first | Billing/legal exceptions disclosed |
| Cancelled subscription | No deletion of local work; cloud data read-only 60 days then purge with notice | Pending legal review |

## 11.5 Rights and legal checklist (not legal advice)

- Footage rights: user attests authorisation; UI explains that upload or import does not itself grant rights; no hosting of third-party broadcast footage in P0.

- League/provider data licensing: no provider integration without written terms; imported data labelled with source and licence field.

- Player privacy and data protection: minimise personal data; allow anonymous labels; data subject export and deletion paths; DPA with each processor.

- AI voice/music/assets: licence and disclosure rules per provider; synthetic voice labelled.

- Consumer law: subscription terms, refunds, cancellation clarity; regional availability by D-24.

- Review required before beta by counsel for the chosen launch market; no compliance claim before then.

# 12. Performance, scalability and cost

All numeric budgets are [PB] hypotheses. Each is measured in S0 on the reference device set, then either ratified or replaced; thereafter it is a CI-enforced gate. Targets that need user-perceived thresholds use published web-vitals "good" levels.

## 12.1 Budgets

| ID | Area | Budget (provisional) | Measured by |
| --- | --- | --- | --- |
| PB-01 | Dashboard load | LCP <= 2.5 s p75, INP <= 200 ms p75, CLS <= 0.1; mid-tier Android, 4G profile | Lighthouse CI + RUM (opt-in) |
| PB-02 | Studio open (500 annotations, local DB) | Interactive <= 4 s p75 desktop, <= 7 s mid Android | Playwright trace |
| PB-03 | JavaScript | Marketing <= 150 KB gz; dashboard <= 200 KB gz; studio first load <= 300 KB gz with lazy chunks for video, WASM, AI UI | Bundle-size check in CI |
| PB-04 | Frame step | p95 <= 100 ms desktop, <= 150 ms mid Android until displayed frame is correct | Instrumented fixture |
| PB-05 | Overlay render | p95 <= 4 ms per frame desktop, <= 8 ms mobile; no main-thread task > 50 ms | Performance observer |
| PB-06 | Sync drift | Overlay, narration, video within 40 ms (1 frame at 25 fps) after trim/reorder/export; export QC verifies | Export QC + drift fixtures |
| PB-07 | Autosave / recovery | Input never blocked; ops flushed <= 1 s after idle; snapshot each 200 ops or 60 s; recovery loses <= 5 s of edits | Fault-injection tests |
| PB-08 | Timeline | 60 fps scroll/zoom with 10,000 markers on desktop | Scripted scroll |
| PB-09 | Export throughput | 3-min 1080p30 with overlays + narration: <= 2x real time desktop reference; <= 6x mid Android (else cloud fallback offered) | Export benchmark |
| PB-10 | Memory | Studio tab <= 1.5 GB desktop, <= 600 MB mid Android on 90-min proxy workflow | Heap + performance.measureUserAgentSpecificMemory |
| PB-11 | API | p95 <= 200 ms reads, <= 400 ms writes (excluding media transfer); job enqueue <= 300 ms | k6 + traces |
| PB-12 | SSE/job latency | Progress event delay <= 2 s | Synthetic job |

## 12.2 Data volumes (worked estimates)

| Item | Calculation | Result |
| --- | --- | --- |
| Source 1080p, 8 Mbps, 90 min | 8 Mb/s x 5,400 s = 43,200 Mb | about 5.4 GB |
| 720p proxy, 2.5 Mbps | 2.5 x 5,400 = 13,500 Mb | about 1.7 GB |
| Tracking samples (22 players + ball, 25 Hz, 90 min) | 23 x 25 x 5,400 | about 3.1 M samples |
| Raw tracking size (x,y float32 + confidence uint8 = 9 B) | 3.1 M x 9 B | about 28 MB uncompressed; compress and chunk at ~10 s |
| Annotations per breakdown (typical, hypothesis) | 50 to 500 objects, each <= 2 KB | < 1 MB |
| Ops log per session (hypothesis) | ~1 to 5 ops/s active editing | < 20,000 ops/hour; compact by snapshot |

## 12.3 Optimisation techniques

- Load: route-level splitting; dynamic import of video engine, ffmpeg.wasm, AI UI; font subsetting; preconnect only to needed origins; Brotli.

- Render: one canvas, dirty-rect redraw, transform caching, OffscreenCanvas in a worker, requestVideoFrameCallback pacing, no layout reads in the frame loop.

- Data: columnar Float32 tracking chunks decoded on demand; binary search over sorted event arrays; memoised selectors; structural sharing via Immer.

- Timeline: windowed rendering; track-level canvases; coalesced pointer events.

- Storage: batched IndexedDB transactions, write-behind queue, OPFS sync access handles in workers, LRU for caches.

- Memory: bounded frame queues, explicit VideoFrame.close(), proxy for scrubbing, release decoders when idle.

- Network (phase E): presigned direct uploads with resumable parts; HTTP caching for immutable media URLs; ops push batching and compression.

- Database: composite (project_id, ...) indexes, keyset pagination, partial indexes for active jobs, JSONB GIN only for queried paths, partitioned audit_events, connection pooling.

## 12.4 Scalability model (phase E)

| Layer | Scaling lever | First trigger to act (set from load test) |
| --- | --- | --- |
| API | Stateless instances behind a load balancer | CPU or p95 latency above budget for 15 min |
| DB | Vertical, then read replica, then partition hot tables | Connections or replica lag; slow-query top list |
| Queue/workers | Autoscale workers per queue; concurrency caps per user | Queue wait above target |
| Object store | Lifecycle rules for temp; multi-part parallelism | Egress cost or latency |
| AI/render providers | Per-provider circuit breaker and quota; adapter fallback | Error rate or cost ceiling |

## 12.5 Load and soak tests

- k6 scenarios: sync push (read-heavy and write-heavy), upload init/complete, analysis enqueue, export enqueue, SSE fan-out.

- Soak: 8 h studio session with scripted editing, memory and handle leak detection.

- Chaos: kill worker mid-render, drop DB connection, provider 5xx, object-store latency; verify state machine outcomes.

## 12.6 Cost model and controls

- Unit cost per job type measured in S0/E: compute seconds, provider tokens or minutes, storage GB-month, egress GB.

- credits = ceil(cost_estimate x margin_factor / credit_value); margin and credit value are commercial decisions (D-07 follow-ups).

- Per-job ceiling and per-user monthly cap; estimate shown before run; failed-job charging rules from Section 10.6.

- Free-tier abuse model: rate limits, verified email for cloud features, per-IP and per-account quotas, upload caps.

- Weekly cost dashboard: cost per completed breakdown, per export, per active user.

# 13. Quality assurance and release gates

## 13.1 Test strategy

| Layer | Scope | Tools | Gate |
| --- | --- | --- | --- |
| Unit and property | Timebase, geometry, metrics, validators, state machines, migrations | Vitest, fast-check | Required on every PR; mutation-testing sample on pure packages |
| Integration | Storage, import, export pipeline, API with real Postgres | Vitest, Testcontainers | Required |
| Contract | OpenAPI conformance, schema compatibility | Schemathesis, schema diff | Breaking change blocks merge |
| End to end | Workflows A to F on browser matrix | Playwright | Required nightly + release |
| Recovery | Kill tab, quota exhaustion, eviction simulation, missing media, interrupted render | Playwright + fault hooks | Required |
| Security | Authz matrix, fuzzing, secrets, dependency, SAST, header checks | Semgrep, gitleaks, OSV, ZAP baseline | Critical = block |
| AI evaluation | Gold set, injection set, abstention | Eval harness | Capability gate |
| Performance | Budgets in 12.1 | Lighthouse CI, k6, traces | Regression > threshold blocks |
| Accessibility | Automated + manual AT | axe-core, NVDA, VoiceOver, TalkBack | Release gate |
| Exploratory | Charters per release by independent QA | Session notes | Findings triaged |

## 13.2 Support matrix (default [OPEN D-20], ratified by FG-2)

| Platform | Class | P0 support level |
| --- | --- | --- |
| Chrome / Edge desktop, latest 2 stable | Windows, macOS, Linux | Full (local export if FG-2 passes) |
| Safari desktop, latest | macOS | Full or Degraded (per FG-2); document differences |
| Firefox desktop, latest | All | Degraded: edit and review; export via fallback unless FG-2 proves otherwise |
| Chrome Android, latest 2 | Tier 1 (<=4 GB RAM), Tier 2 (6 GB), Tier 3 (>=8 GB) | Tier 2/3 full edit; Tier 1 short clips; export tier-dependent with cloud fallback |
| iOS Safari | All | Not supported in P0 |
| Media | H.264/AAC MP4/MOV; VP9/AV1 if decode supported | Limits and codecs finalised from FG-2 |

## 13.3 Four-role verification and independence

| Role | Responsibility | Independence rule |
| --- | --- | --- |
| Product/requirements | Scope, acceptance criteria, traceability | Does not review own implementation |
| Implementer | Code and developer tests; reports limits | Cannot approve own PR or QA result |
| Independent QA | Own test design from requirements; reproduces; exploratory | Uses separate fixtures; does not rely on implementer claims |
| Security/architecture | Threat model, trust boundaries, privacy, data integrity | Separate reviewer with veto on critical findings |
| Release authority (human) | Go/no-go on recorded evidence | Accountable owner |

Independence is procedural: separate authors, reproducible artefacts and a challenge step. Separate AI agents alone do not constitute independence.

## 13.4 Release gates (all must hold)

- Requirements for the release are implemented within approved scope; traceability matrix complete.

- All acceptance tests pass on the declared matrix; flaky tests quarantined with owner and deadline.

- No open critical or high security or data-loss defect; medium defects have accepted risk notes.

- Performance budgets met (or ratified change); accessibility gate met.

- Capability evaluation records pass for each enabled AI feature.

- Export outputs verified playable with QC reports; recovery drills passed.

- Privacy, legal, operations reviews complete for the target stage; rollback tested.

- Independent QA and security evidence recorded; release authority signs.

## 13.5 Defect severity

| Severity | Definition | Response |
| --- | --- | --- |
| S1 | Data loss, security breach, wrong tactical claim exported without warning | Stop release; fix + regression test + independent verify |
| S2 | Core workflow blocked, export fails on supported device, privacy defect | Fix before release |
| S3 | Degraded behaviour with workaround | Planned fix |
| S4 | Cosmetic | Backlog |

# 14. Development cycle and operations

## 14.1 Lifecycle

- Define: requirement with ID, acceptance cases, risk; Definition of Ready checked.

- Spike where unknown: time-boxed throwaway, written findings, ADR if it changes a decision.

- Test first: failing acceptance and unit tests committed first.

- Build in thin slices: trunk-based, branches under two days, feature flags per phase and capability.

- Review: PR template requires requirement IDs, test evidence, perf impact, a11y impact, security notes; CODEOWNERS enforce reviewer roles.

- CI gates: typecheck, lint, unit, integration, schema diff, bundle size, a11y scan, security scans, preview deployment with Playwright smoke.

- Independent QA verifies on the preview/staging build against requirements.

- Release by flag ramp: internal, pilot, beta, public; each ramp has a go/no-go record.

- Operate: SLIs, alerts, incident process; fixes of S1/S2 require regression tests and independent verification.

- Learn: retrospective each sprint; metrics review per phase; ADRs updated.

## 14.2 Cadence and branching

- Two-week sprints; weekly architecture/security sync; phase reviews at each exit gate.

- Trunk-based development; main always releasable; releases tagged vMAJOR.MINOR.PATCH; changelog generated from conventional commits.

- Database migrations: expand then contract; never edit applied migrations; rollback plan reviewed with each migration.

## 14.3 CI/CD pipeline

| Stage | Checks | Blocks merge |
| --- | --- | --- |
| Pre-commit | Format, lint, secret scan | Local |
| PR | Typecheck, unit/property, integration, contract, schema diff, bundle size, axe, Semgrep, gitleaks, OSV, dependency review | Yes |
| Preview | Per-PR deployment, Playwright smoke on 2 browsers, Lighthouse CI | Yes |
| Main | Full test suite, SBOM, signed build provenance, deploy to staging | Yes |
| Nightly | Browser/device matrix, soak, API fuzz, perf trend, restore drill (E) | Alert + triage |
| Release | Gate checklist (13.4), canary, automated rollback on SLO breach | Yes |

## 14.4 Environments

| Environment | Purpose | Data |
| --- | --- | --- |
| Local | Dev with fixtures | Synthetic only |
| Preview | Per PR | Synthetic |
| Staging | Release candidate, QA, load tests | Synthetic + consented pilot samples |
| Production | Users | Real; least-privilege access; audited |

## 14.5 Roles and RACI (R responsible, A accountable, C consulted, I informed)

| Activity | Product | Tech lead | Engineers | SDET/QA | Security | Designer | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements and acceptance | R | C | C | C | C | C | A |
| Architecture and ADRs | C | A/R | R | C | C | I | I |
| Implementation | I | A | R | C | C | C | I |
| Independent verification | I | I | I | A/R | C | I | I |
| Security review | I | C | C | C | A/R | I | I |
| Accessibility and UX | C | C | R | R | I | A | I |
| Release decision | C | R | I | R | R | C | A |
| Incident response | I | A | R | C | R | I | I |

## 14.6 Tools and connectors (use only when connected and authorised)

| Need | Tool | Rule |
| --- | --- | --- |
| Source of truth | This document (Word/Docs export), kept in docs/ssot | Single copy; no competing baselines |
| Repo, issues, PRs, CI | GitHub | Source session found no accessible repo; establish access before planning against code |
| UI design | Figma | After approval; design tokens mirror Section 9.3 |
| E2E and cross-browser | Playwright; Testifly or device cloud when a URL exists | Connector availability is not evidence of a working app |
| Hosting | Vercel/Railway/Render evaluated | No resource creation before authorisation |
| Task briefs | Brief builder | Cross-check only until it yields complete acceptance and test fields |

## 14.7 Operations

- SLIs: save success, import success, export success and QC pass, job duration, retry rate, sync conflict rate, provider error rate, quota consumption, API p95.

- Incident severity SEV1..4 with named on-call, status page, user comms template, post-incident review within 5 working days.

- Backups: database PITR; object versioning; proposed RPO <= 15 min, RTO <= 4 h; restore drill quarterly and before beta. No public SLA until drills pass.

- Rollback: flag off, previous build redeploy, migration rollback plan; tested each release.

- Support: searchable help, in-app diagnostics export (content-free), tiered escalation; staffing hours decided under D-28.

# 15. Governance, metrics and pilot

## 15.1 Metric dictionary

| Metric | Numerator / denominator | Source | Decision it informs |
| --- | --- | --- | --- |
| Breakdown completion rate | Projects reaching verified export / projects created (first 14 d) | Opt-in analytics | P0-A success |
| Time to first export | Median minutes create to verified export | Opt-in analytics | Usability |
| Save/recovery success | Successful recoveries / recovery events; lost edits count | Client counters | PRJ gate |
| Sync drift | Max drift per export (us) | Export QC | TML gate |
| AI evidence grounding | Claims passing checker / claims proposed | Eval + production counters | AI gate |
| Unsupported-claim rate | Reviewer-flagged unsupported / reviewed claims | Reviewer sampling | AI gate |
| Export success and QC pass | Passed / attempted | Export QC | EXP gate |
| Cost per completed breakdown | Sum cloud cost / completed exports | Cost ledger | Pricing |
| Willingness to pay | Interview + pilot upgrade intent | Qualitative | D-07 |
| Support load | Tickets per 100 active users, by category | Support tool | Ops |

## 15.2 Pilot plan (default [OPEN])

- Closed creator pilot after P0-A and P0-B: 8 to 15 creators across channel size and workflow styles, authorised footage only, signed pilot terms.

- Duration 4 to 6 weeks; weekly check-ins; task-based usability sessions; diary of exports.

- Go/no-go: completion rate, S1/S2 count, recovery success, qualitative value, cost per breakdown; thresholds set after S0.

- Qualitative findings are not market-size evidence and are never reported as such.

## 15.3 Privacy-preserving telemetry

- Opt-in; events enumerated in a public schema: app_open, project_created, export_started/completed/failed, recovery_triggered, error_code, performance timings, device class.

- Never: footage, frames, script text, narration, annotations geometry, player names, filenames.

- Retention 90 days; IP truncated; user can view and delete.

## 15.4 Status vocabulary

Proposed, Approved-for-design, Implemented, Independently-verified, Released. A feature moves only on recorded evidence; "Implemented" does not imply verified.

## 15.5 Requirement record (mandatory fields)

ID, description, rationale, priority, phase, status, acceptance cases, dependencies, risk, verification method and evidence link, owner, links to modules and tests. This SSOT holds the table; the repository mirrors it in docs/ssot with a CI check that every test references a requirement ID and every P0 requirement has at least one test.

## 15.6 Change control

- Raise Change Request: problem, proposal, impact on scope, schedule, cost, risk, tests.

- Classify: editorial, clarifying, behavioural, scope, architectural.

- Reviewers: product + tech lead (all), security (if trust boundary), QA (if acceptance), owner (scope/architecture).

- Record decision in Section 2 or an ADR; bump version; update traceability and tests in the same change.

- Emergency changes allowed for S1 defects with retrospective review within 3 working days.

# 16. Risk register

| ID | Risk | L | I | Early signal | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Local media durability fails (eviction, quota) | M | H | FG-1 failures; user reports | Relink-by-default, backups, warnings, persistence request | Tech lead |
| R-02 | Frame-accurate preview/export infeasible on target browsers | M | H | FG-2 drift | Fallback ladder, narrowed matrix, cloud render | Tech lead |
| R-03 | P0 too large | H | H | Phase slips > 25% | Staged phases, scope guard, CR process | Product |
| R-04 | Differentiation not real | M | H | FG-4 interviews | Pivot scope; reduce to the validated pain point | Owner |
| R-05 | AI claims unsupported or misleading | M | H | Eval fails | Narrow capability, checker, abstention, human gate | AI lead |
| R-06 | Identity drift in tracking | H | H | P0-D eval | Manual-first, flags, correction history, defer if unmet | AI lead |
| R-07 | Privacy breach via logs/telemetry/provider | L | H | Redaction test failures | Content-free telemetry, consent matrix, audits | Security |
| R-08 | Unlicensed footage/data use | M | H | Legal review | Attestation, no hosting, licence fields | Owner |
| R-09 | Cloud cost overrun | M | M | Cost per breakdown above model | Ceilings, caps, local-first, provider adapters | Product |
| R-10 | Billing double-charge | L | H | Ledger mismatch | Idempotency + reconciliation | Backend |
| R-11 | Accessibility gaps in canvas | M | M | AT test failures | Parallel object list, early AT testing | Designer |
| R-12 | Supply-chain compromise | L | H | Scanner alert | Delay, pin, SBOM, minimal CI secrets | Security |
| R-13 | Key-person or capacity shortage | M | M | Velocity drop | Cross-training, ADRs, docs | Tech lead |
| R-14 | Provider outage/pricing change | M | M | Error rate, invoice | Adapters, quotas, fallbacks | Backend |

# 17. Feasibility spikes (S0 protocol)

| Gate | Question | Method | Pass evidence | If it fails |
| --- | --- | --- | --- | --- |
| FG-1 | Can originals be kept durable and relinkable? | File System Access + fingerprint relink, OPFS cache, forced quota exhaustion, restart, simulated eviction on Chrome desktop/Android, Safari, Firefox | Relink success rate, zero project corruption, clear warnings | Require user-managed files only; cloud backup path in E |
| FG-2 | Frame-exact step/export on target browsers? | CFR and VFR fixtures (H.264/AAC, VP9), 90-min file, WebCodecs + demux/mux candidates, ffmpeg.wasm fallback | Frame index exact, A/V offset <= [PB-06], memory within [PB-10], export throughput measured | Narrow matrix; cloud render fallback; limit duration |
| FG-3 | Do overlay and narration stay aligned after edits? | Trim, reorder, narration shift, preset change on fixtures; compare against ground truth | Drift <= [PB-06] in all cases | Constrain edit operations; add forced re-sync |
| FG-4 | Is there a creator pain worth paying for? | 8 to 12 varied creators: current workflow, time sinks, evidence/rights issues, willingness to pay; prototype walkthrough | Findings and contradictory evidence recorded; D-19 pack defined or dropped | Re-scope P0 to validated pain |

Deliverable of S0: spike report per gate, ratified [PB] table, final support matrix, ADR updates, and an updated plan with re-baselined estimates.

# Appendix A. PostgreSQL schema (phase E, core tables)

Local IndexedDB stores mirror these shapes. Types: uuid v7 generated by the application. All tables enable row-level security with policies keyed on app.user_id and project_members.

create type project_state as enum ('draft','preparing','editing','ai_review','editorial_review',

'approved_for_export','rendering','exported','recovery_needed','missing_media',

'import_failed','analysis_failed','sync_needs_review','render_failed','storage_limit');

create type source_kind as enum ('import','human','ai');

create type anchor_mode as enum ('frame','pitch');

create type calib_state as enum ('none','calibrated','uncertain','stale');

create type insight_status as enum ('proposed','needs_evidence','accepted','edited','rejected',

'superseded','stale');

create table projects (

id uuid primary key, owner_id uuid not null, name text not null check (length(name) between 1 and 200),

state project_state not null default 'draft', schema_version int not null,

settings jsonb not null default '{}', match_id uuid, head_seq bigint not null default 0,

rev int not null default 1, deleted_at timestamptz,

created_at timestamptz not null default now(), updated_at timestamptz not null default now());

create index on projects (owner_id, updated_at desc) where deleted_at is null;

create table project_members (

project_id uuid references projects on delete cascade, user_id uuid not null,

role text not null check (role in ('owner','editor','reviewer')),

primary key (project_id, user_id));

create table project_ops (

project_id uuid references projects on delete cascade, seq bigint not null,

op_id uuid not null, type text not null, payload jsonb not null,

author_id uuid not null, created_at timestamptz not null default now(),

primary key (project_id, seq), unique (project_id, op_id));

create table media_assets (

id uuid primary key, project_id uuid not null references projects on delete cascade,

kind text not null check (kind in ('video','audio','image','data')),

filename text not null, size_bytes bigint not null, fingerprint text not null,

duration_us bigint, timescale int, fps_mode text check (fps_mode in ('cfr','vfr')),

width int, height int, storage_mode text not null check (storage_mode in ('local_handle','opfs','cloud')),

object_key text, availability text not null default 'unknown', rev int not null default 1);

create index on media_assets (project_id);

create table matches (

id uuid primary key, project_id uuid not null references projects on delete cascade,

home_team_id uuid, away_team_id uuid, competition text, kickoff_at timestamptz,

pitch_length_m numeric(5,2) not null default 105 check (pitch_length_m between 90 and 120),

pitch_width_m numeric(5,2) not null default 68 check (pitch_width_m between 45 and 90),

periods jsonb not null default '[]');

create table clock_mappings (

id uuid primary key, project_id uuid not null references projects on delete cascade,

asset_id uuid not null references media_assets, period smallint not null,

anchors jsonb not null check (jsonb_array_length(anchors) >= 2), residual_us bigint);

create table calibrations (

id uuid primary key, project_id uuid not null references projects on delete cascade,

asset_id uuid not null references media_assets,

t_start_us bigint not null, t_end_us bigint not null check (t_start_us < t_end_us),

h numeric[9] not null, state calib_state not null default 'none', reproj_error_px real);

create table events (

id uuid primary key, project_id uuid not null references projects on delete cascade,

match_id uuid not null references matches, kind text not null check (kind in ('observable','interpretation')),

type text not null, period smallint, match_clock_ms int, t_us bigint,

team_id uuid, player_id uuid, x real, y real, x_end real, y_end real, outcome text,

source source_kind not null, supersedes_id uuid references events, rev int not null default 1,

import_batch_id uuid, aligned boolean not null default false);

create index on events (project_id, match_id, t_us);

create index on events (project_id, type);

create table tracking_chunks (

id uuid primary key, project_id uuid not null references projects on delete cascade,

asset_id uuid not null references media_assets, player_id uuid,

t_start_us bigint not null, t_end_us bigint not null, codec text not null,

blob_ref text not null, sample_count int not null, source source_kind not null);

create index on tracking_chunks (project_id, asset_id, t_start_us);

create table scenes (

id uuid primary key, project_id uuid not null references projects on delete cascade,

ord int not null, clip_id uuid, script text, notes text, unique (project_id, ord) deferrable initially deferred);

create table annotations (

id uuid primary key, project_id uuid not null references projects on delete cascade,

scene_id uuid not null references scenes on delete cascade, kind text not null,

anchor anchor_mode not null, geometry jsonb not null, style jsonb not null default '{}',

keyframes jsonb not null default '[]', t_start_us bigint, t_end_us bigint, z int not null default 0);

create index on annotations (scene_id, z);

create table insights (

id uuid primary key, project_id uuid not null references projects on delete cascade,

run_id uuid, claim text not null, status insight_status not null default 'proposed',

evidence_hash text not null, approved_hash text, limitations text, rev int not null default 1);

create table evidence_links (

insight_id uuid not null references insights on delete cascade,

target_type text not null, target_id uuid not null, target_rev int not null,

t_start_us bigint, t_end_us bigint, primary key (insight_id, target_type, target_id));

create table consents (

id uuid primary key, user_id uuid not null, project_id uuid,

scope text not null, recipient text not null, purpose text not null, text_version text not null,

granted_at timestamptz not null default now(), revoked_at timestamptz);

create table jobs (

id uuid primary key, project_id uuid references projects, user_id uuid not null,

type text not null, state text not null, progress real not null default 0, attempt int not null default 0,

idempotency_key text not null, params jsonb not null, output_ref text, qc_report jsonb,

consent_id uuid references consents, created_at timestamptz not null default now(),

unique (user_id, idempotency_key));

create index on jobs (state) where state in ('queued','running');

create table usage_ledger (

id bigint generated always as identity primary key, user_id uuid not null, job_id uuid references jobs,

credits numeric(12,4) not null, reason text not null, created_at timestamptz not null default now());

create table audit_events (

id bigint generated always as identity, at timestamptz not null default now(),

actor_id uuid, action text not null, target_type text, target_id uuid, ip_hash text, meta jsonb,

primary key (id, at)) partition by range (at);

Not shown (same pattern): teams, players, clips, narration_segments, metric_definitions, analysis_runs, insight_reviews, exports, share_links, entitlements, import_batches, frame_tables, project_versions.

# Appendix B. Glossary

| Term | Meaning |
| --- | --- |
| PTS | Presentation timestamp of a video frame in the source timescale |
| CFR / VFR | Constant / variable frame rate |
| Homography | 3x3 matrix mapping image plane to pitch plane for a camera shot |
| Evidence hash | Digest of the revisions of every record an insight cites |
| Stale | Approval no longer valid because cited evidence changed |
| OPFS | Origin Private File System, browser-managed local file storage |
| Relink | Reattaching a project to its original media using fingerprints |
| RLS | Row-level security in PostgreSQL |
| Command log | Ordered, replayable record of project edits |
| Abstain | AI returns insufficient_evidence rather than a claim |

# Appendix C. Source-document mapping

| Source section(s) | Disposition in this SSOT |
| --- | --- |
| Master engineering brief (sections 1 to 12) | Principles and workflows A to F kept; stack evaluated in 6.7/6.8; domain model expanded in 7 and App. A |
| Updated MVP, design sections 8, 10, 13 | Scope 4, AI 10, storage 6.4, acceptance 5 |
| Sections 16 to 24 (journey, layout, annotation, animation, design, projects, templates, AI review, identity) | Requirements 5.2 to 5.7, UI 9, workflow states 5 and 7 |
| Sections 25 to 29, 31 (storytelling, onboarding, interaction, privacy, lifecycle) | 5.8, 9.4, 11, PRJ requirements |
| Section 30/31 repeated four times | Collapsed into one set; no content lost |
| Sections 33 to 46 (positioning, boundaries, users, metrics, a11y, benchmarks, security, retention, launch, roadmap) | 3, 4, 15, 9.5, 12, 11, 14 |
| Review findings REV-001 to REV-016 | All mapped: 001 -> 6.4; 002 -> 17; 003 -> 4.1; 004 -> D-19/FG-4; 005 -> 7.1; 006 -> 7.2; 007 -> 10.5; 008 -> 5; 009 -> 7.6; 010 -> 11.1; 011 -> 9.5; 012 -> 11.3; 013 -> 15.1/15.3; 014 -> 12.6; 015 -> 14.7; 016 -> 11.5 |
| Addendum 21 (consistency rules, tool orchestration, sequencing) | 3.3, 14.6, 4.1 |
| Scalability proposal | 6, 12 |
| Embedded external image links, reminders, session chatter | Removed (not specification content) |

# Appendix D. Traceability matrix

| Area | Requirements | Modules | Tests | Gate |
| --- | --- | --- | --- | --- |
| Project and persistence | PRJ-001..008 | project-core, storage | T-PRJ-*, recovery suite | P0-A |
| Video | VID-001..005 | video-engine, storage | T-VID-*, FG-1/2 | P0-A |
| Timeline and sync | TML-001..007 | timebase, timeline, export-engine | T-TML-*, property tests, FG-3 | P0-A |
| Tactical editor | TAC-001..009 | tactical-editor, geometry | T-TAC-* | P0-A / B |
| Tracking | TRK-001..006 | tracking-adapter, project-core | T-TRK-* | P0-A / D |
| Data and evidence | DAT-001..009 | data-import, evidence-engine, metrics | T-DAT-*, golden metrics | P0-B |
| AI | AI-001..008 | ai-contracts | T-AI-*, eval record | P0-C |
| Storytelling and export | STORY-001..003, EXP-001..006 | export-engine, ui | T-STORY-*, T-EXP-* | P0-A |
| Accounts and billing | ACC-001..005 | services/api, worker | T-ACC-* | E |
| Security | SEC-001..005, TM-01..12 | all, services | T-SEC-* | All |
| Accessibility | A11Y-001..005 | ui, tactical-editor | T-A11Y-*, AT passes | P0-A |
| Operations | OPS-001..003 | services, ui | T-OPS-*, drills | A / E |

Repository rule: a CI script fails the build if a requirement has no test, a test cites no requirement, or an acceptance case ID is missing from docs/ssot.

# Appendix E. Review rubric and score

Rubric used in the review of the source document (ten dimensions, 10 points each). The "v1.0 self-assessment" column is the author's own scoring and must be re-scored by an independent reviewer; it is not a certification.

| Dimension | What 10/10 requires | Source doc | v1.0 self | Where addressed |
| --- | --- | --- | --- | --- |
| Product clarity | Positioning, personas, non-goals, reconciled scope, validated pain | 6 | 9 | 3, 4, D-19, FG-4 |
| Requirements and traceability | IDs, priority, phase, testable acceptance, test links, owners | 7 | 9 | 5, App. D, 15.5 |
| Data model | Fields, constraints, keys, timebase, coordinates, provenance, DDL | 5 | 9 | 7, App. A |
| Architecture and stack | Modules, topology, ADRs with options, APIs, routes, files | 5 | 9 | 6, 8, 9.1 |
| Security and privacy | Executable threat model, consent matrix, retention, rights | 8 | 9 | 11 |
| AI and evidence governance | Contracts, abstention, checker, evaluation design | 8 | 9.5 | 7.6, 10 |
| QA and release gates | Layered tests, matrix, independence, gates, severity | 7 | 9 | 13 |
| Performance and scalability | Budgets, volumes, techniques, load plan, cost model | 3 | 8.5 | 12 |
| Delivery plan | Phases, gates, cadence, CI/CD, RACI, risks, estimates | 6 | 9 | 4.1, 14, 16, 17 |
| Document hygiene | No duplicates, single status, numbering, change log, mapping | 4 | 9.5 | 1, App. C |
| Total /100 |  | 59 | 90.5 |  |

Why not higher: performance numbers are unmeasured hypotheses until S0; market differentiation is unvalidated until FG-4; legal review, pilot evidence and AI evaluation datasets do not exist yet. A document can specify how to obtain those; it cannot supply them. Scores above 95 should not be claimed before S0 evidence exists.

# Appendix F. References

- MDN: Storage quotas and eviction criteria; IndexedDB API; Origin Private File System; WebCodecs API; HTMLMediaElement.currentTime; HTMLVideoElement.requestVideoFrameCallback.

- OWASP Cheat Sheet Series: File Upload; Authorization; Cross-Site Request Forgery Prevention; REST Security.

- W3C: WCAG 2.2 Recommendation.

- IETF: RFC 9457 Problem Details for HTTP APIs.

- Google: Core Web Vitals thresholds (LCP, INP, CLS).

- Hudl Sportscode and soccer product pages (competitive context in the source document).

- These references informed the source review and this specification; no vendor claims were independently verified here.