### 8\. Master prompt to start the engineering project

Use this as the initial instruction for a coding agent or software engineering team. It is deliberately written to begin with discovery and a reviewed design, rather than immediately generating code.

# MASTER ENGINEERING BRIEF: ORIGINAL FOOTBALL INTELLIGENCE & CONTENT STUDIO

## 1. ROLE AND MISSION

Act as a senior cross-functional software engineering team comprising:

- Principal software architect.

- Football performance analyst and tactical research specialist.

- Senior frontend and backend engineers.

- Data engineer and sports analytics specialist.

- Video-processing and computer-vision engineer.

- AI/LLM engineer.

- Product designer and accessibility specialist.

- QA automation engineer.

- Independent security and architecture reviewer.

- DevOps and reliability engineer.

Your mission is to design and progressively build an original, production-quality football match analysis and content creation platform.

The product must transform football match evidence into structured data, transparent analysis, tactical explanations and publish-ready content.

Do not simply reproduce an existing product. Study publicly observable workflows, identify user problems and develop an original implementation, data model, user experience and competitive advantage.

## 2. PRODUCT VISION

Build a local-first football analysis platform that allows users to:

1. Create projects, teams, players, competitions and matches.

2. Load authorized local match footage.

3. Tag football events manually using a configurable event taxonomy.

4. Synchronize match time with recording time.

5. Edit clips and annotate tactical moments.

6. Calculate transparent player and team statistics.

7. Compare matches and analyze trends across a season.

8. Generate evidence-linked tactical insights and match reports.

9. Produce video scripts, content outlines, graphics specifications, captions and social media content packs.

10. Export data and media in portable formats.

11. Add AI-assisted event recognition without treating uncertain model output as verified fact.

12. Expand into collaboration, scouting and advanced automated analysis after the MVP is validated.

## 3. REQUIRED DISCOVERY PROCESS

Before implementation:

- Inspect the actual project repository, documentation, dependencies, existing architecture, tests and recent changes when access is available.

- Inspect the selected reference products through their publicly available interfaces.

- Record observed features, workflow steps, validation rules, user feedback opportunities and technical constraints.

- Separate verified observations, user requirements, engineering decisions and hypotheses.

- Identify competing products and investigate potential differentiation.

- Create a feature inventory, workflow map, risk register and requirements traceability matrix.

- Identify missing information and ask focused questions instead of inventing requirements.

- Present two or three viable architectural approaches with cost, complexity, privacy and scalability trade-offs.

- Recommend an approach and obtain approval of the product design before implementing it.

Do not claim to have inspected source code, tested an interface or verified a capability unless that work was actually performed.

## 4. PROPOSED INITIAL STACK

Evaluate, then confirm or revise:

- Frontend: React, Next.js and TypeScript.

- UI: accessible, reusable components and a consistent design system.

- Video: HTML5 Video, Canvas/SVG, Web Workers and suitable browser-supported media APIs.

- Local persistence: IndexedDB with validated project backup and restore.

- Backend, when required: Python and FastAPI.

- Durable relational storage: PostgreSQL.

- Analytics: Pandas or Polars and deterministic, versioned metric functions.

- Media processing: FFmpeg or suitable browser APIs where supported and legally appropriate.

- Testing: Vitest, Playwright and pytest.

- Deployment: simple web deployment initially, with optional background workers and object storage later.

Keep the first release modular and affordable. Do not introduce microservices, Kubernetes, mandatory cloud video uploads or paid AI dependencies without a demonstrated need.

## 5. CORE DOMAIN MODEL

Design explicit schemas and relationships for:

- Users and memberships.

- Projects and permissions.

- Teams, players, competitions and matches.

- Media assets and synchronization offsets.

- Event taxonomy definitions and versioned templates.

- Timestamped match events and event provenance.

- Lineups, substitutions and player minutes.

- Clips and timed visual annotations.

- Metric definitions and analysis runs.

- Evidence records and analytical insights.

- Content assets, templates and approval states.

- Background jobs, audit events and export records.

Every event must have a stable identity, match reference, time representation, event type and provenance.

Document pitch coordinates, attacking direction, clock semantics, units, nullable fields, validation constraints and migration rules.

Keep original imported data, human corrections and AI-generated suggestions distinguishable.

## 6. CORE ENGINEERING PRINCIPLES

- Single source of truth for match events.

- Deterministic calculations for published statistics.

- Explicit separation of facts, hypotheses and generated narrative.

- Evidence links for analytical claims.

- Versioned metric formulas and reproducible analysis runs.

- Local-first video processing where practical.

- Explicit consent for cloud uploads and external AI processing.

- Typed interfaces, schema validation and clear module boundaries.

- Accessible, responsive interfaces that work on supported mobile devices and desktop browsers.

- Autosave, crash recovery, backup and restore.

- Safe error handling, logging, observability and recoverable background jobs.

- Secure authentication and authorization when accounts are introduced.

- No arbitrary code execution for user-defined metrics.

- No fabricated data, unsupported tactical conclusions or unverified match predictions.

## 7. REQUIRED USER WORKFLOWS

Design and test these workflows:

A. Create project → create match → register teams and players.

B. Load footage → establish match-clock alignment → tag events → correct events → save and recover work.

C. Select event → extract clip → annotate frame → group clips into a presentation.

D. Select match or match range → calculate metrics → inspect visualizations → trace metrics to source events.

E. Select supported findings → generate a report or content pack → inspect supporting evidence → edit → approve → export.

F. Import or restore a project → validate its integrity → resume work without losing references.

## 8. CONTENT GENERATION CONTRACT

AI-generated content must consume a structured, versioned evidence package rather than an unrestricted request to invent match facts.

Every material factual claim should reference one or more of:

- Verified event records.

- A reproducible metric calculation.

- A timestamped media segment.

- An identified external dataset with attribution and usage permissions.

The system must indicate missing evidence, distinguish observed facts from interpretation, retain review status and block automatic publication of unapproved content by default.

If a claim cannot be supported, revise it, label it as a hypothesis or omit it.

## 9. TESTING AND INDEPENDENT VERIFICATION

Use a test-driven development process:

1. Define expected behavior and acceptance criteria.

2. Write failing tests for the required behavior.

3. Implement the smallest viable change.

4. Run unit, integration and regression tests.

5. Run browser-based end-to-end tests.

6. Inspect the actual output and relevant logs.

7. Perform an independent code and security review.

8. Resolve findings and rerun affected tests.

9. Record evidence of what passed and what remains unverified.

Include tests for clock synchronization, duplicate events, event corrections, pitch-coordinate validation, clip boundaries, interrupted rendering, backup recovery, permission enforcement and AI claim provenance.

No implementation agent may be the sole approver of its own work.

## 10. REQUIRED ENGINEERING DOCUMENTATION

Maintain a single source of truth containing:

- Product vision and non-goals.

- User personas and workflows.

- Functional and non-functional requirements.

- Architecture decisions and diagrams.

- Repository structure and module responsibilities.

- Database schema and migration strategy.

- API contracts and error conventions.

- Event taxonomy and metric definitions.

- AI provider contracts and evidence model.

- Privacy and threat model.

- Test strategy and acceptance criteria.

- Deployment, monitoring and recovery procedures.

- Known limitations, unresolved risks and future roadmap.

Use traceable requirement identifiers and link each requirement to implementation modules and tests.

## 11. EXECUTION RULES

Work in small, reviewable increments.

Do not scaffold the entire platform before the architecture is approved.

Do not replace existing working code without understanding its role.

Do not mark a feature complete based on successful compilation alone.

Do not silently invent missing requirements or report unexecuted tests as passing.

Do not publish copyrighted match footage or unapproved AI-generated claims.

At the end of each phase, report:

- What was inspected or built.

- Requirements addressed.

- Files and modules affected.

- Tests actually executed and their results.

- Independent review findings.

- Remaining defects, risks and limitations.

- Decisions requiring user approval.

- The recommended next phase.

## 12. FIRST TASK

Begin with discovery and product definition.

Produce:

1. Reference-product feature and workflow inventory.

2. Evidence-backed gap analysis.

3. Proposed original product positioning.

4. MVP scope and prioritized backlog.

5. Architecture alternatives and recommendation.

6. Initial domain schema and data-flow diagram.

7. Privacy, licensing and security risk register.

8. Acceptance criteria and independent verification strategy.

9. Questions that must be answered before implementation.

Present the proposed design for review. Wait for approval before writing application code.

The objective is not to produce the largest codebase quickly. It is to deliver a reliable, useful, original football analysis and content product through measurable, independently verified engineering increments.

### 9\. How I would use the available engineering tools

We can use connected tools to make the process more rigorous, but each has a distinct responsibility.

| Tool or skill             | Intended use                                                                             |

| ------------------------- | ---------------------------------------------------------------------------------------- |

| SkillQuiver brainstorming | Requirements discovery and design approval before implementation                         |

| AI Task Brief Builder     | Convert confirmed requirements into traceable task briefs and acceptance criteria        |

| GitHub connector          | Inspect a connected repository, review changes and organize issues or pull requests      |

| Figma connector           | Design and inspect approved user interfaces and design-system components                 |

| Testifly                  | Use if a project is connected and accessible, for independent browser-based QA workflows |

| Context website research  | Inspect public product pages and gather evidence for competitive analysis                |

| Canva                     | Create original, editable content templates and visual identity assets                   |

These tools are available in the connected-tool environment, but access to a particular project or account must be confirmed before claiming that its contents have been inspected.

### 10\. One decision before we proceed

The architecture and implementation plan change significantly depending on whether we are improving an existing application or creating a new product.

A. What exactly are we building from?

A completely new, original football analysis and content platform

An existing codebase or app that we need to review and improve

A prototype inspired by XIReel, with a different product identity

B. Preferred first platform

Responsive web app for desktop and Android

Desktop-first analysis software

Mobile-first application

C. First target customer

Football content creators and sports media

Coaches, academies and performance analysts

Scouts and recruitment teams

A broad platform for all three groups

Confirm direction and begin discovery

My recommendation is to start with a responsive web app for football content creators, using manual tagging, reliable statistics, annotated clips and evidence-linked content generation as the first milestone. This creates a useful product before we invest in expensive automated video intelligence.

Understood. We’ll make interactive tactical video breakdowns with voice-over the primary product—not social media content packs. Social posts can remain a possible future extension, but they will not drive the MVP design.

### Updated MVP: Interactive Tactical Breakdown Studio

![BEPRO Editor, Easiest Sport Video Editing Tool](https://images.openai.com/static-rsc-4/Ohzf7qD8ZgyuMQwB8I62mDWjBGuqiJuV388Vj5wQyK7GXvn63JACQrNbr_XHP3aO8Vs8ujtwkz-muuK4dsrV30QHVAf6Z46WU55mabbXvJnckXX0R6JXR6SmtwtowV5i6QoEfo-IvQL1IQ3E2uFvupK8qUvS6w3Koozk-YAclmTy_qtm5VDhK4tjkuXek-WW?purpose=fullsize)

![FL-UX for iPad | Professional Sports Video Analysis & Tagging](https://images.openai.com/static-rsc-4/T5bEsabGdnaEY8kLPJab8kk_5wl_0YI9wnqV2-g1LF21pBJMehF5_HFgAWZsZ-JIRJSul2YyS017nbQFzZ6nZvgV0YftWQR1FyOeRJZNf5UcJE9pWg1YWFfcdOrCxbR8UwTNhCmVI6mJTe4q-l0lgFSXvSqbDRAQp4eABAvg4n-s6GvZkwE8PxlQgFUcNDS9?purpose=fullsize)

![Let’s Talk about Direct Possession

- Scott Martin Media](https://images.openai.com/static-rsc-4/tsREEkHK_gVyIv-8h4kxvqP4y__tkWsHVK6eS6bUjkytcpdTGxGH4q1v-84B5LvrZjD6fb0hmGDZWTs7hdozaNmwcx8F60NCK3S-FQ12FhHpGkVpPvzvd8LmFlUtyqrwmtcAdl0lHJSHJkY7E49-_HQNEgnlgVoaGAl2CF0eqR7n2WG39Nddlx34OioSyVV4?purpose=fullsize)

### 1\. What the user should be able to do

  - Mark actions: goals, passes, shots, turnovers, pressing triggers, defensive transitions, and other selected events.

  - Mark players: place numbered or labelled player markers on the pitch, identify known players, and show their positions at a chosen moment.

  - Draw tactical movements: draw arrows, passing lanes, runs, defensive shifts, pressing directions, and movement paths.

  - Illustrate tactical shapes: mark spaces, zones, channels, formations, and areas of numerical advantage.

  - Create a sequence: connect multiple moments into a tactical explanation with a beginning, development, and conclusion.

  - Add voice-over: record narration or use generated speech to explain the sequence, with narration aligned to the relevant moments.

  - Export the breakdown: produce a reviewable video with the selected footage, tactical overlays, and narration, subject to the agreed export scope and footage permissions.

### 2\. Proposed editing workspace

Match Breakdown Editor

Illustrative tactical canvas — not a finished interface

Select

Player

Arrow

Draw

Zone

Label

Voice-over

Trim

Moment timeline

00:42 · 01:15 · 01:38

Build-up

Overload

Chance

Voice-over track

### 3\. Two important design choices

Interactive does not mean viewers must edit the final video. The editor should allow the creator to place and animate tactical markings; the exported video should preserve those markings as part of the rendered breakdown.

Voice-over must be synchronized with the story. Each segment should have its own narration, start and end points, and associated visual state. That allows a player marker or arrow to appear when the narration explains the movement.

The combined video-and-data input strategy remains in place. Structured data can help identify and explain events, while video provides visual evidence when available.

### Next decision: how should tactical drawings behave?

Should player markers, arrows, movement paths, and labels be:

  - A. Static: appear on a paused frame and remain fixed.

  - B. Animated: appear, move, draw on, or disappear at specified times.

  - C. Both: static annotations and timed animations in the same editor.

My recommendation is C, because it supports simple explanations for beginners and more sophisticated tactical breakdowns without requiring separate tools.

### Decision required: Where should video rendering happen?

This choice affects cost, speed, privacy, device compatibility, and the amount of processing the application can handle.

A — Render on the user’s deviceVideo processing happens locally in the browser. This reduces the need to upload footage but can be demanding on older phones and computers.

B — Cloud renderingUpload the project and required media to a rendering service. This can support heavier processing but introduces upload delays, infrastructure costs, and privacy considerations.

C — Hybrid renderingUse local rendering where practical and offer cloud rendering for heavier jobs, with clear user consent before footage is uploaded.

Confirm and continue

My recommendation is C — Hybrid rendering. It provides a path for both Android phones and desktop computers without forcing every user to upload match footage or requiring every device to perform demanding rendering.

We will keep this as a design decision only; no code or project scaffolding will be created.

### Design Section 8: AI Tactical Analysis & Human Review

The next design decision defines how much analytical responsibility the AI should have. This is important because identifying what happened in a match is different from explaining why it happened.

### 1\. Proposed AI analysis workflow

1\. Gather evidence

Video clips, tracking observations, events, metrics and analyst notes

2\. Generate candidate insights

Possible patterns, tactical explanations and questions worth investigating

3\. Review the evidence

Inspect timestamps, player identities, calculations, uncertainty and alternative explanations

4\. Create the tactical breakdown

Turn approved observations into annotations, animations and synchronized narration

### 2\. What the AI must not do

  - Invent events, statistics, player identities, or timestamps.

  - Present an uncertain tracking result as a confirmed player position.

  - Claim that a tactical pattern is proven by one ambiguous clip.

  - Generate narration that states unsupported interpretations as facts.

  - Silently change analyst corrections during subsequent processing.

  - Use external AI services with private footage before the required consent is obtained.

The system should also identify when the available evidence is insufficient and request additional footage, data, or human review.

### Decision required: How autonomous should tactical analysis be?

A — Analyst-ledThe user selects events and clips. AI assists with interpretation, explanations, annotations and narration.

B — AI-assisted with human approvalAI can propose tactical patterns from available video and structured data, identify relevant moments, and draft explanations. The user reviews and approves conclusions before publication.

C — Highly automated analysisAI attempts to identify patterns, select clips, produce tactical explanations and assemble a draft breakdown with minimal intervention. Human review remains available.

Confirm and continue

My recommendation is B — AI-assisted with human approval. It provides meaningful automation without making the product dependent on perfect computer vision or allowing unsupported tactical claims to pass directly into a published breakdown.

### Design Section 10: Accounts, Storage & Cross-Device Access

The next decision determines how users save work, move between Android and desktop, and recover their projects.

### 1\. Proposed storage strategy

| Capability            | Proposed behavior                                                              |

| --------------------- | ------------------------------------------------------------------------------ |

| Local project storage | Save project data on the user’s device where practical.                        |

| Account and sign-in   | Optional for local-only use; required for cloud features if adopted.           |

| Cross-device access   | Synchronize selected project data through an authenticated cloud service.      |

| Large video files     | Keep local by default where practical; upload only when needed and authorized. |

| Recovery              | Provide autosave, project recovery, and clear storage warnings.                |

| Data portability      | Allow users to export project data and preserve reusable editing information.  |

A key distinction: syncing a project does not necessarily mean syncing the entire video. A project could synchronize its annotations and timeline while the original footage remains on the user’s device, provided the application clearly identifies missing media on other devices.

### 2\. Choose the MVP approach

A — Local-firstUsers can work without an account. Cloud accounts and synchronization come later.

B — Local-first with optional cloud accountsUsers can begin locally, then sign in to enable cloud backup or cross-device access. Cloud features require explicit setup and consent.

C — Account-firstUsers sign in before creating projects, with cloud-backed project management as the default.

Confirm and continue

My recommendation is B. It gives new users a low-friction start while allowing serious analysts and creators to adopt backup and cross-device workflows when they need them.

We will not implement code until the full product design, requirements, architecture, and acceptance criteria have been reviewed and approved.

### Decision required: Initial business model

Which model should the first release follow?

A — Free local-first productKeep core editing free and defer monetization until real usage and operating costs are understood.

B — FreemiumOffer useful local editing for free, with optional paid cloud rendering, AI processing, backup, and advanced capabilities.

C — Subscription-firstCharge a recurring fee for access to the main product, with plan limits based on processing requirements.

D — Usage-based creditsLet users purchase processing credits for cloud rendering, AI tracking, or AI-generated narration rather than committing to a recurring subscription.

Confirm and continue

My recommendation: B — Freemium. It fits a product where manual editing can run locally while cloud processing creates ongoing costs. It also lets creators experience the core workflow before deciding whether advanced services are worth paying for.

Once you confirm, we can move into the next section: the detailed MVP feature inventory, prioritization, and measurable acceptance criteria—still without implementing code.

### 2\. Features deliberately deferred

| Priority | Feature                                       | Reason for deferral                                                                |

| -------- | --------------------------------------------- | ---------------------------------------------------------------------------------- |

| P1       | Team collaboration and shared review          | Requires reliable permissions and conflict handling.                               |

| P1       | Advanced event detection and assisted tagging | Depends on footage quality and model performance.                                  |

| P1       | Season-wide player and team comparisons       | Benefits from validated, consistent match data.                                    |

| P1       | Cloud project synchronization refinements     | Build after the local project model is stable.                                     |

| P2       | Automated multi-player tracking at scale      | Computationally demanding and difficult in crowded footage.                        |

| P2       | Advanced tactical pattern detection           | Requires strong evidence, validation, and explainability.                          |

| P2       | Provider-specific data integrations           | Requires confirmed formats, licensing, and customer demand.                        |

| P2       | Native Android application                    | Consider only if responsive web and device testing reveal significant unmet needs. |

### Design Section 13: Acceptance Criteria & Launch Quality Gates

Every P0 feature should have objective tests—not merely a statement that it works.

| Area            | Proposed acceptance criterion                                                                               |

| --------------- | ----------------------------------------------------------------------------------------------------------- |

| Playback        | Play, pause, seeking, and frame stepping remain responsive on the agreed test devices.                      |

| Editing         | Users can add, select, reposition, time, undo, and redo supported annotations.                              |

| Tracking        | Lost or uncertain tracking is visible; users can correct the target without losing the edit history.        |

| Synchronization | Video, animations, and narration remain aligned within an agreed measurable tolerance.                      |

| Persistence     | Projects can be saved, reopened, and recovered after a simulated interruption.                              |

| Import          | Invalid or unsupported files produce actionable errors without corrupting an existing project.              |

| AI suggestions  | Suggestions link to supporting evidence where available and remain drafts until approved.                   |

| Export          | Rendered output plays correctly and matches the selected timeline, narration, and annotation settings.      |

| Privacy         | Cloud uploads require the appropriate consent; unauthorized access to private projects is denied.           |

| Cost control    | Paid processing jobs show their cost or quota impact before execution and report failures accurately.       |

| Accessibility   | Core editing controls have clear labels, keyboard support where applicable, and usable mobile alternatives. |

These are proposed launch gates. Specific numeric thresholds, supported devices, and performance targets must be established before implementation.

### Decision required: What should define MVP success?

A — Successful breakdown completionA user can go from importing a match clip to exporting a polished tactical breakdown with drawings and synchronized narration.

B — Reliable AI-assisted trackingThe primary measure is how reliably users can track a selected player, correct mistakes, and produce useful movement annotations.

C — Evidence-backed tactical analysisThe primary measure is whether the AI identifies useful moments and produces explanations that analysts can verify and approve.

D — All three, with breakdown completion as the main launch gateMeasure end-to-end completion first, while separately testing tracking quality and the usefulness of AI-generated analysis.

Confirm and continue

My recommendation is D. A powerful tracking model is not enough if users cannot finish and export a breakdown, and a beautiful editor is not enough if its AI suggestions are unreliable. We should measure the entire workflow while keeping tracking quality and analytical trust as explicit quality gates.

No code, scaffolding, or implementation has been started.

### Section 16 — User journey and end-to-end workflow

Now we define exactly how a football content creator moves from opening the application to producing a finished tactical breakdown. This workflow will become the reference for future screen designs, requirements, and acceptance tests.

### The proposed end-to-end journey

### 01

Open the studio

Start a local project without an account, or sign in to access optional cloud features.

### 02

Create a match workspace

Enter match details, competition, teams, date, and other available metadata.

### 03

Import evidence

Load authorized footage, CSV/JSON data, or both. Validate inputs and flag missing or mismatched information.

### 04

Review and prepare

Inspect footage, identify important moments, add event tags, and verify any imported data alignment.

### 05

Build the tactical breakdown

Pause or play while adding player markers, arrows, movement paths, pitch zones, labels, and timed animations.

### 06

Use AI assistance

Request candidate player tracking, tactical moments, or explanations. Review uncertainty and correct or reject suggestions.

### 07

Narrate the analysis

Record or import voice-over, or optionally generate AI narration. Edit narration timing alongside the video and annotations.

### 08

Review the evidence

Check tactical claims against footage or data. Approve, revise, or remove unsupported interpretations.

### 09

Preview and export

Check synchronization, crop, audio, annotation timing, media completeness, and output settings before rendering.

### 10

Save and reuse

Save the finished project, retain editable work, and optionally back up or synchronize through approved cloud services.

### Important workflow safeguards

  - Users should be able to move between editing, tracking, narration, and review without losing their work.

  - AI suggestions remain drafts until accepted by the user.

  - The application should distinguish imported facts, manually corrected observations, AI estimates, and human interpretations.

  - Export failures should preserve the project and provide an actionable recovery path.

  - Cloud upload, AI processing, and paid rendering should be clearly identified before execution.

### One decision before we design the screens

What should a returning user see first when opening the studio?

- Project dashboard — recommendedSee recent projects, continue editing, create a new breakdown, and access imports and saved work.

- New breakdown screenImmediately start a new project or import footage, minimizing the steps to begin editing.

- Full tactical studioOpen the last active project or editor immediately, prioritizing users who spend most of their time analyzing matches.

Confirm opening experience

My recommendation is A — Project dashboard. It provides a clear starting point for new users without slowing down returning creators, who can resume a recent project directly.

### Section 17 — Tactical studio layout and navigation

Now we define the main workspace users will spend most of their time in. The goal is to make professional tactical analysis possible without overwhelming beginners.

### Proposed desktop workspace

![The Role of Technology in Creating Singapore’s Next Generation of Football Players](https://images.openai.com/static-rsc-4/l4QJMf7RDNvA2Sb_k12K5_XVHaPK5HhPHxaM9JNZTNHJ796AAH_jqgn75RR7lKwpoh283UAJLLn-kMHvUai-WCLhfPeAicGXMvofp9GCKjRC-Z9kHQSrm9g70hgfE9Kf2oEkr0dWe3Ydm4Yze9oUk0eSE2yNm5dc7mP6ePzAz8UZvkzCMBB_g9-rTQoFLxbl?purpose=fullsize)

Visual reference for the intended interface direction, not a final approved screen design.

### Proposed workspace structure

Top bar

Project name · Match details · Save status · Undo/redo · Export

Left panel

Clips, players, events, tracking controls, media and data

Central video canvas

Playback, player markers, arrows, pitch-aware overlays and drawings

Right panel

Selected object properties, styling, timing, animation and narration settings

Bottom timeline

Video · annotations · tracking · narration · event markers · zoom and playback controls

### How the layout should adapt

* Desktop: Use the full multi-panel workspace for precision and visibility.

* Android: Prioritize the video canvas, use collapsible tool panels, and provide touch-friendly controls.

* During playback: Keep essential editing tools accessible without forcing the user to stop playback.

* When selecting an object: Show its relevant properties without hiding the video unnecessarily.

* For beginners: Use clear tool names, contextual hints, and progressive disclosure of advanced controls.

### One decision to confirm

How should users navigate the major areas of the application?

A. Hybrid navigation — recommendedA simple main navigation for Dashboard, Projects, and Settings, combined with contextual panels inside the tactical editor.

B. Persistent sidebarA fixed navigation sidebar across most screens, with the editor opening inside the same application shell.

C. Editor-firstKeep navigation minimal and prioritize the tactical studio; place other areas behind menus and project controls.

Confirm navigation approach

My recommendation is A — Hybrid navigation. It keeps everyday navigation simple while preserving the screen space and focus required for detailed tactical work.

### Section 18 — Annotation controls and editing interaction

Now we define how users actually interact with the video to create tactical explanations. This decision affects the editor’s usability, precision, learning curve, and mobile experience.

### Proposed interaction model

The editor should support:

  - Selecting a player, annotation, event, or timeline segment.

  - Adding arrows, lines, circles, movement paths, pitch zones, and text labels.

  - Dragging and resizing annotations directly on the video.

  - Adjusting animation start times, end times, and properties in contextual panels.

  - Editing while playback continues, where the operation is safe and practical.

  - Undo/redo, keyboard shortcuts on desktop, and touch-friendly alternatives on Android.

  - Switching between frame-anchored and pitch-aware annotations without losing existing work.

### Choose the primary editing interaction

- Hybrid direct editing — recommendedChoose a tool, interact directly with the video, and fine-tune details in contextual panels or the timeline. Support shortcuts on desktop and touch gestures on Android.

- Toolbar-driven editingSelect tools from a fixed toolbar and configure most properties through explicit controls. Easier to standardize but may require more steps.

- Direct-manipulation-first editingDraw and drag almost everything directly on the video. Fast for experienced analysts but may be harder for beginners and precise timing tasks.

Confirm editing interaction

My recommendation is A — Hybrid direct editing. It balances the speed of drawing directly on the footage with the precision needed for professional tactical work, while still accommodating beginners.

### Section 19 — Animation and tactical movement system

This section defines how tactical explanations come alive on screen. A creator should be able to show not just where players are, but how space opens, how a defensive line shifts, and how a movement develops over time.

### Proposed animation capabilities

![Soccer tactics Vector Images | DepositPhotos](https://images.openai.com/static-rsc-4/OK-JOybB2qWIXGd92HEXL3RNAtIDxq-Scum1n293So-xiEhMxpAMI8_843byyJjxz5-jbrS3TesKzOExyRsiBt8q5-215mXje7agxSOWJak9_LsJiay3DWjalaFtR4CCMVRyq-pLoyHVOfpMKcKsTjrX-GllLJOLizZ_iJxk6OPvOy85JBtQRgoXoha35DVm?purpose=fullsize)

1\. Static annotations

Fixed player markers, circles, labels, lines, and shaded zones that appear over a chosen time range.

![2024 Season -Kashiwa Reysol-｜元J1分析官のサッカー解説](https://images.openai.com/static-rsc-4/4XqsomzavaUIAbg7PA17swosdxAy5WFEiteXpCb3jhC1v_ZjXcOggDkdr3Mh8X-eLOxL6Fkjl5sHJ66zYSb8dyee8KTskDbsGP4eSiceazQMnXbk9QRJ3m8rZYwHsvuiUkzlb63lN7R1W6c7Eb63Bg-CO22qV5TARa89NAr6ZcqQfY8Cnadnww0Mh2k9H8nY?purpose=fullsize)

2\. Animated movements

Players, arrows, and paths move or reveal progressively to explain runs, passing sequences, pressing triggers, and defensive shifts.

![Static Graphic](https://images.openai.com/static-rsc-4/u-cnpqV6xxcN93ZnqtJFQHdjRevNRGuxvKumsaV06Hp3s30-fxMLp3p-lryVAlqnwqd1o4qHGqha-84lcjfJCjwW4B8xlvxPWAeHmRnhuEcVYrrc9M6NrtSIVqIYTXSoC3Qv9R2NJMtwvLn9mjkCvmk9cLzD93vYPeNGlvrOWjbVOgqsUYV1DJRGvwk74NdI?purpose=fullsize)

3\. Tactical emphasis

Highlight a player, passing lane, dangerous space, overload, or defensive gap at the exact moment the narration discusses it.

### Choose the animation editing model

A. Presets plus advanced keyframes — recommendedBeginners can choose simple actions such as appear, fade, move along a path, or highlight. Advanced users can adjust keyframes, easing, duration, and precise timing.

B. Presets onlyUse a small library of standard animations. Simpler to learn and implement, but less expressive for complex tactical explanations.

C. Full keyframe editingGive users detailed control over object positions, scale, opacity, and animation timing at individual points on the timeline. Powerful but more complex.

Confirm animation model

My recommendation is A — Presets plus advanced keyframes. It provides a gentle learning curve without limiting the sophistication of future tactical breakdowns.

The system should also keep animation timing synchronized with narration and video playback, and provide a preview before export.

### Section 19 recorded — Animation system

Approved decision: A. Presets plus advanced keyframes.

The product will support beginner-friendly animation presets alongside detailed keyframe editing for advanced users. Animations must remain synchronized with video playback, narration, and the timeline, with preview and editing before export.

No code, scaffolding, or implementation will begin until the complete product design has been reviewed and explicitly approved.

### Section 20 — Visual design system and brand direction

This section defines the studio’s visual identity: colors, typography, panels, icons, spacing, feedback, and motion. The goal is a premium professional football-analysis environment that remains approachable to new creators and usable on Android.

![BEPRO Editor, Easiest Sport Video Editing Tool](https://images.openai.com/static-rsc-4/Ohzf7qD8ZgyuMQwB8I62mDWjBGuqiJuV388Vj5wQyK7GXvn63JACQrNbr_XHP3aO8Vs8ujtwkz-muuK4dsrV30QHVAf6Z46WU55mabbXvJnckXX0R6JXR6SmtwtowV5i6QoEfo-IvQL1IQ3E2uFvupK8qUvS6w3Koozk-YAclmTy_qtm5VDhK4tjkuXek-WW?purpose=fullsize)

A. Elite dark studio — recommended

Deep charcoal surfaces, subtle pitch-green accents, restrained highlights, and high-contrast tactical overlays. Designed for focused video analysis.

![Matchly – Sports Analytics Dashboard Design by Farzan Faruk for Rylic Studio on Dribbble](https://images.openai.com/static-rsc-4/vZ4hLK4r1xN0sePxLRsADaAeyCQvcKU3NVxzhqSxP61NE598lw-6MJbFBjVhpU_LWZWsKWCwRLzI-ojFdnI7zNu2XUXtbpEniWkgkExtIV6WiiQU5JDueHVeXqB1n0y344Qu0v7zVlgS0jYhXnRg-rZjEXxFaKCUH8u7pwccGrn5Q_5XhLaWuWogKs5u5lo2?purpose=fullsize)

B. Clean light workspace

White and soft-grey surfaces, crisp typography, green accents, and a spacious data-oriented layout.

![Video Analysis — AI Player Tracking + Telestration Editor for Football Academies | SportSphere](https://images.openai.com/static-rsc-4/qcBru-wXeejrErjuNhthkd9bERZuIB_0eaI4zrpVcQHKOC33IT0oiyZ3x25aNTUm2vMwPNuYQQReoxsQuTEH1vfJaphl4KGbMs9cOicbnnEvZoEh3pwNoaqwQ1ZD6Mm4nBp7hOs6KqoYjFR-MwHbyS7Ozd10A69GMJIP6w9oxBH4K7wjt7ao4GBIONNG5LB1?purpose=fullsize)

C. Broadcast-tech aesthetic

Dark navy surfaces, electric-blue and cyan accents, precise technical graphics, and a high-end sports-broadcast feel.

![Tactics Board Software for Football Content Creators | FC Tactix](https://images.openai.com/static-rsc-4/PJehFHhUp4aCJxc-LIB202iQqZaIScsNZ4PB59-Qxvp-MFrhbG6TB419jdF7GfvrbrkKAdyfLyzKRzAxUBz3SreHhfCKnPZ_--UiWwCbObceWSWv2TapKlcJ71yEkkqJ5ILGtGgNRqjsMibi3yzabvofMsS0iuwEdPQYr4Du5oMSooSnTG8UUozG3kLwHTK3?purpose=fullsize)

D. Football-native professional

Pitch-inspired greens, neutral surfaces, clear team colors, and familiar coaching-board conventions.

### Design rules that apply regardless of theme

* Readable typography: clear hierarchy for project titles, timeline labels, player names, and tactical commentary.

* Consistent spacing: predictable padding, margins, panel widths, and alignment.

* Accessible contrast: never rely on color alone to communicate tracking uncertainty, review status, or errors.

* Tactical clarity: distinguish teams, selected players, movement paths, and annotation types.

* Responsive behavior: preserve usable video space on Android and avoid overcrowded toolbars.

* Subtle motion: use animation to communicate state changes, not as decoration that distracts from analysis.

* User control: design for theme preferences and reduced-motion settings where appropriate.

Choose the primary visual direction

A — Elite dark studio

B — Clean light workspace

C — Broadcast-tech aesthetic

D — Football-native professional

E — Dark default with a user-selectable light theme

Confirm visual direction

My recommendation is E: a premium dark default with an optional light theme. It preserves the focused studio experience while accommodating different lighting conditions and user preferences.

### Section 20 recorded — Elite dark studio

Decision confirmed

The Football Intelligence & Content Studio will use the Elite Dark Studio visual direction.

![Video Analysis — AI Player Tracking + Telestration Editor for Football Academies | SportSphere](https://images.openai.com/static-rsc-4/qcBru-wXeejrErjuNhthkd9bERZuIB_0eaI4zrpVcQHKOC33IT0oiyZ3x25aNTUm2vMwPNuYQQReoxsQuTEH1vfJaphl4KGbMs9cOicbnnEvZoEh3pwNoaqwQ1ZD6Mm4nBp7hOs6KqoYjFR-MwHbyS7Ozd10A69GMJIP6w9oxBH4K7wjt7ao4GBIONNG5LB1?purpose=fullsize)

### Design standards recorded

  - Primary surfaces: deep charcoal and dark neutral panels.

  - Accent color: restrained pitch green for primary actions and selected interface elements.

  - Tactical overlays: distinguishable team colors and high-contrast arrows, paths, markers, and zones.

  - Typography: clean, highly legible, with a clear hierarchy.

  - Interaction feedback: visible selection, save status, processing progress, errors, and tracking uncertainty.

  - Responsive layout: adapted for desktop and Android touch controls.

  - Accessibility: sufficient contrast, clear labels, and status indicators that do not depend on color alone.

The generated reference is a visual direction only, not an approved final screen design. A light theme remains undecided and will not be assumed.

### Section 21 — Project organization and breakdown management

This section defines how users organize matches, clips, tactical breakdowns, and reusable work. A creator analyzing several matches should be able to find the right project quickly, resume work safely, and distinguish unfinished analysis from approved material.

### Proposed project structure

Workspace

All projects, recent work, search and filters

Match project

Teams, competition, date, footage, imported data

Clips and moments

Selected sequences, timestamps, event tags

Tactical breakdowns

Annotations, animation, narration, evidence and review status

Exports

Rendered videos, export settings and render history

### Proposed management capabilities

  - Create, rename, duplicate, archive, restore, and delete projects.

  - Search by match, team, competition, date, title, or tag.

  - Filter by recent activity, draft status, review status, and export status.

  - Resume the last editing session and restore recoverable work.

  - Duplicate a breakdown to create an alternative tactical explanation without overwriting the original.

  - Reuse annotation styles, animation presets, and narration scripts.

  - Show missing media clearly when a project is opened on another device.

  - Keep draft, reviewed, approved, and exported states distinct.

  - Confirm destructive actions and provide recovery where technically feasible.

### Choose the project organization model

- Match-centered projects — recommendedEach match is the main project, containing multiple clips, tactical breakdowns, review history, and exports. Best for analysts working through full matches.

- Breakdown-centered projectsEach tactical video is its own top-level project, with optional links back to a source match. Best for creators who primarily produce individual analysis videos.

- Flexible organizationUsers can create match projects or standalone breakdowns, then group them into collections.

Confirm project organization

My recommendation is A — Match-centered projects because one match may produce several tactical explanations, alternative sequences, and exports. The flexible model can be reconsidered if early user research shows that standalone content creation is the dominant workflow.

Implementation remains on hold until the complete design has been reviewed and explicitly approved.

### Section 21 recorded — Match-centered projects

Decision confirmed

Each match will be the main project container, holding multiple clips, tactical breakdowns, review history, and exports.

The project-management design will include:

* Match metadata, footage, and imported data.

* Multiple clips and tactical breakdowns linked to the same match.

* Separate drafts, review states, and approved analyses.

* Export history and settings.

* Search, filtering, duplication, archiving, and recovery.

* Clear missing-media warnings when opening projects on another device.

The same match can therefore support several different tactical stories without requiring users to create disconnected projects.

No implementation or code scaffolding will begin before the complete product design is reviewed and explicitly approved.

### Section 22 — Tactical analysis templates and reusable workflows

This section determines how users start a breakdown. Rather than building every tactical explanation from a blank canvas, creators could select a structured template and adapt it to the footage.

![ポジショナルプレーの考え方に基づいた配置とプレッシングトラップ｜遠藤文也｜FumiyaEndo](https://images.openai.com/static-rsc-4/xhspr_4XWR_XtpDqzAIzXTd69vLYK7kM-ozujD5kiJ1EasOKP-Dq4mTF4kOutTHzmrmdZmwzI2gfhYQSUFtRmxkDKOE3Y4fizq5_fKjqpl_Rl4sm9rmLYv_ljub0HY5Fd-6IoMOG58AirpJHUyEkUK9v_d_TIcSnYoHurtuyflC7DqoUrqab3vH0hIMW0TRs?purpose=fullsize)

1\. Pressing and defensive organization

Explain pressing triggers, defensive compactness, cover shadows, pressing traps, and recovery shape.

![The University Files: My Game Model & Morphocycle | by HancockAnalysis | Medium](https://images.openai.com/static-rsc-4/IiUoku0QDHym-ZUbUhcI9XMDiNbSO7LhVRJMsiORVSR1LJhVjXaVUSNM0xMalsApdzYNcplXthHbyxvmjzOx_6Cvr0NezOlwQwSCifP9nYdHy3_xoq_jKa9nV0dDtWkVjg2C5MNf1Oo6GGVZmzGJ_DdVa0ESmPK5-VpDV_8O7Vp1qB3khahwnjTMWRRO_H2O?purpose=fullsize)

2\. Build-up and progression

Explain playing through pressure, passing lanes, third-man combinations, and progression into advanced areas.

![Wing Overload Attacking Play: Mastering the 3v2 Wide Advantage | Vanta Sports](https://images.openai.com/static-rsc-4/K4NsJB5s87SCHYJXPxNk9EIJzFckROlp-pLK41l5hbZ6vT2AQ3coHJbPJRuqjs7y41S1WgQ5nmu9ir3MLrJJebYYq88EyaWFC5pEPFFW2JRn93aMijq54XKmy95Asro7EIcPCRhT-aZgAZPmhiJGC0PpJVSl16kRaMxqrevSOyx1rLkwnF6B1fZAtJwgUMmH?purpose=fullsize)

3\. Attacking patterns and chance creation

Explain overloads, rotations, overlapping runs, space creation, and the movements leading to chances.

![Mastering the Counter-Attack: A Transition Drill for Modern Football | Vanta Sports](https://images.openai.com/static-rsc-4/d4gjUG15cCWx0tbZQweaM614vkwwYtTf65v8co5FlYNYYJ5_xLCy3OZ03SrXnovXdkyo5x7dfDBWGJ4COmO6tFLu-Gw1Bibp1jiHvlOjy2rjPjFmyUXkNgora6MsFsqAKnP60c4EsUbscTa2ihTlQ9J1iaC-88Nfd65zYVr0SxS8TcHJragaO8o4brkkE6jT?purpose=fullsize)

4\. Transitions and counterattacks

Explain the moments after possession changes, counterpressing, recovery runs, and exploiting open space.

### Proposed template capabilities

* Start from a blank breakdown or select a tactical template.

* Use predefined annotation styles, timeline structures, and optional narration outlines.

* Let AI suggest relevant moments and candidate explanations when sufficient evidence exists.

* Keep all template text and AI suggestions editable.

* Allow users to save their own templates for future matches.

* Avoid treating a template as proof that a tactical pattern occurred.

* Track template versions so changes do not silently alter existing breakdowns.

### Choose the template strategy

A. Built-in and custom templates — recommendedLaunch with a curated set of tactical templates and let users create, save, duplicate, and reuse their own.

B. Built-in templates onlyProvide a consistent starter library. Custom template creation can be added later.

C. Fully custom from day oneUsers build their own workflows and templates without a prescribed tactical library.

Confirm template strategy

Recommendation: A — Built-in and custom templates. This gives new creators a clear starting point while allowing experienced analysts to develop their own repeatable tactical workflows.

### Section 22 recorded — Built-in and custom templates

Decision confirmed

The studio will include a curated library of tactical templates and allow users to create, save, duplicate, and reuse their own.

The design will cover:

* Built-in templates: pressing, defensive organization, build-up play, attacking patterns, transitions, and other tactical scenarios.

* Custom templates: users can save their preferred annotation styles, timeline structures, and narration outlines.

* AI-assisted starting points: AI may suggest relevant moments and draft explanations, but users remain responsible for reviewing the evidence.

* Safe reuse: editing a template must not silently change breakdowns that already use it.

* Template management: search, duplicate, rename, organize, and version templates.

This decision is now part of the product design record. Implementation remains on hold.

### Section 23 — AI tactical insight generation and evidence review

This section defines how the studio turns match footage and available event data into useful tactical explanations without presenting guesses as facts.

### Proposed AI workflow

1\. Gather evidence

Footage, timestamps, event data, tracking observations

2\. Identify candidate moments

Potential pressing triggers, overloads, passing patterns, transitions

3\. Present evidence and uncertainty

Linked clips, timestamps, supporting observations, limitations

4\. Human review

Accept, edit, reject, or request more evidence

5\. Create the breakdown

Approved explanation, tactical overlays, narration and export

### Proposed review controls

Every AI-generated insight should show, where available:

* The claim being proposed and its tactical interpretation.

* The relevant video segment and timestamp.

* Supporting observations, events, or measurements.

* Tracking confidence and known visibility limitations.

* Whether evidence is observed, inferred, incomplete, or manually corrected.

* The review state: draft, accepted, edited, rejected, or needing more evidence.

The system must not invent player identities, events, statistics, or timestamps. It must be able to say that the available evidence is insufficient. AI-generated claims remain drafts until approved by the user.

### Choose the AI review experience

A. Evidence review panel — recommendedAI suggestions appear in a dedicated panel beside the video. Users inspect the supporting clip, accept or edit the claim, and add approved insights to the breakdown.

B. Timeline-first suggestionsCandidate moments appear as markers on the timeline. Users select a marker to inspect the evidence and review the proposed insight.

C. Guided analysis sessionThe studio walks users through candidate moments one at a time, asking them to review each before moving to the next.

Confirm AI review experience

Recommendation: A — Evidence review panel. It makes the evidence and the proposed interpretation visible together, supports detailed review, and aligns with the product’s human-approval requirement.

Implementation remains on hold until the full product design has been reviewed and explicitly approved.

### Section 23 recorded — Evidence review panel

Decision confirmed

The AI insight review experience will use a dedicated evidence panel beside the video.

The panel will allow users to:

* Inspect an AI-proposed tactical insight alongside the relevant footage.

* Jump directly to the supporting clip and timestamp.

* Review supporting observations, event data, tracking confidence, and known limitations.

* Accept, edit, reject, or request more evidence for each suggestion.

* Transfer accepted insights into the tactical breakdown.

* Preserve review history and distinguish AI-generated claims from human-edited or approved conclusions.

AI insights remain drafts until the user approves them. An accepted insight must not be represented as independently verified merely because the user accepted it.

### Section 24 — Player identity, team assignment, and tracking corrections

This section defines how the studio identifies players and handles tracking when footage is difficult to interpret.

Player tracking can fail when players overlap, leave the frame, wear similar kits, or appear in low-quality footage. The product must make those limitations visible rather than silently switching one player's identity with another.

![Video Analysis — AI Player Tracking + Telestration Editor for Football Academies | SportSphere](https://images.openai.com/static-rsc-4/qcBru-wXeejrErjuNhthkd9bERZuIB_0eaI4zrpVcQHKOC33IT0oiyZ3x25aNTUm2vMwPNuYQQReoxsQuTEH1vfJaphl4KGbMs9cOicbnnEvZoEh3pwNoaqwQ1ZD6Mm4nBp7hOs6KqoYjFR-MwHbyS7Ozd10A69GMJIP6w9oxBH4K7wjt7ao4GBIONNG5LB1?purpose=fullsize)

1\. Player identification

Assign a player label, team, shirt number, and optional name when known. Support anonymous labels when identity cannot be established.

![Soccer Tactical Analysis with Computer Vision | YOLOvX posted on the topic | LinkedIn](https://images.openai.com/static-rsc-4/t0y184I_WUzGwHDo4XvSN8GELN3CvwrY7aeowbR3xtdDxthIi7AeGaqd0Kv7GczFo2GjjusJj6Z91OnPn28M-T0DZh0EGEdTLZI79bhsrvmm3ndMXcEu6Vvy93fPqICQMi4yZNkuYy4df3fbj2XR_6JOMa9EY1lTxv-8qwEsyegHVBFbUuIe2syjbDSFA6x-?purpose=fullsize)

2\. Tracking confidence

Show whether a player's position is AI-estimated, manually corrected, temporarily lost, or uncertain.

![Metrica PlayBase Football Analysis Software: Player Tracking, Drawing & Coding Features Demo](https://images.openai.com/static-rsc-4/79zTUfOrAfJsr1BhxkfOZQ_MdaJSRkJLbZv6vVOcKJYcEVkHi0zR8bM-GwJM5iP6XXrIITlElnmcVS9fwlfgLx7UDPsxqsuLFgVhPlhW3J-q-MI624wvSYyhCkmtTsttWGf2gGmf3fSaPldKfRWxa9R5-2TSEbQZ60Jb7WeCvnPc6nJS3msWL517KmdIWlsi?purpose=fullsize)

3\. Correction and recovery

Let the user select the correct player, adjust the marker, and resume tracking while preserving the correction and its history.

### Proposed tracking safeguards

* Never assume shirt number or player identity from unclear footage.

* Keep team assignment separate from individual identity.

* Detect likely tracking loss and flag ambiguous identity changes.

* Allow manual labeling even when automated identification is unavailable.

* Preserve the distinction between AI estimates and human corrections.

* Make tracking corrections available to dependent annotations where safe, without unexpectedly changing unrelated work.

* Record whether a player marker is attached to a video frame or a calibrated pitch position.

* Require review when uncertainty could materially change a tactical conclusion.

### Choose the player identity workflow

A. Manual-first with AI assistance — recommendedUsers can label players and assign teams themselves. AI assists with tracking and identity continuity where reliable, and asks for correction when uncertain.

B. AI-first identificationAI attempts to identify and track players automatically, with manual corrections available when needed.

C. Anonymous tracking firstTrack players using temporary identifiers such as Team A — Player 4. Add names and shirt numbers only when the user chooses to.

Confirm identity workflow

Recommendation: A — Manual-first with AI assistance. It gives analysts control over the identities that matter while still allowing AI to reduce repetitive tracking work. Automated identification should only be enabled to the extent that the feasibility prototype demonstrates reliable performance.

The complete product design remains in the design-and-review phase. No code or implementation scaffolding will be started before explicit approval of the full specification.

### Section 24 recorded — Manual-first player identity with AI assistance

Decision confirmed

The studio will let users label players and assign teams manually, with AI-assisted tracking when reliable.

The design will preserve these rules:

  - Users control player labels, team assignments, and identity corrections.

  - AI tracking is used when footage and model performance support it.

  - Uncertain or lost tracking is explicitly flagged.

  - The system never silently switches a player’s identity.

  - Manual corrections remain distinguishable from AI estimates and retain their history.

  - Anonymous player labels are available when identities are unknown.

This is consistent with the product’s human-in-control approach. No implementation has started.

### Section 25 — Tactical breakdown storytelling and narration

This section defines how users turn individual moments into a coherent tactical explanation. The goal is to produce more than annotated footage: a structured breakdown with a clear beginning, evidence, explanation, and conclusion.

### Proposed breakdown structure

1\. Introduction

Identify the match, tactical question, team, or pattern being examined.

2\. Show the evidence

Play the relevant sequence with optional freeze-frames, player markers, and annotations.

3\. Explain the tactical mechanism

Use movement paths, passing lanes, highlights, and narration to explain what happened and why it may matter.

4\. Conclusion

Summarize the supported insight, its implications, and any limitations in the available evidence.

### Proposed narration capabilities

  - Record voice-over directly or import an existing audio file.

  - Write and edit a script aligned with specific clips and timestamps.

  - Optionally generate an AI narration draft or synthetic voice, subject to provider capabilities and consent.

  - Edit narration segments independently: trim, move, replace, or mute.

  - Synchronize spoken explanations with animations and tactical highlights.

  - Optionally generate captions from the final narration.

  - Preview the complete sequence before export.

  - Keep narration and scripts editable without destructively changing the original footage.

### Choose the storytelling workflow

- Guided storyboard with a free-form option — recommendedOffer a structured sequence of scenes and narration prompts for beginners, while allowing experienced users to arrange clips and explanations freely.

- Free-form timeline onlyUsers build the breakdown from scratch using clips, annotations, and narration tracks.

- Script-first workflowUsers write or generate a script first, then attach clips, annotations, and animations to each part.

Confirm storytelling workflow

Recommendation: A — Guided storyboard with a free-form option. It helps new creators structure a convincing explanation without restricting experienced analysts. The guidance should remain optional, and the user should retain control over the final interpretation.

The complete product design remains in progress. No code, scaffolding, or implementation will begin until you explicitly approve the complete design.

### Section 27 recorded — Guided onboarding with a skip option

Decision confirmed

The Football Intelligence & Content Studio will provide a guided introduction for beginners while allowing experienced analysts to skip onboarding and work immediately.

Confirmed requirements:

* An interactive walkthrough covering footage import, player labeling, tactical annotations, AI insight review, narration, and export.

* Sample footage or sample data so users can practise without uploading their own match footage.

* Contextual tooltips, searchable help, and replayable tutorials.

* An optional advanced workflow with fewer interruptions.

* Clear explanations of AI estimates, uncertainty, and human approval.

* Android-specific guidance for touch controls and compact panels.

* No mandatory account creation or cloud upload just to explore local editing.

The onboarding must teach users how to work safely and effectively, not merely explain where buttons are located.

### Section 28 — Keyboard shortcuts, touch gestures, and interaction standards

This section defines how users control the studio across desktop computers and Android devices. The goal is to make detailed tactical editing precise without making the interface difficult for beginners.

![Edit 8.5x FASTER with this Editing Challenge | Sean Dykink | Skillshare](https://images.openai.com/static-rsc-4/wyDLg8fKql30BYEdQk94eCCYlJE9m9gArguOCWCLgXWa_cYNki6HNURlsO9zrL-xbNaDK2jKCPfjkBltefJCMcE2P06tXhcIcTP2C85ybkhQSJa_bFW84g1MOVA68kP2SjblJPIaHKtXCdMHs5al5QtkNzTvzEzeJtRGrcBoUyhYvJad7GscC5Yk6xtD5lMm?purpose=fullsize)

A. Adaptive desktop and touch controls — recommended

Desktop users get keyboard shortcuts, mouse interactions, and precise timeline controls. Android users get touch-friendly tools, gestures, and accessible alternatives. Both use consistent underlying editing behavior.

![Kompas](https://images.openai.com/static-rsc-4/yFXc-D00KLFH00XCOzG68kwaQAVZrSqwdsbt4JFDO90KZzuZ2_aJle2jD1ZlePNahDuj51Q0arBozb6QFeU_7cNALHxZk1tmpc9qA4xRpgCsdFyWJkDABY5eYcR_pSK38pTJkp6MpHZVdM2odjewlgAMsdlqsVhWdRmGYqcRh7sy3i-iiMzKT7KSeeFrfAyB?purpose=fullsize)

B. Touch-first interaction everywhere

Prioritize touch gestures and large controls across devices, with keyboard shortcuts treated as optional enhancements.

![Minimal Infographic Posters ChatGPT Image Prompt | PromptBase](https://images.openai.com/static-rsc-4/KJZLxPL0xaLnxShggXflIloUIKcewwBdJS-wqMRpcZ8BYCDG2Md0E_8vh6efk1wWhyxgMPLwjuoblqRPGegDJ5Gx6keJWnsnob1Ee9xtbvbfCvAL4jEwP-jIc_58qO-Sbd7wpZcAiFw_H7nQSE2t8nB3NCwzqa9Yl2xSeRpw8PXAecy7ZCR5YWp-0ZQ0lANk?purpose=fullsize)

C. Desktop-professional interaction everywhere

Prioritize keyboard-driven precision editing and dense controls, adapting only where mobile screens require it.

### Proposed interaction standards

If we choose the recommended adaptive approach, the design will include:

* Playback: Play/pause, seek, frame stepping, and jump-to-marker controls.

* Editing: Select, draw, move, resize, duplicate, delete, and adjust annotation timing.

* Timeline: Zoom, scroll, trim, reposition segments, and navigate between tracks.

* Undo and redo: Reversible editing actions with visible history safeguards.

* Desktop shortcuts: Discoverable shortcuts for frequent operations, with a reference panel and conflict-free key assignments.

* Android gestures: Tap to select, drag to reposition, pinch to zoom where appropriate, and touch-friendly handles for fine adjustments.

* Precision mode: Alternative controls for small movements and accurate timing on touchscreens.

* Accessibility: Keyboard navigation where applicable, visible focus, accessible labels, sufficient contrast, and alternatives to gesture-only actions.

* Accidental-action protection: Confirmation for destructive operations where warranted and clear feedback when a gesture changes an object.

* Playback/editing coexistence: Playing a video must not unnecessarily disable editing or cause annotations to move accidentally.

### Choose the interaction strategy

A. Adaptive desktop and touch controls — platform-appropriate controls with consistent editing behavior.

B. Touch-first interaction everywhere — large controls and gestures take priority.

C. Desktop-professional interaction everywhere — keyboard precision and dense controls take priority.

Confirm interaction strategy

Recommendation: A. It best fits the product’s desktop-and-Android launch while protecting precision editing on both platforms.

The complete product specification is still under design. No implementation or code scaffolding will begin until you have reviewed and explicitly approved the complete design.

### Section 28 recorded — Adaptive desktop and touch controls

Decision confirmed

The Football Intelligence & Content Studio will use adaptive controls with consistent editing behavior across desktop and Android.

Confirmed requirements:

* Desktop: Keyboard shortcuts, mouse-based editing, precision timeline controls, and discoverable shortcut references.

* Android: Touch-friendly controls, appropriate gestures, larger interaction targets, and precise alternatives for fine adjustments.

* Consistent behavior: Selecting, moving, timing, duplicating, and deleting an annotation must follow the same underlying editing rules across devices.

* Timeline: Zoom, scroll, trim, reposition segments, and navigate between tracks.

* Playback: Play, pause, seek, frame-step, and jump to tactical markers without unnecessarily disabling editing.

* Safety: Undo/redo, visible feedback, and safeguards against accidental destructive actions.

* Accessibility: Keyboard navigation where applicable, visible focus, accessible labels, sufficient contrast, and alternatives to gesture-only actions.

Exact shortcuts, gesture mappings, and device-specific performance requirements will be specified and tested during detailed design and validation.

No implementation or scaffolding has been authorized.

### Section 29 — Security, privacy, media rights, and AI consent

Football footage can contain licensed broadcast material, private team recordings, player identities, tactical information, and proprietary performance data. The product must protect these assets by design, not treat privacy as an optional settings page.

### Proposed security and privacy model

1\. Local-first privacy

Keep footage on the user's device by default wherever practical. Local projects should remain usable without a cloud account, subject to browser and device limitations.

2\. Explicit cloud and AI consent

Before sending footage, extracted frames, player information, or match data to an external processing service, explain what will be sent, why it is needed, and which service receives it. Obtain consent before the upload.

3\. Access control and protection

Protect accounts, private projects, credentials, and cloud-stored data. Apply least-privilege permissions, secure sessions, encryption in transit and at rest where applicable, and authorization checks on sensitive operations.

4\. User control and deletion

Let users identify stored projects and media, export their work, revoke optional cloud access where supported, and request deletion of cloud data. Explain browser-storage limitations and any retention periods or backup-deletion delays.

5\. Media rights and responsible use

Require users to have appropriate rights or authorization to process and publish footage. Respect provider licenses, broadcast restrictions, applicable privacy laws, and relevant player-data protections.

### Additional safeguards

* Private projects are private by default; sharing must be an explicit action.

* Platform administrators must not receive unrestricted access to private footage simply because they administer the service.

* Team collaboration, when introduced, must use project-specific roles and permissions.

* Separate AI-generated suggestions from verified observations and maintain review history.

* Do not use customer footage to train models unless a separate, informed, valid authorization explicitly permits it.

* Protect imported CSV and JSON data against malformed content and unsafe file handling.

* Treat AI and imported content as untrusted data; never allow embedded instructions to bypass system permissions or trigger unauthorized operations.

* Provide clear handling for failed uploads, deletion requests, account recovery, and suspected unauthorized access.

* Define incident response, backups, retention, and applicable Nigerian and other relevant data-protection obligations before launch.

### Choose the privacy architecture

A. Local-first with explicit cloud consent — recommendedLocal editing is the default. Cloud accounts, backup, AI processing, and rendering are optional and clearly disclosed.

B. Hybrid cloud by defaultProjects use cloud services for most workflows, with a local-only mode for users who need it.

C. Offline-first with no required cloud processingPrioritize local processing and avoid cloud AI or rendering in the core product. Any future online features would be optional extensions.

Confirm privacy architecture

Recommendation: A. It aligns with the previously approved local-first architecture while still permitting optional cloud features. It also makes data transfers visible and deliberate.

Your choice will establish the product's privacy baseline. After this, we can define account permissions, data retention, and security acceptance tests in greater detail.

Implementation remains on hold until the complete product design is presented, reviewed, and explicitly approved.

### Section 29 recorded — Local-first privacy with explicit cloud consent

Decision confirmed

The Football Intelligence & Content Studio will follow a local-first privacy architecture. Cloud accounts, backup, AI processing, and rendering will be optional features requiring clear user consent for relevant data transfers.

Confirmed requirements:

  - Local editing and local project storage wherever practical.

  - No mandatory account creation merely to explore or use core local editing.

  - Explicit consent before footage, extracted frames, player information, or match data is uploaded to external processing services.

  - Clear disclosure of what data is transferred, why it is needed, and which service receives it.

  - Private projects by default, with explicit sharing and project-specific permissions.

  - Appropriate access controls, secure sessions, encryption, and protected credentials.

  - User access to export and delete their data, subject to disclosed technical and backup limitations.

  - Respect for footage licensing, player privacy, and applicable data-protection requirements.

  - No customer-footage model training without separate, informed authorization.

  - Administrator access limited by role and operational necessity.

Cloud features must not silently activate or upload private footage. Browser storage limitations, offline capabilities, and cloud retention rules must be documented and tested.

### Section 30 — Accounts, roles, and permissions

This section establishes who can access the product, what each role may do, and how permissions should evolve as collaboration is introduced.

The previously approved MVP is individual analyst/creator first, with team collaboration planned for a later phase. We should therefore avoid building a complicated organizational account system before it is needed.

### Proposed account and role model

1\. Local user

Can create and edit projects on the current device without signing in, subject to browser storage and device capabilities. Local data is not automatically available on another device.

2\. Registered creator / analyst

Can access optional account-based features such as cloud backup, supported cross-device synchronization, and paid processing. The account does not automatically authorize footage uploads.

3\. Team collaborator — future phase

Receives access only to projects shared with them and only at the permission level granted by the owner. Possible roles include viewer, reviewer, and editor.

4\. Platform administrator

Manages service configuration, operational health, support, account issues, and authorized moderation. Administrative status must not imply unrestricted access to private match footage or user projects.

### Permission principles

  - Ownership: Project owners control sharing and project-level access.

  - Least privilege: Users receive only the permissions needed for their role.

  - Review separation: A collaborator’s review or approval is recorded under their own identity.

  - Account security: Authentication, recovery, session management, and sensitive account changes need appropriate safeguards.

  - Local/cloud separation: Signing in does not automatically upload local files or merge projects without clear user action.

  - Subscription separation: Payment status controls eligible paid features, not ownership of previously created work.

  - Auditability: Sensitive sharing, permission changes, approvals, and administrative actions should be recorded where appropriate.

  - Safe removal: Revoking access should prevent future access, while retention of already downloaded or exported copies must be explained.

### Choose the account strategy

- Guest-first, optional accounts — recommendedUsers can begin locally without signing in. Accounts unlock optional cloud services, sync, backup, and subscriptions.

- Account required from the beginningUsers must register before creating or editing projects.

- Guest editing, account required for saved projectsUsers can try editing without an account, but must register to retain projects through the product’s managed storage.

Confirm account strategy

Recommendation: A. Guest-first, optional accounts. It is consistent with the approved local-first architecture, lowers the barrier to trying the product, and keeps account creation separate from consent to upload data.

Once you confirm this decision, the next section can define project lifecycle and data retention: autosave, recovery, backups, version history, archiving, deletion, and what happens when a user changes devices.

The design process continues section by section. No code, repository scaffolding, or implementation will begin until the complete product design has been reviewed and explicitly approved.

### Section 30 recorded — Guest-first, optional accounts

Decision confirmed

The Football Intelligence & Content Studio will allow users to begin creating tactical breakdowns without registering. Accounts unlock optional cloud services and account-dependent features.

Confirmed requirements:

  - Guest users: Create, edit, save, and export local projects wherever supported by the device and browser.

  - Registered creators: Access eligible cloud backup, cross-device synchronization, AI processing, cloud rendering, and subscription features.

  - Explicit consent: Signing in does not automatically upload local footage or grant permission to external AI services.

  - Project ownership: Projects remain associated with their owner and defined access permissions.

  - Future collaborators: Receive access only to projects shared with them.

  - Administrators: Manage service operations without automatic unrestricted access to private footage.

  - Account recovery: Explain which cloud-backed data can be recovered and which guest data exists only on the original device.

  - Paid features: Subscription status controls access to eligible services without unnecessarily locking users out of their locally created work.

A key distinction is now established: sign-in, cloud synchronization, and permission to process footage are three separate decisions.

### Section 31 — Project lifecycle, autosave, recovery, and retention

This section defines what happens to a project from creation through editing, backup, archiving, device migration, and deletion.

The product must protect creators against browser crashes, accidental edits, device storage limits, and interrupted exports—without promising recovery of files that were never backed up.

### Proposed project lifecycle

### 01

Create

Start a local project or use an existing template.

### 02

Edit and autosave

Persist changes safely and show whether the latest edits are saved.

### 03

Recover or restore

Offer recovery after interruption and version restoration when supported.

### 04

Back up or sync

Optionally back up project data and explicitly selected media.

### 05

Archive or export

Keep completed projects organized and export editable data where supported.

### 06

Delete

Explain what will be removed locally, from cloud storage, and from backups.

### Proposed safeguards

Autosave and recovery

  - Save edits automatically at safe points, with a visible saving/saved/error indicator.

  - Prevent conflicting background saves from silently overwriting newer edits.

  - Recover unsaved changes after supported interruptions.

  - Offer manual save as an additional control.

  - Preserve a recoverable state before potentially destructive bulk operations.

Version history

  - Record meaningful project checkpoints, such as major edits, approvals, and completed breakdowns.

  - Allow users to inspect and restore an earlier version without silently overwriting the current version.

  - Distinguish restored versions from the current working state.

  - Define retention and storage limits after performance and cost validation.

Local storage

  - Warn users when storage is low or browser access may be cleared.

  - Explain that browser-local data may be lost if site data is removed or the device becomes unavailable.

  - Provide project backup/export options where technically feasible.

  - Do not treat an editable project file as a substitute for the original video footage.

Cloud backup and synchronization

  - Make backup and sync opt-in, with clear status and last-successful-sync information.

  - Distinguish project metadata and annotations from large video files.

  - Detect missing media and synchronization conflicts.

  - Avoid silently replacing newer edits or uploading large media without consent.

  - Provide actionable retry and recovery options when sync fails.

Deletion and retention

  - Explain the scope of deletion before confirmation.

  - Separate project deletion from account deletion and subscription cancellation.

  - Disclose any temporary retention in backups and the applicable deletion timeline.

  - Keep necessary security or billing records only where justified and legally permitted.

### Choose the recovery strategy

- Layered recovery — recommendedAutosave, crash recovery, meaningful version history, and optional cloud backup. Each layer has clear status and limitations.

- Autosave and basic crash recoveryKeep recovery simple, with fewer historical versions and less storage overhead.

- Cloud backup as the primary safety netPrioritize cloud-backed recovery, while retaining local editing and a limited local recovery mechanism.

Confirm recovery strategy

Recommendation: A. Layered recovery. It fits the local-first design and avoids making cloud availability a prerequisite for protecting everyday editing work.

The exact autosave intervals, version limits, retention periods, and recovery guarantees remain open until technical feasibility and storage costs are validated.

### Section 30 recorded — Guest-first, optional accounts

Decision confirmed

The Football Intelligence & Content Studio will allow users to begin creating tactical breakdowns without registering. Accounts unlock optional cloud services and account-dependent features.

Confirmed requirements:

* Guest users: Create, edit, save, and export local projects wherever supported by the device and browser.

* Registered creators: Access eligible cloud backup, cross-device synchronization, AI processing, cloud rendering, and subscription features.

* Explicit consent: Signing in does not automatically upload local footage or grant permission to external AI services.

* Project ownership: Projects remain associated with their owner and defined access permissions.

* Future collaborators: Receive access only to projects shared with them.

* Administrators: Manage service operations without automatic unrestricted access to private footage.

* Account recovery: Explain which cloud-backed data can be recovered and which guest data exists only on the original device.

* Paid features: Subscription status controls access to eligible services without unnecessarily locking users out of their locally created work.

A key distinction is now established: sign-in, cloud synchronization, and permission to process footage are three separate decisions.

### Section 31 — Project lifecycle, autosave, recovery, and retention

This section defines what happens to a project from creation through editing, backup, archiving, device migration, and deletion.

The product must protect creators against browser crashes, accidental edits, device storage limits, and interrupted exports—without promising recovery of files that were never backed up.

### Proposed project lifecycle

### 01

Create

Start a local project or use an existing template.

### 02

Edit and autosave

Persist changes safely and show whether the latest edits are saved.

### 03

Recover or restore

Offer recovery after interruption and version restoration when supported.

### 04

Back up or sync

Optionally back up project data and explicitly selected media.

### 05

Archive or export

Keep completed projects organized and export editable data where supported.

### 06

Delete

Explain what will be removed locally, from cloud storage, and from backups.

### Proposed safeguards

Autosave and recovery

* Save edits automatically at safe points, with a visible saving/saved/error indicator.

* Prevent conflicting background saves from silently overwriting newer edits.

* Recover unsaved changes after supported interruptions.

* Offer manual save as an additional control.

* Preserve a recoverable state before potentially destructive bulk operations.

Version history

* Record meaningful project checkpoints, such as major edits, approvals, and completed breakdowns.

* Allow users to inspect and restore an earlier version without silently overwriting the current version.

* Distinguish restored versions from the current working state.

* Define retention and storage limits after performance and cost validation.

Local storage

* Warn users when storage is low or browser access may be cleared.

* Explain that browser-local data may be lost if site data is removed or the device becomes unavailable.

* Provide project backup/export options where technically feasible.

* Do not treat an editable project file as a substitute for the original video footage.

Cloud backup and synchronization

* Make backup and sync opt-in, with clear status and last-successful-sync information.

* Distinguish project metadata and annotations from large video files.

* Detect missing media and synchronization conflicts.

* Avoid silently replacing newer edits or uploading large media without consent.

* Provide actionable retry and recovery options when sync fails.

Deletion and retention

* Explain the scope of deletion before confirmation.

* Separate project deletion from account deletion and subscription cancellation.

* Disclose any temporary retention in backups and the applicable deletion timeline.

* Keep necessary security or billing records only where justified and legally permitted.

### Choose the recovery strategy

A. Layered recovery — recommendedAutosave, crash recovery, meaningful version history, and optional cloud backup. Each layer has clear status and limitations.

B. Autosave and basic crash recoveryKeep recovery simple, with fewer historical versions and less storage overhead.

C. Cloud backup as the primary safety netPrioritize cloud-backed recovery, while retaining local editing and a limited local recovery mechanism.

Confirm recovery strategy

Recommendation: A. Layered recovery. It fits the local-first design and avoids making cloud availability a prerequisite for protecting everyday editing work.

The exact autosave intervals, version limits, retention periods, and recovery guarantees remain open until technical feasibility and storage costs are validated.

Implementation remains on hold. We will continue through the remaining design sections, assemble the complete product specification, and seek your explicit approval before any code or repository scaffolding begins.

Implementation remains on hold. We will continue through the remaining design sections, assemble the complete product specification, and seek your explicit approval before any code or repository scaffolding begins.

### Section 30 recorded — Guest-first, optional accounts

Decision confirmed

The Football Intelligence & Content Studio will allow users to begin creating tactical breakdowns without registering. Accounts unlock optional cloud services and account-dependent features.

Confirmed requirements:

* Guest users: Create, edit, save, and export local projects wherever supported by the device and browser.

* Registered creators: Access eligible cloud backup, cross-device synchronization, AI processing, cloud rendering, and subscription features.

* Explicit consent: Signing in does not automatically upload local footage or grant permission to external AI services.

* Project ownership: Projects remain associated with their owner and defined access permissions.

* Future collaborators: Receive access only to projects shared with them.

* Administrators: Manage service operations without automatic unrestricted access to private footage.

* Account recovery: Explain which cloud-backed data can be recovered and which guest data exists only on the original device.

* Paid features: Subscription status controls access to eligible services without unnecessarily locking users out of their locally created work.

A key distinction is now established: sign-in, cloud synchronization, and permission to process footage are three separate decisions.

### Section 31 — Project lifecycle, autosave, recovery, and retention

This section defines what happens to a project from creation through editing, backup, archiving, device migration, and deletion.

The product must protect creators against browser crashes, accidental edits, device storage limits, and interrupted exports—without promising recovery of files that were never backed up.

### Proposed project lifecycle

### 01

Create

Start a local project or use an existing template.

### 02

Edit and autosave

Persist changes safely and show whether the latest edits are saved.

### 03

Recover or restore

Offer recovery after interruption and version restoration when supported.

### 04

Back up or sync

Optionally back up project data and explicitly selected media.

### 05

Archive or export

Keep completed projects organized and export editable data where supported.

### 06

Delete

Explain what will be removed locally, from cloud storage, and from backups.

### Proposed safeguards

Autosave and recovery

* Save edits automatically at safe points, with a visible saving/saved/error indicator.

* Prevent conflicting background saves from silently overwriting newer edits.

* Recover unsaved changes after supported interruptions.

* Offer manual save as an additional control.

* Preserve a recoverable state before potentially destructive bulk operations.

Version history

* Record meaningful project checkpoints, such as major edits, approvals, and completed breakdowns.

* Allow users to inspect and restore an earlier version without silently overwriting the current version.

* Distinguish restored versions from the current working state.

* Define retention and storage limits after performance and cost validation.

Local storage

* Warn users when storage is low or browser access may be cleared.

* Explain that browser-local data may be lost if site data is removed or the device becomes unavailable.

* Provide project backup/export options where technically feasible.

* Do not treat an editable project file as a substitute for the original video footage.

Cloud backup and synchronization

* Make backup and sync opt-in, with clear status and last-successful-sync information.

* Distinguish project metadata and annotations from large video files.

* Detect missing media and synchronization conflicts.

* Avoid silently replacing newer edits or uploading large media without consent.

* Provide actionable retry and recovery options when sync fails.

Deletion and retention

* Explain the scope of deletion before confirmation.

* Separate project deletion from account deletion and subscription cancellation.

* Disclose any temporary retention in backups and the applicable deletion timeline.

* Keep necessary security or billing records only where justified and legally permitted.

### Choose the recovery strategy

A. Layered recovery — recommendedAutosave, crash recovery, meaningful version history, and optional cloud backup. Each layer has clear status and limitations.

B. Autosave and basic crash recoveryKeep recovery simple, with fewer historical versions and less storage overhead.

C. Cloud backup as the primary safety netPrioritize cloud-backed recovery, while retaining local editing and a limited local recovery mechanism.

Confirm recovery strategy

Recommendation: A. Layered recovery. It fits the local-first design and avoids making cloud availability a prerequisite for protecting everyday editing work.

The exact autosave intervals, version limits, retention periods, and recovery guarantees remain open until technical feasibility and storage costs are validated.

Implementation remains on hold. We will continue through the remaining design sections, assemble the complete product specification, and seek your explicit approval before any code or repository scaffolding begins.

### Section 30 recorded — Guest-first, optional accounts

Decision confirmed

The Football Intelligence & Content Studio will allow users to begin creating tactical breakdowns without registering. Accounts unlock optional cloud services and account-dependent features.

Confirmed requirements:

* Guest users: Create, edit, save, and export local projects wherever supported by the device and browser.

* Registered creators: Access eligible cloud backup, cross-device synchronization, AI processing, cloud rendering, and subscription features.

* Explicit consent: Signing in does not automatically upload local footage or grant permission to external AI services.

* Project ownership: Projects remain associated with their owner and defined access permissions.

* Future collaborators: Receive access only to projects shared with them.

* Administrators: Manage service operations without automatic unrestricted access to private footage.

* Account recovery: Explain which cloud-backed data can be recovered and which guest data exists only on the original device.

* Paid features: Subscription status controls access to eligible services without unnecessarily locking users out of their locally created work.

A key distinction is now established: sign-in, cloud synchronization, and permission to process footage are three separate decisions.

### Section 31 — Project lifecycle, autosave, recovery, and retention

This section defines what happens to a project from creation through editing, backup, archiving, device migration, and deletion.

The product must protect creators against browser crashes, accidental edits, device storage limits, and interrupted exports—without promising recovery of files that were never backed up.

### Proposed project lifecycle

### 01

Create

Start a local project or use an existing template.

### 02

Edit and autosave

Persist changes safely and show whether the latest edits are saved.

### 03

Recover or restore

Offer recovery after interruption and version restoration when supported.

### 04

Back up or sync

Optionally back up project data and explicitly selected media.

### 05

Archive or export

Keep completed projects organized and export editable data where supported.

### 06

Delete

Explain what will be removed locally, from cloud storage, and from backups.

### Proposed safeguards

Autosave and recovery

* Save edits automatically at safe points, with a visible saving/saved/error indicator.

* Prevent conflicting background saves from silently overwriting newer edits.

* Recover unsaved changes after supported interruptions.

* Offer manual save as an additional control.

* Preserve a recoverable state before potentially destructive bulk operations.

Version history

* Record meaningful project checkpoints, such as major edits, approvals, and completed breakdowns.

* Allow users to inspect and restore an earlier version without silently overwriting the current version.

* Distinguish restored versions from the current working state.

* Define retention and storage limits after performance and cost validation.

Local storage

* Warn users when storage is low or browser access may be cleared.

* Explain that browser-local data may be lost if site data is removed or the device becomes unavailable.

* Provide project backup/export options where technically feasible.

* Do not treat an editable project file as a substitute for the original video footage.

Cloud backup and synchronization

* Make backup and sync opt-in, with clear status and last-successful-sync information.

* Distinguish project metadata and annotations from large video files.

* Detect missing media and synchronization conflicts.

* Avoid silently replacing newer edits or uploading large media without consent.

* Provide actionable retry and recovery options when sync fails.

Deletion and retention

* Explain the scope of deletion before confirmation.

* Separate project deletion from account deletion and subscription cancellation.

* Disclose any temporary retention in backups and the applicable deletion timeline.

* Keep necessary security or billing records only where justified and legally permitted.

### Choose the recovery strategy

A. Layered recovery — recommendedAutosave, crash recovery, meaningful version history, and optional cloud backup. Each layer has clear status and limitations.

B. Autosave and basic crash recoveryKeep recovery simple, with fewer historical versions and less storage overhead.

C. Cloud backup as the primary safety netPrioritize cloud-backed recovery, while retaining local editing and a limited local recovery mechanism.

Confirm recovery strategy

Recommendation: A. Layered recovery. It fits the local-first design and avoids making cloud availability a prerequisite for protecting everyday editing work.

The exact autosave intervals, version limits, retention periods, and recovery guarantees remain open until technical feasibility and storage costs are validated.

Implementation remains on hold. We will continue through the remaining design sections, assemble the complete product specification, and seek your explicit approval before any code or repository scaffolding begins.

### Football Intelligence & Content Studio

### Section 33 decision recorded

Confirmed — Option A

The product will follow an evidence-based, independently verified AI feasibility strategy.

Before any AI capability is promised at launch, it must pass the relevant validation gates:

* Player-tracking accuracy and identity consistency.

* Tactical reasoning quality and factual grounding.

* Evidence traceability from claims to footage, events, or metrics.

* Performance on representative Android devices and desktop computers.

* Privacy, security, and consent enforcement.

* Processing costs, quotas, reliability, and failure recovery.

Numeric acceptance thresholds will be defined from benchmark testing, not guessed. Capabilities that fail validation must be restricted, redesigned, made optional, or deferred.

Implementation remains on hold until the entire product design has been reviewed and you explicitly approve it.

### Section 34 — Competitive positioning and product differentiation

Objective: Define what makes this product valuable, who it serves best, and why someone would choose it over existing football video-analysis tools.

These are proposed positioning decisions, not claims that competitors have been comprehensively tested.

### 34.1 Proposed positioning

The Football Intelligence & Content Studio is a football analysis workspace that helps creators and analysts turn match footage and supporting data into evidence-backed, narrated tactical video breakdowns.

Its intended differentiators are:

* Analysis to storytelling: Move from identifying a tactical pattern to explaining it in a finished video.

* Synchronized tactical editing: Connect player markers, movement paths, pitch diagrams, narration, and video timing in one workspace.

* Evidence-linked AI: Make it possible to inspect the footage or data behind an AI-generated tactical claim.

* Human-controlled intelligence: Let the analyst correct tracking, challenge suggestions, edit explanations, and approve the final analysis.

* Local-first workflow: Keep large media local by default, with optional cloud services and explicit consent.

* Accessible professional tools: Provide a guided experience for beginners while retaining advanced editing controls.

### 34.2 Initial customer priorities

![Studio - Advanced telestration and graphics • Hudl](https://images.openai.com/static-rsc-4/MmDh5bWEF2XoUzDw6AGgT_F9-PHtefbKCN4Gxs0AnOdzfQzOCvSXAiG2fCiD39YSitZ-DHF_H2xqQWy-nkqsH384p-OPymzrRHZkaW41n5qPCoSETwe_9baVTDGwFZgXukIyc26o6B5NTX3eMmhjJ2wdvpFWXMGvr7dA-kr1-LhiCLQU9iJFEFwcynAPE7E4?purpose=fullsize)

Primary: Football content creators and sports media

Need to produce clear, visually compelling tactical breakdowns efficiently, with evidence they can review before publication.

![Demystification of video analysis - Once Sport Analyser](https://images.openai.com/static-rsc-4/bVAem25LAPGDuhygIjXpv5OPqGeU3Nbc-wkwuhogNiVYP7Tkss6qz1IT5ShSgSeOEM_A0pUsSVITMM32omPHvV7e96r2Dh5y_OB_UYBLsCmBECwoG3dvzwM53je6Vl1ZP9P2Zqk2SxkBBvNs-AlBGcfH6fGf4SK-CZTD710AKMhHrIVmzALX6ymyjhYKCGso?purpose=fullsize)

Secondary: Coaches and independent analysts

Need to study positioning, movements, pressing, transitions, and team shape, then communicate observations to players or colleagues.

![Sodobni nogomet: zakaj je analiza igre danes pomembnejša kot kadar koli prej - Novica - Nogomania](https://images.openai.com/static-rsc-4/JXgsFjw5J-i5n8yA1CuGFOjFLc9Um9kxu7fNuVEaDCMqhJqVTKQ1Js5aNW7kBl1tiAoL70iFXzS89_fbCVyFH7f-L16sMbjWDrWKTrPP2TTW3ACLecolQ9eOz1JiRjmBSWbYrx1PUiwmXQ5MtRw9dynUotzG04PjDfwwNx_VRm12LUK5hMJZjY8MEDJSUXtd?purpose=fullsize)

Future segment: Data-led analysts and research teams

Need to combine structured event data, video evidence, and repeatable analytical workflows.

### 34.3 What we should not claim yet

* That automated player tracking is more accurate than competitors.

* That tactical conclusions are always correct.

* That every feature works on every phone or video format.

* That the product is faster or cheaper than alternatives without comparative measurements.

* That imported footage can legally be processed or published without checking its rights and licensing terms.

### 34.4 Choose the competitive strategy

A. The complete tactical storytelling workflow — recommendedDifferentiate through the entire journey from footage and evidence to annotated, narrated, reviewed video.

B. AI-powered football intelligence firstMake automated tracking, tactical insights, and pattern discovery the headline value, conditional on passing feasibility gates.

C. The creator-first tactical video studioPrioritize accessible editing, visual quality, narration, and export; expand deeper analytical features later.

Confirm Section 34 decision

My recommendation is A. It builds the product's value around a complete, useful workflow rather than depending on one unproven AI capability.

Once you choose, we will record Section 34 and proceed to Section 35: Competitive feature boundaries and the MVP exclusions list—defining precisely what the first release will and will not attempt.

### Football Intelligence & Content Studio

### Section 34 — Decision recorded

Option A: Complete tactical storytelling workflow

Confirmed product positioning

The product will connect the complete workflow: footage and data → tactical evidence → analysis → annotations and animations → narration → human review → finished video.

The product will not rely on AI alone as its differentiator. Its core value is helping users turn football evidence into a clear, editable, and publishable tactical explanation.

Implementation remains on hold pending approval of the complete design.

### Section 35 — Competitive feature boundaries and MVP exclusions

Objective: Define what belongs in the first release, what is allowed only after validation, and what must remain outside the initial scope. This protects the product from becoming too broad before its core workflow is proven.

### 35.1 Proposed MVP boundaries

P0 — Essential for the first release

* Import and play authorized match footage.

* Create and manage clips and tactical moments.

* Draw tactical annotations, movement paths, arrows, zones, and labels.

* Place and edit annotations on the timeline.

* Record or import narration and synchronize it with video.

* Save, recover, preview, and export tactical breakdowns.

* Link analytical claims to supporting footage or imported data.

* Review and approve AI-generated suggestions.

* Correct tracking errors and show uncertainty.

P0, conditional on feasibility gates

* AI-assisted player tracking.

* Automated tactical-pattern suggestions.

* Automatic event or moment detection.

* AI-generated tactical explanations.

* Advanced pitch mapping from broadcast footage.

These capabilities must not be marketed as reliable until they pass their independent validation criteria. A limited or assisted fallback must be available where feasible.

P1 — After the core workflow is proven

* Shared projects and team review.

* Advanced event-tagging assistance.

* Season-wide comparisons and reusable analytical libraries.

* Expanded cloud synchronization and collaboration.

* More advanced reporting and analytics.

Out of the initial MVP

* Autonomous tactical conclusions published without human review.

* Guaranteed tracking of every player throughout every match.

* A full live-match analytics platform.

* Betting recommendations or guaranteed match predictions.

* A native Android app before the responsive web app is evaluated.

* Large-scale enterprise integrations before customer demand is established.

### 35.2 What the first release must prove

The MVP should prove one complete, repeatable user journey:

* Import a match clip.

* Identify a tactical moment.

* Annotate the footage.

* Explain the moment with synchronized narration.

* Review the evidence and correct errors.

* Export a playable tactical breakdown.

* Reopen the project without losing the work.

Launch principle: A dependable manual-assisted workflow is preferable to an impressive AI demo that cannot reliably produce a finished breakdown.

### 35.3 Scope guardrails

* Every proposed feature must support the core tactical storytelling workflow or have a documented reason to exist.

* AI must not invent statistics, player identities, events, or evidence.

* Manual editing must remain usable when AI services are unavailable.

* Cloud processing must remain optional where the architecture and feature permit.

* New features must not compromise project recovery, annotation synchronization, privacy, or export reliability.

* Features that fail validation must be deferred, constrained, or redesigned rather than silently treated as complete.

### 35.4 Your Section 35 decision

Choose the rule governing MVP scope.

A. Disciplined MVP — recommendedShip the essential workflow first; enable advanced AI only after passing its validation gates.

B. AI-heavy MVPMake tracking and tactical intelligence central to the first release, but keep them gated by feasibility results.

C. Manual-first MVPLaunch the editing, narration, evidence, and export workflow first; introduce advanced AI in later releases.

Confirm Section 35 decision

My recommendation is A — Disciplined MVP. It preserves the full product vision while making successful, evidence-backed tactical video production the first release's central promise.

### Football Intelligence & Content Studio

### Section 34 — Decision recorded

Option A: Complete tactical storytelling workflow

Confirmed product positioning

The product will connect the complete workflow: footage and data → tactical evidence → analysis → annotations and animations → narration → human review → finished video.

The product will not rely on AI alone as its differentiator. Its core value is helping users turn football evidence into a clear, editable, and publishable tactical explanation.

Implementation remains on hold pending approval of the complete design.

### Section 35 — Competitive feature boundaries and MVP exclusions

Objective: Define what belongs in the first release, what is allowed only after validation, and what must remain outside the initial scope. This protects the product from becoming too broad before its core workflow is proven.

### 35.1 Proposed MVP boundaries

P0 — Essential for the first release

  - Import and play authorized match footage.

  - Create and manage clips and tactical moments.

  - Draw tactical annotations, movement paths, arrows, zones, and labels.

  - Place and edit annotations on the timeline.

  - Record or import narration and synchronize it with video.

  - Save, recover, preview, and export tactical breakdowns.

  - Link analytical claims to supporting footage or imported data.

  - Review and approve AI-generated suggestions.

  - Correct tracking errors and show uncertainty.

P0, conditional on feasibility gates

  - AI-assisted player tracking.

  - Automated tactical-pattern suggestions.

  - Automatic event or moment detection.

  - AI-generated tactical explanations.

  - Advanced pitch mapping from broadcast footage.

These capabilities must not be marketed as reliable until they pass their independent validation criteria. A limited or assisted fallback must be available where feasible.

P1 — After the core workflow is proven

  - Shared projects and team review.

  - Advanced event-tagging assistance.

  - Season-wide comparisons and reusable analytical libraries.

  - Expanded cloud synchronization and collaboration.

  - More advanced reporting and analytics.

Out of the initial MVP

  - Autonomous tactical conclusions published without human review.

  - Guaranteed tracking of every player throughout every match.

  - A full live-match analytics platform.

  - Betting recommendations or guaranteed match predictions.

  - A native Android app before the responsive web app is evaluated.

  - Large-scale enterprise integrations before customer demand is established.

### 35.2 What the first release must prove

The MVP should prove one complete, repeatable user journey:

  - Import a match clip.

  - Identify a tactical moment.

  - Annotate the footage.

  - Explain the moment with synchronized narration.

  - Review the evidence and correct errors.

  - Export a playable tactical breakdown.

  - Reopen the project without losing the work.

Launch principle: A dependable manual-assisted workflow is preferable to an impressive AI demo that cannot reliably produce a finished breakdown.

### 35.3 Scope guardrails

  - Every proposed feature must support the core tactical storytelling workflow or have a documented reason to exist.

  - AI must not invent statistics, player identities, events, or evidence.

  - Manual editing must remain usable when AI services are unavailable.

  - Cloud processing must remain optional where the architecture and feature permit.

  - New features must not compromise project recovery, annotation synchronization, privacy, or export reliability.

  - Features that fail validation must be deferred, constrained, or redesigned rather than silently treated as complete.

### 35.4 Your Section 35 decision

Choose the rule governing MVP scope.

- Disciplined MVP — recommendedShip the essential workflow first; enable advanced AI only after passing its validation gates.

- AI-heavy MVPMake tracking and tactical intelligence central to the first release, but keep them gated by feasibility results.

- Manual-first MVPLaunch the editing, narration, evidence, and export workflow first; introduce advanced AI in later releases.

Confirm Section 35 decision

My recommendation is A — Disciplined MVP. It preserves the full product vision while making successful, evidence-backed tactical video production the first release’s central promise.

### Football Intelligence & Content Studio

### Section 35 — Decision recorded

Option A: Disciplined MVP

Confirmed product scope strategy

The first release will prioritize the essential tactical storytelling workflow: footage import, clip selection, tactical drawing, synchronized narration, evidence review, project recovery, and video export.

Advanced AI capabilities will be enabled only after they pass the agreed feasibility and validation gates. Where AI is unreliable, users should retain a practical manual-assisted workflow.

Governance constraint: No implementation, code generation, scaffolding, or repository work until the complete product design has been reviewed and explicitly approved.

### Section 36 — Target users, personas, and priority

Objective: Identify exactly who the first release is designed for, what each user needs to accomplish, and which audience takes priority when product decisions conflict.

### 36.1 Proposed user segments

![【動画編集初心者向け】サッカービデオ編集ソフト使用法ワークショップ開催！（第2回）](https://images.openai.com/static-rsc-4/ckWbIlAQorrbE7zib3TgzhKC_Frzz6q4qIee48sGpPS_GrIXwFUvBzggyKvP0hDhvnglVWDw544krzaMioskF8_MITBgJ8k_SZCXYCTFzO_r3XdeVjhrF-yJaVjt09coG_kDjjhQFbfbKzRVtRVMKaV1AItq3ZrfoGvaUKzAT007xvdFpGRyXoPvSRC4MeZq?purpose=fullsize)

Persona A — Football content creator

Proposed primary user

Goal: Produce engaging tactical breakdowns for YouTube, social media, or sports publications.

Pain points: Time-consuming editing, complex tactical graphics, narration synchronization, and difficulty substantiating claims.

Success looks like: A polished, evidence-backed video produced through one coherent workflow.

![Curso Grátis e Online de Analista de Futebol | Adequa Cursos](https://images.openai.com/static-rsc-4/_cAEWSY-eudhVqrvitc92QujApX6iHVDea0BNUQi7G60cUWOeVCt7ukqqzwuGERvPhhymj6NQtp7ScUdgPfiZshs4lRkInspXBDpArsCVksatxmZ2rN6PGzH0PgCS7R5YSbJYuUNiQ6Vz_20rVYh_dfHJSjSsWd4cV_FNPPNRePoNBkMlw0Z1YJSHGwGVt-g?purpose=fullsize)

Persona B — Independent coach or analyst

Goal: Explain team structure, pressing, build-up, defensive shape, and transitions.

Pain points: Manually marking footage, preserving tactical context, and explaining movements clearly.

Success looks like: Accurate, editable tactical sequences that can be shared with a team or colleague.

![Demystification of video analysis – a very important element in working with a football team at all levels](https://images.openai.com/static-rsc-4/K9BNi88I0taztHKcWBpKta19CEk3vG8xKJOvxl1W-OAH6WZIBN3fU--Al_krqSmPNyN9iv6o8AI-t_ohUBpRZIwCpmh0GsT7X-HIvlthSp1fAsdENcQMjiRc_6GFIoENiYzC2QPTzURG9eu8EZbPQyzVMd0LGZpt9Tt3Ai4GhW0gMMsSjqEchWChwwhS7AGN?purpose=fullsize)

Persona C — Data-led football analyst

Goal: Connect structured match data with video evidence and tactical explanations.

Pain points: Inconsistent timestamps, incompatible datasets, unclear data provenance, and unsupported conclusions.

Success looks like: Traceable claims that link data, match moments, and visual explanations.

![Fucha Football News – Fútbol News for US Hispanic Fans](https://images.openai.com/static-rsc-4/qf1ChlmchFMFDXPG3VX9kB6H59NO-8qwyaJTJq6u90vDd4VWbrcRRuQvqMXCm4EHDhM61gt_9kLwHwuGK-LkyY1EFcB5zCQ9bFAEK_MhBvZu8_9nRwtn4gMlmuL23IcSDRRbaNSVebwAQMV0879YBR_bjIVmSrXnFAfpqdi1UO9S7d4n___eijpkwoRV_j2i?purpose=fullsize)

Persona D — Sports media team

Goal: Create consistent analysis content across multiple contributors.

Pain points: Review bottlenecks, inconsistent branding, duplicated work, and collaboration overhead.

Success looks like: Repeatable production and review processes.

Priority: Later phase, once the individual creator workflow is proven.

### 36.2 Recommended initial audience

Start with football content creators who produce tactical video breakdowns independently.

Why this is the recommended starting point:

  - Their workflow closely matches the product’s complete storytelling proposition.

  - The quality of the finished breakdown provides a concrete way to evaluate product value.

  - The same editing, evidence, narration, and export foundation can later serve coaches and analysts.

  - It avoids making team administration and collaboration prerequisites for the first release.

This is a product hypothesis to validate with prospective users, not an established market finding.

### 36.3 User needs that should shape every design decision

  - A beginner should be able to produce a first breakdown without mastering advanced tactical software.

  - An experienced analyst should not be restricted to guided templates.

  - A user should be able to complete useful work without paying for cloud AI.

  - Every AI-generated insight should remain editable and reviewable.

  - Users must be able to distinguish observed evidence from interpretation.

  - The interface must remain practical on desktop and Android, subject to device-performance testing.

### 36.4 Your Section 36 decision

Who should the first release primarily serve?

- Independent football content creators — recommendedOptimize for producing and publishing tactical breakdown videos.

- Coaches and independent analystsOptimize for team learning, tactical review, and coaching communication.

- Data-led analystsOptimize for event data, statistical evidence, and video-linked analysis.

- All three equally from day oneDesign the first release around a broader set of workflows, accepting a larger scope.

Confirm Section 36 decision

My recommendation is A: independent football content creators. It gives the MVP one clear primary audience without excluding coaches and data analysts from future releases.

### Football Intelligence & Content Studio

### Section 36 — Decision recorded

Option A: Independent football content creators

Confirmed primary audience for the initial release

The first release will prioritize independent creators who produce tactical football breakdowns for YouTube, social media, and sports publications.

Coaches, independent analysts, and data-led analysts remain future or secondary audiences. The underlying architecture should accommodate their needs without expanding the initial release unnecessarily.

Implementation remains prohibited until the complete product design is reviewed and explicitly approved.

### Section 37 — Detailed user journey and workflow states

Objective: Define the complete experience from opening the studio to delivering a finished tactical breakdown, including errors, recovery, and review checkpoints.

### 37.1 Primary user journey

### 01

Open the studio

Resume an existing project or start a new breakdown.

### 02

Create a match project

Enter match details, project title, teams, and relevant context.

### 03

Import footage

Select authorized local video and verify playback compatibility.

### 04

Prepare the footage

Review the video, identify moments, create clips, and optionally import supporting data.

### 05

Build the tactical scene

Select players, add drawings, mark spaces and runs, and configure animation timing.

### 06

Review AI assistance

Inspect suggested moments, tracking, and tactical explanations; correct, edit, accept, or reject.

### 07

Tell the story

Arrange scenes and record or import narration synchronized with the video.

### 08

Verify the evidence

Check timestamps, supporting footage, data provenance, uncertainties, and final interpretation.

### 09

Preview and export

Choose aspect ratio and output settings, inspect the result, and render locally or with optional cloud processing.

### 10

Save and reuse

Retain the editable project, restore previous work, and create a new version when needed.

### 37.2 Project workflow states

A project must have an explicit state so users know what is complete and what remains.

| State            | Meaning                                                           |

| Draft            | Project exists but the breakdown is incomplete.                   |

| Preparing        | Footage or imported data is being validated.                      |

| Editing          | Clips, annotations, animations, or narration are being changed.   |

| AI review        | AI-generated suggestions require inspection.                      |

| Editorial review | The creator is checking evidence, timing, and interpretation.     |

| Approved         | The creator has approved the breakdown for export or publication. |

| Rendering        | An export job is in progress.                                     |

| Exported         | A playable output has passed the defined technical checks.        |

| Recovery needed  | A previous interruption or save issue requires attention.         |

A technical export status must not be confused with an analytical approval status. A video can render successfully while still containing unreviewed or incorrect tactical claims.

### 37.3 Critical alternative paths

Unsupported or damaged footage

Explain the problem, preserve the project, and offer supported conversion or alternate-file guidance. Never silently discard annotations.

Tracking fails or identity becomes uncertain

Flag the affected interval, pause or limit automatic tracking, and let the user correct it or use manual markers.

Offline or cloud service unavailable

Keep available local editing and saving functional. Clearly identify features that need connectivity and retain retry options for failed jobs.

Storage pressure or save failure

Warn the user, show save status, preserve recovery data where possible, and offer safe ways to free space or export a project backup.

AI evidence is insufficient

Mark the suggestion as uncertain or unsupported, request more evidence where practical, and prevent it from being represented as an established fact.

### 37.4 Completion definition

A user journey is successful when the creator can:

  - Produce a playable tactical video with synchronized annotations and narration.

  - Review and approve the final analytical interpretation.

  - Understand whether tracking or AI suggestions remain uncertain.

  - Save and reopen the editable project.

  - Export the video without losing the underlying project.

  - Complete the workflow without being forced to upload footage or purchase cloud AI, where local device capabilities permit.

### 37.5 Your Section 37 decision

How should the product guide creators through the workflow?

- Strict step-by-step wizardUsers complete one stage before advancing to the next. Simple to learn, but potentially restrictive.

- Fully open workspaceUsers can jump between tasks freely, with minimal workflow guidance.

- Guided workflow with flexible navigation — recommendedProvide a clear chec

- klist and progress indicators while allowing users to revisit stages and edit in any order when dependencies permit.

Confirm Section 37 decision

My recommendation is C. It makes the studio approachable for new creators while preserving

the flexibility expected by experienced editors.

### Football Intelligence & Content Studio

### Section 37 — Decision recorded

Option C: Guided workflow with flexible navigation

Confirmed user-experience decision

The studio will provide a guided checklist, progress indicators, contextual instructions, and clearly defined workflow stages. Creators can revisit earlier stages and move between tasks whenever dependencies permit.

This gives beginners a clear path without restricting experienced creators to a rigid wizard.

Implementation remains on hold until the complete product design has been reviewed and explicitly approved.

### Section 38 — Product metrics, analytics, and success measurement

Objective: Define how we will know whether the product works, whether users receive genuine value, and whether the AI capabilities are reliable enough to release.

The product must measure more than registrations, clicks, and generated videos. It must measure successful completion, editing reliability, analytical trustworthiness, and user retention while respecting privacy.

### 38.1 North-star metric

My recommendation is:

Weekly successfully completed tactical breakdowns per active creator.

A breakdown counts as successful when it:

* Has a playable exported video.

* Passes the required technical export checks.

* Has the creator's required editorial approval.

* Preserves the editable project.

* Has no unresolved critical technical failure.

This metric connects product usage to the actual value the studio promises. It should be measured alongside quality and user satisfaction so creators are not encouraged to publish more at the expense of accuracy.

### 38.2 Core measurement framework

A. User success

* Projects started and completed.

* Export success rate.

* Time from import to first usable breakdown.

* Percentage of creators who complete their first project.

* Repeat successful breakdowns per active creator.

B. Editing and reliability

* Playback responsiveness on target devices.

* Annotation and narration synchronization errors.

* Autosave and recovery success.

* Import failures and export failures by cause.

* Crashes, lost work, and unresolved project corruption.

C. AI quality

* Tracking accuracy and identity-switch rate.

* Frequency of lost or ambiguous tracking.

* Tactical suggestions supported by verifiable evidence.

* Human correction, acceptance, and rejection rates.

* Unsupported-claim rate and uncertainty-calibration quality.

D. Cost and business sustainability

* Processing cost per successful breakdown.

* Average render duration and failure-related reprocessing.

* Free-to-paid conversion when paid services launch.

* Cloud quota utilization and repeat usage.

* Support burden and retention by customer segment.

E. Privacy and trust

* Cloud processing only after the required consent.

* Unauthorized access and data-loss incidents.

* Project deletion and data-export completion.

* Clarity of AI uncertainty and review status.

* Privacy complaints and consent-withdrawal handling.

### 38.3 AI measurement must use independent evidence

AI capabilities must be evaluated against appropriately labeled test footage and independently reviewed examples—not merely against the model's own confidence score.

| Capability            | Required evaluation                                                                 |

| --------------------- | ----------------------------------------------------------------------------------- |

| Player tracking       | Position accuracy, identity continuity, recovery after occlusion, correction burden |

| Tactical reasoning    | Expert-reviewed correctness, contextual adequacy, unsupported claims                |

| Evidence traceability | Whether cited clips, timestamps, and data actually support the claim                |

| Device performance    | Responsiveness, memory use, thermal impact where measurable, crash rate             |

| Privacy               | Consent enforcement, access-control tests, data-transfer inspection                 |

| Cost                  | Measured cost per successful task, retries, and resource consumption                |

Acceptance thresholds and benchmark datasets will be established before release decisions. Results must be separated by footage quality, camera angle, device class, and relevant use case where those factors materially affect performance.

### 38.4 Privacy-preserving analytics

The proposed default is to collect only the operational data needed to improve the product.

* Use aggregate usage and reliability metrics where possible.

* Do not collect private footage or tactical project contents for analytics by default.

* Keep product telemetry separate from user-generated match data.

* Require appropriate consent for diagnostic uploads containing sensitive content.

* Set retention periods, access restrictions, and deletion rules before launch.

* Do not treat a user accepting an AI suggestion as proof that the suggestion was correct.

### 38.5 Your Section 38 decision

Which analytics policy should govern the product?

A. Privacy-first product analytics — recommendedCollect minimal operational telemetry, favor aggregate metrics, and keep footage and project content out of analytics by default.

B. Balanced diagnosticsCollect broader technical diagnostics, with explicit controls and consent for any diagnostic data containing project content.

C. Local-only analytics by defaultKeep usage analytics on the device unless the user explicitly opts into sending them to the service.

Confirm Section 38 decision

My recommendation is A — Privacy-first product analytics. It supports reliability and business decisions without making the user's match footage a default source of telemetry.

### Football Intelligence & Content Studio

### Section 38 — Decision recorded

Option A: Privacy-first product analytics

Confirmed product policy

The product will collect minimal operational telemetry, prefer aggregate metrics, and exclude match footage and project content from analytics by default.

Privacy-sensitive diagnostics will require appropriate controls and consent. Product analytics must remain separate from the user’s tactical evidence and private media.

Implementation remains on hold until the complete design has been reviewed and explicitly approved.

### Section 39 — Localization, accessibility, and inclusive design

Objective: Make the studio usable by football creators with different devices, abilities, languages, and levels of technical experience—without compromising the precision needed for tactical editing.

### 39.1 Proposed accessibility and usability standards

- Responsive desktop and Android

  - Adapt panels to available screen space.

  - Use touch-friendly controls on phones.

  - Offer precise alternatives to dragging, including numeric timing and position adjustments where applicable.

  - Warn before demanding operations exceed device capabilities.

- Visual accessibility

  - Maintain readable text and sufficient contrast.

  - Never communicate team identity, tracking uncertainty, or review status by color alone.

  - Support zoom and readable control labels.

  - Make tactical overlays distinguishable against different pitch and video backgrounds.

- Input and interaction accessibility

  - Provide keyboard navigation where practical.

  - Support undo, redo, confirmation for destructive actions, and clear focus indicators.

  - Avoid interactions that require precise gestures without an alternative.

  - Respect reduced-motion preferences where feasible, without removing essential tactical information.

- Language and localization

  - Keep interface text separate from application logic.

  - Allow localized dates, times, number formats, and units where relevant.

  - Design narration and captions to accommodate different languages.

  - Avoid assuming every user follows the same football terminology or competition conventions.

### 39.2 Proposed launch language strategy

My recommendation is to launch with English first, while designing the product to support additional languages without rebuilding its interface.

This is a proposed starting point, not a restriction on future language support. The initial language choice should be revisited if early customer research identifies a stronger priority.

The product should also distinguish interface localization from AI language capabilities. Supporting a translated interface does not automatically mean tactical explanations, transcription, or narration are equally reliable in that language.

### 39.3 Accessibility verification

Before release, test representative tasks with:

  - Desktop mouse and keyboard users.

  - Android touch users, including smaller screens.

  - Users who increase text size or zoom.

  - Keyboard navigation and screen-reader workflows where applicable.

  - Users who need captions or readable alternatives to audio.

  - Different football terminology and language settings.

Acceptance thresholds and supported assistive-technology combinations must be documented before claiming conformance to a formal accessibility standard.

### 39.4 Your Section 39 decision

Which localization strategy should govern the first release?

- English-first, localization-ready — recommendedLaunch in English, but design for future translations and localized AI capabilities.

- Multilingual from launchPrioritize English plus selected additional languages in the first release, increasing translation and validation work.

- English plus a selected regional languageLaunch in English and prioritize one additional language based on the intended initial market.

Confirm Section 39 decision

My recommendation is A. It keeps the first release focused while ensuring that accessibility and internationalization are architectural considerations from the beginning—not expensive afterthoughts.

### Section 40 — Product quality benchmarks and launch acceptance thresholds

The next decision establishes how we prove the Football Intelligence & Content Studio is ready for real creators. This is particularly important because a visually polished editor can still fail if tracking drifts, narration becomes unsynchronized, projects lose work, or AI makes unsupported tactical claims.

The thresholds must be measurable, testable, and based on evidence—not invented performance promises.

### Choose the quality-benchmark strategy

### A. Benchmark first, then set evidence-based thresholds — Recommended

Establish a representative test suite, test across agreed devices and footage conditions, and use the results to define numerical acceptance thresholds before launch.

  - Measure playback responsiveness, editing latency, save/recovery reliability, and export success.

  - Measure tracking accuracy, identity switches, uncertainty handling, and correction recovery.

  - Measure video, animation, and narration synchronization.

  - Evaluate AI claims against human-reviewed evidence and labeled test cases.

  - Test privacy controls, permissions, accessibility, and failure recovery.

  - Block launch for critical failures; defer or restrict capabilities that do not meet their gates.

### B. Set provisional numerical targets immediately

Define initial targets for responsiveness, synchronization, tracking, and reliability now, then revise them after testing.

This provides an early scorecard, but poorly chosen targets could misrepresent what ordinary devices and real match footage can achieve.

### C. Launch with functional acceptance tests only

Require essential workflows to work and critical defects to be absent, but postpone most numerical performance and AI-quality thresholds.

This is simpler initially, but makes it harder to demonstrate consistent quality across devices and footage conditions.

### My recommendation

Choose A. It fits the previously approved evidence-based AI strategy and disciplined MVP. It also separates different kinds of readiness: an editor can be launch-ready even if advanced automated tracking is not.

Under this approach, every feature will have a defined test method, an acceptance threshold, a severity classification for failures, and a documented pass/fail result. Thresholds will be established from benchmark evidence before they become launch commitments.

Which option do you approve for Section 40: A, B, or C?

### Section 41 — Security architecture and threat protection

Now we need to define how the product protects creator accounts, football footage, private projects, AI processing, and paid services as the platform grows.

The existing design already establishes local-first storage, guest access, optional cloud services, explicit consent before external processing, and restricted administrator access. Section 41 will turn those principles into a clear security strategy.

### Choose the security architecture

### A. Defense-in-depth security — Recommended

Multiple independent security layers, so a failure in one control does not automatically expose the entire product.

* Browser and device: secure local storage practices, input validation, safe file handling, and protection against malicious uploads.

* Identity and access: secure authentication, session management, least-privilege permissions, and server-side authorization checks.

* Cloud and APIs: encrypted connections, protected credentials, rate limits, abuse prevention, and strict service boundaries.

* AI services: explicit processing consent, minimal data transfer, provider restrictions, and controls against prompt injection and untrusted model output.

* Projects and media: private-by-default access, clear sharing permissions, deletion controls, and separation of project metadata from large video files.

* Administration: restricted administrative roles, auditable privileged actions, and no unrestricted default access to private footage.

* Operations: dependency and vulnerability management, security testing, incident response, and recovery procedures.

* Payments and quotas: server-enforced entitlements and usage limits rather than relying on the browser to enforce them.

### B. Maximum local-first security

Keep as much processing and storage on the creator’s device as possible, minimizing cloud exposure. Cloud features would be more limited, and cross-device workflows could be less convenient.

### C. Cloud-managed security

Centralize most storage, identity, processing, monitoring, and policy enforcement in managed cloud infrastructure. This can simplify centralized controls but increases dependence on cloud services and requires careful protection of uploaded footage.

### My recommendation

Choose A — Defense-in-depth security. It best fits the approved hybrid architecture: local-first editing with optional cloud AI, rendering, backup, and synchronization.

We should also require an independent security review before release, with findings tracked and verified by someone other than the person who implemented the fix.

Which option do you approve for Section 41: A, B, or C?

Design remains in progress. No code, scaffolding, or repository work will begin until the complete product specification has been reviewed and you explicitly approve it.

### Section 42 — Data retention, deletion, and account closure

We now need to decide what happens to creator data throughout its lifecycle: when a project is saved, a cloud backup is created, an AI job finishes, a subscription ends, or a user requests deletion.

This decision is important because the studio may handle large football videos, private tactical analysis, narration, tracking corrections, and potentially sensitive account information.

### Choose the data-lifecycle policy

### A. User-controlled retention with transparent defaults — Recommended

Creators control their projects, while the platform clearly explains how cloud copies, backups, temporary processing files, and account records are handled.

  - Local projects remain under the user’s device and browser-storage constraints.

  - Cloud backup and synchronization are opt-in and have clearly disclosed retention rules.

  - Temporary AI and rendering files are deleted according to documented, tested lifecycle policies.

  - Users can export their data and request deletion of cloud projects and accounts.

  - Account closure explains what is deleted, what is retained for legitimate legal or operational reasons, and the expected deletion timeline.

  - Backup expiration and deletion delays are disclosed rather than promising instant removal from every backup.

  - Subscription cancellation does not silently delete user-owned local projects.

  - Retention periods are set before launch based on security, operational, legal, and cost requirements.

### B. Minimal-retention model

Store as little as possible in the cloud and delete temporary and processed data as soon as practical. This minimizes exposure and storage costs, but may limit recovery, history, and convenience.

### C. Long-term cloud archive

Retain cloud projects, processing history, and backups for longer periods to support recovery and continuity. This improves convenience but increases storage costs and the consequences of unauthorized access.

### My recommendation

Choose A. It preserves user control without sacrificing practical recovery features. The policy should distinguish the original local project, cloud-synchronized copies, backup snapshots, temporary processing assets, billing records, and security audit records—because these may require different retention and deletion rules.

No exact retention period should be advertised until it is agreed upon and technically validated.

Do you approve A — user-controlled retention with transparent defaults?

As agreed, we are continuing the product-design process only. No code, scaffolding, or repository work will begin before the complete specification is reviewed and explicitly approved.

### Section 44 — Launch strategy and rollout plan

We now need to decide how the Football Intelligence & Content Studio moves from a completed design into real-world testing and public release.

The objective is to avoid launching a broad set of unproven AI features before the core editing workflow has demonstrated reliability with real creators.

### Choose the launch strategy

### A. Phased, evidence-gated rollout — Recommended

Release the product through controlled stages, advancing only when the relevant quality gates are met.

* Stage 1 — Internal validation: test core workflows, project integrity, privacy controls, device compatibility, and failure recovery.

* Stage 2 — Closed creator pilot: invite a small group of independent football content creators to test realistic match footage and complete breakdowns.

* Stage 3 — Limited public beta: expand access after pilot findings are resolved, with clear limitations for experimental AI features.

* Stage 4 — Public launch: release only capabilities that meet their acceptance criteria, with support and incident response ready.

* Stage 5 — Evidence-led expansion: improve tracking, tactical analysis, cloud services, and paid capabilities using validated performance and user feedback.

Advancement requires documented test results, review of critical defects, and explicit release approval.

### B. Public MVP launch first

Release the essential editor publicly as soon as its core workflows pass acceptance tests. Gather broad feedback quickly, while keeping experimental AI features clearly restricted.

This can accelerate adoption but exposes the product to a wider variety of devices and usage conditions earlier.

### C. Private professional launch

Start with a small number of experienced analysts, coaches, or sports-media professionals, emphasizing reliability and intensive feedback before broader creator access.

This provides focused feedback but may not represent the needs of the wider independent-creator audience.

### My recommendation

Choose A — Phased, evidence-gated rollout.

It matches the decisions already made: benchmark before setting numerical thresholds, independently verify critical fixes, and release AI capabilities only when their quality is demonstrated. Pilot size, duration, and graduation thresholds should be defined later using the product's budget and testing capacity.

Do you approve A for Section 44?

We are still designing the product. No implementation, code generation, scaffolding, or repository work will begin until the complete specification has been reviewed and you explicitly approve it.

### Section 46 — Product roadmap and feature-prioritization governance

The next decision defines how the studio evolves after launch without becoming overloaded with features, spending money on unvalidated AI capabilities, or allowing short-term requests to undermine the core editing experience.

### Choose the roadmap strategy

### A. Evidence-led roadmap with formal prioritization — Recommended

Every proposed feature must have a documented problem, target user, expected value, cost, risk, and validation plan.

  - User demand: collect feedback from independent creators and pilot participants.

  - Product impact: prioritize improvements to successful breakdown completion, reliability, and editing efficiency.

  - Technical feasibility: validate model capabilities, device requirements, and integration complexity before committing.

  - Cost and sustainability: estimate infrastructure, support, and ongoing maintenance costs.

  - Risk assessment: evaluate privacy, security, copyright, factual accuracy, and accessibility implications.

  - Release gates: distinguish ideas, planned work, experiments, validated features, and released capabilities.

  - Independent review: significant changes require review by someone other than the primary implementer.

  - Roadmap discipline: do not promote experimental AI into a production promise until its acceptance criteria are met.

### B. Customer-request-driven roadmap

Prioritize the most frequently requested features and respond quickly to customer feedback.

This is responsive but may favor loud requests over foundational reliability, technical feasibility, or less vocal user groups.

### C. Innovation-first roadmap

Prioritize ambitious AI capabilities, advanced tactical intelligence, and differentiated features to establish a technological lead.

This can encourage innovation but increases the risk of building complex capabilities before their accuracy, cost, and usefulness are established.

### My recommendation

Choose A — Evidence-led roadmap with formal prioritization.

This preserves the product’s central principle: build a dependable tactical storytelling studio first, then expand capabilities based on demonstrated user value and verified technical performance.

The roadmap should also maintain a clear distinction between requested, approved, under development, independently verified, and released features.

Do you approve A for Section 46?

We remain in product-design mode. No code, scaffolding, or repository work will begin until the complete design has been reviewed and you explicitly approve it.

Worked for 4s

### Section 46 recorded + 30-minute reminder scheduled

### Roadmap decision confirmed

Evidence-led roadmap with formal prioritization

New features will be prioritized by verified user value, technical feasibility, security, cost, reliability, and independent review.

### Review Studio Design

One-time reminder · 30 minutes from scheduling

Review the complete product specification and explicitly approve it before production implementation begins.

Reminder created

Important distinction: I've scheduled the reminder, not a production launch. The complete product design has not yet received your final approval, so implementation remains on hold.

When the reminder comes due, the next step is to continue the remaining design decisions, consolidate the approved decisions into a single source of truth, review the full specification, and obtain your explicit approval before any production work begins.

The requested 3D user-journey image also remains pending because image generation was unavailable. I have not substituted another format for it.

We can proceed with the Football Intelligence & Content Studio system scheme, then build the codebase once the complete product design has been reviewed and explicitly approved.

Your earlier instruction established that approval gate. Your latest request authorizes us to prepare the scheme, but I won't treat it as approval of the still-incomplete specification.

### 1\. Proposed system architecture scheme

### Football Intelligence & Content Studio

Responsive web application · Desktop and Android

Video workspace

Import, playback, frame navigation, clips and timeline.

Tactical editor

Pitch drawings, player markers, movement paths and animations.

AI analysis

Tracking assistance, tactical suggestions, evidence and uncertainty.

Storytelling studio

Storyboard, narration, captions, review and export.

### Shared project and evidence layer

Project storage and recovery

Evidence and review history

Match data and timestamps

Annotations and AI provenance

Local services

Local projects, editing, recovery and supported exports.

Optional cloud services

Accounts, backup, synchronization, AI jobs and cloud rendering.

Design-level architecture only. Technology choices and service boundaries remain subject to feasibility review.

### 2\. Proposed codebase structure

This is the proposed organization of the future repository, not a created codebase.

```text

football-intelligence-content-studio/

├── apps/

│   └── web/                 # Responsive application

├── packages/

│   ├── ui/                  # Reusable interface components

│   ├── video-engine/        # Playback and media controls

│   ├── tactical-editor/     # Drawings and animations

│   ├── timeline/            # Clips, tracks and synchronization

│   ├── project-core/        # Project model and persistence

│   ├── evidence-engine/     # Provenance and review workflow

│   ├── ai-contracts/        # Provider-independent AI interfaces

│   └── export-engine/       # Rendering and quality checks

├── services/

│   ├── api/                 # Optional cloud API

│   ├── ai-processing/       # Validated AI workflows

│   └── rendering/           # Optional cloud rendering

├── data/

│   ├── schemas/             # Versioned data contracts

│   └── migrations/          # Future schema migrations

├── tests/

│   ├── unit/

│   ├── integration/

│   ├── end-to-end/

│   ├── security/

│   └── independent-qa/

├── docs/

│   ├── product-specification/

│   ├── architecture/

│   ├── security/

│   └── acceptance-criteria/

└── README.md

```

The final structure may change after architecture validation. In particular, the cloud API, AI-processing service, and rendering service should only be introduced when justified by the product requirements and feasibility tests.

### 3\. What happens before implementation?

* Complete the remaining product-design decisions.

* Consolidate all approved decisions into one authoritative product specification.

* Define the data schema, system interfaces, security requirements, and measurable acceptance tests.

* Review the complete specification with you and obtain explicit approval.

* Only then begin repository creation and implementation, using tests and independent verification.

Current status: Architecture scheme drafted; repository not created; implementation not started.

The next step is to continue the outstanding design decisions so the scheme can be finalized against a complete, approved specification.

Worked for 1m 10s

### Baseline consolidation completed

I located the existing master design artifact, updated it instead of creating a competing copy, and verified that the new revision contains the consolidation addendum.

### Football Intelligence & Content Studio — Master Design Baseline

Persistent Markdown artifact · General workspace · Revision verified

[Open the master baseline](https://app.agentgrid.io/artifacts/Im-N0wIHAKGjcB8lFdQoYg)

The update preserves

* Existing product requirements, decisions, user journeys, architecture proposals and risks.

* P0/P1/P2 scope and unresolved design decisions.

* The four-role verification model.

* Security, privacy, AI evidence, recovery and release requirements.

* The explicit prohibition on implementation before approval.

The new addendum records

* Cross-section consistency rules.

* Recommended skill, connector and MCP orchestration.

* A proposed post-approval implementation sequence.

* Persistent-context and change-governance rules.

### Skills, plugins, MCPs and tools

I reviewed the relevant workflow guidance and documented how these capabilities fit into the project.

| Capability                     | Role in the project                                                          |

| ------------------------------ | ---------------------------------------------------------------------------- |

| SkillQuiver brainstorming      | Design reconciliation and scope control                                      |

| Writing-plans                  | Implementation planning only after design approval                           |

| Test-driven development        | Test-first implementation after authorization                                |

| Verification-before-completion | Evidence-based completion claims                                             |

| Figma                          | Editable interface and design-system work, following its required skills     |

| GitHub                         | Repository, issue, pull-request and CI review after authorization            |

| AgentGrid Shared Drive         | Durable master specification and change history                              |

| AI Task Brief Builder          | Structured task and test-criteria drafting                                   |

| Testifly                       | Browser/E2E testing when a real test target exists                           |

| Vercel, Railway and Render     | Hosting evaluation and later deployment operations, subject to authorization |

| Canva                          | Supporting visual and presentation assets where required                     |

These tools are available through the current session's integrations, but that does not mean every external account, repository or deployment target is connected and authorized. I did not create a repository, deploy a service, or install unnecessary plugins.

The task-brief tool returned a partial brief with missing acceptance and testing fields, so I documented it as supporting material—not as a replacement for the master specification.

### Memory and project continuity

The durable project context has been updated in the existing AgentGrid artifact. I cannot claim that ChatGPT's separate saved-memory feature was changed; the verified artifact is the persistent project record for future work.

### Final status

Master baseline

Updated and verified

Skills and tool workflow

Documented

Design approval

Awaiting your review

Repository and production code

Not started

Tests and deployment

Not performed

Recommended next step: review the [master baseline](https://app.agentgrid.io/artifacts/Im-N0wIHAKGjcB8lFdQoYg). Once you explicitly approve the complete specification, the next stage is a bounded, testable implementation plan—not an immediate uncontrolled build. That preserves the decisions already made and gives the independent QA and security reviewers a stable contract against which to verify the eventual product.

Worked for 2m 7s

### 2\. Critical findings and what I recommend

I recorded 16 findings in the master artifact, ranked by severity. These are the most consequential.

1\. Local storage and recovery — blocker

The specification does not yet fully distinguish project metadata, original video files, temporary processing files and exported videos. Browser-managed storage can be evicted under some conditions. [MDN evidence](https://developer.mozilla.org/en-US/docs/Web/API/Storage_API/Storage_quotas_and_eviction_criteria).

Correction: define how every asset is stored, recovered, relinked, exported and deleted. Test storage exhaustion and interrupted work before promising durability.

2\. Video processing and export — blocker

Frame stepping, overlays, narration sync and export must work together. Selecting HTML5 Video, Canvas or WebCodecs does not establish that the complete pipeline will perform reliably on the intended devices.

Correction: make a browser/device/media feasibility test a mandatory gate before committing to the rendering architecture.

3\. MVP scope — blocker

The proposed first release combines a video editor, timeline, animation system, narration, structured-data import, evidence ledger, AI insights, tracking and recovery. Each subsystem introduces integration and testing requirements.

Correction: split delivery into independently verifiable stages instead of treating the entire feature list as one release.

4\. AI quality — high risk

Evidence links do not automatically prove that a tactical claim follows from its evidence. The specification lacks a finalized evaluation set, reviewer procedure, error taxonomy and capability-specific acceptance thresholds.

Correction: validate one narrowly defined AI capability first, including when it must abstain, before expanding to more complex tactical reasoning or player tracking.

5\. Market differentiation — unproven

Established products already provide football video analysis, data integration and tactical visualization. [Hudl's published product scope](https://sportscode.hudl.com/sports/soccer) illustrates this competitive overlap.

Correction: validate the specific creator problem this product solves better—potentially the time and effort needed to turn evidence-backed analysis into polished, publishable content. Treat this as a hypothesis until users confirm it.

Other findings cover the canonical timeline and frame mapping, pitch calibration, testable acceptance criteria, project schema and provenance, security threat scenarios, accessibility conformance, consent and data flows, analytics, unit economics, operational ownership and footage rights.

### 3\. The improved delivery plan

This is my recommended staged approach, not an approved implementation plan.

### A

Foundation and deterministic editing

Project lifecycle, supported video playback, clip selection, manual tactical drawings, basic timeline and narration, recovery behavior, and one verified export path.

Gate: media feasibility, persistence and export tests pass on the declared support matrix.

### B

Structured evidence

CSV/JSON mapping, data validation, timestamp alignment and traceable evidence linked to the relevant clips and observations.

Gate: malformed data, missing fields and conflicting timestamps produce safe, testable outcomes.

### C

One validated AI capability

Choose one high-value, narrow use case, with evidence requirements, uncertainty handling and human review.

Gate: independent evaluation demonstrates that the capability meets its agreed criteria.

### D

Tracking and advanced intelligence

Introduce player-tracking assistance only after identity continuity, drift detection and correction have been evaluated on representative footage.

Gate: measured quality and safe failure behavior—not a visual demo alone.

### E

Cloud, commercial and launch

Optional sync, cloud AI/rendering, billing, operational monitoring, security review, creator pilot and staged release.

Gate: explicit consent, access-control tests, cost controls, recovery evidence and release approval.

### 4\. The standards I would now enforce

Before any feature is accepted, require:

* A traceable requirement ID and observable acceptance criteria.

* Unit, integration and end-to-end tests appropriate to its risk.

* Explicit failure, cancellation and recovery behavior.

* Performance measurements on supported devices rather than invented targets.

* Independent QA evidence separate from the implementer's report.

* Security review for relevant trust boundaries and data flows.

* Human-reviewed evaluation for AI-generated tactical claims.

* A release decision based on recorded evidence, not agent confidence.

For accessibility, I recommend adopting WCAG 2.2 Level AA as the proposed target for the applicable web interface, subject to specialist review and owner approval.

### 5\. What I completed

Updated the existing master design artifact

The independent review, 16 ranked findings, remediation actions, recommended decisions and technical references have been added to the existing document rather than creating a competing specification.

Verified artifact status: ready. This confirms the document artifact is available; it does not validate product code or behavior.

Open the master design baseline

Final assessment: the product vision should be retained, but the current specification should not yet be treated as implementation-ready. The most valuable next task is to resolve the blocker decisions, define the measurable acceptance matrix and approve the staged scope.

I have completed the review and document update. I have not created or modified a codebase, run product tests, performed a penetration test or deployed anything. Implementation approval remains separate and has not been granted.

# Football Intelligence & Content Studio

## Master Product & System Design Baseline

Document status: Consolidated design draft — for review, not implementation approval Version: 0.1 Date: 11 October 2026 Authority: This document consolidates the decisions captured across the design conversation. Where the conversation did not settle a value or behavior, it is explicitly marked Open decision or Validation required. It does not silently convert proposals into approvals.

Hard gate: Do not create a repository, generate product code, scaffold, modify a codebase, deploy, or claim implementation until the owner has reviewed this complete baseline and explicitly approved it. “Complete draft,” “go with recommendations,” and requests to prepare a scheme are not final implementation approval.

﻿

# 1. Executive product definition

Football Intelligence & Content Studio is a responsive, local-first football video analysis and storytelling workspace for creators who want to transform authorized match footage and structured data into evidence-backed tactical breakdown videos and reusable social-media content packs.

The product is not merely an AI tactical-analysis demo or a generic video editor. Its core value is an integrated workflow: footage/data → synchronized evidence → clips and observations → tactical annotations and animation → AI-assisted candidate insights → human review → storyboard and narration → editorial approval → render and output quality checks → finished video and social content.

Primary launch audience: independent football content creators producing tactical breakdown videos. Secondary audiences: coaches and independent analysts. Primary product outcomes: (1) tactical breakdown videos, and (2) social-media content packs derived from approved analysis. Initial platform: responsive web application optimized for desktop and Android browsers. A native Android application is deferred unless evidence proves responsive web insufficient. Experience: premium dark tactical studio, restrained pitch-green accent, high-contrast overlays, keyboard/mouse precision on desktop and touch-first controls on Android. Business model: freemium local editing with optional paid cloud AI, rendering, backup and synchronization. Trust principle: evidence before claims; human control before publication; privacy before convenience.

## 1.1 Product principles

- Evidence before interpretation. Every generated tactical claim should link to supporting footage, event data or explicit human observation.

- Human authority. AI output is a proposal until reviewed and approved by a human.

- Local-first utility. Users should be able to explore core local workflows without mandatory account creation or cloud upload, within real browser/device limits.

- One project truth. Video, data, tracking, annotations, narration, evidence and exports share one versioned project model.

- No silent damage. Never silently discard edits, switch player identity, shift timing, overwrite a newer version or imply a failed export succeeded.

- Uncertainty is visible. Uncertain tracking, pitch calibration, imported data alignment and AI claims are marked as such.

- Progressive complexity. Guided beginner-friendly flows coexist with flexible expert editing.

- Cost transparency. Cloud/billable tasks show relevant quotas, estimated cost/credits and status before or during work.

- Privacy by design. Private footage and scripts are excluded from routine diagnostics by default; external processing requires informed consent.

- Independent verification. Implementation is not accepted solely on the implementer's claim.

- Evidence-led scope. Release thresholds and model capability claims must be demonstrated, not invented.

- Rights-aware creation. Uploading footage does not itself establish permission to use or distribute it.

# 2. Scope and product boundary

## 2.1 Core workflow

- Create a local or authenticated project.

- Import authorized video, match metadata and optional structured data.

- Validate media, data schema, timestamps and match identity.

- Align match clock, video timestamps and imported event times.

- Select clips and manually label players/events.

- Add or correct tracking observations where supported.

- Add frame-anchored or pitch-aware tactical drawings.

- Create timed animation/keyframes and storyboard scenes.

- Request supported AI analyses; inspect evidence, limitations and uncertainty.

- Accept, edit, reject or defer proposed insights.

- Record/import narration, script and captions; synchronize with the timeline.

- Conduct editorial review and confirm claims.

- Preview crop, timing, annotations, audio and captions.

- Run pre-export quality checks, render, verify the actual output, then save/share the deliverable as permitted.

- Derive approved short-form/social content packages without creating unsupported claims or losing provenance.

## 2.2 In scope for the first release (P0)

Project dashboard and local-first workspace.

Supported video import, playback, seeking, frame stepping and clip selection.

One authoritative timeline and editable video/annotation/tracking/narration tracks.

Tactical drawing tools: arrows, circles, zones, paths, labels and supported shapes.

Direct manipulation plus property-panel fine control.

Annotation timing, animation presets and basic keyframe editing.

Manual player labeling; tracking assistance only where feasibility and quality are validated.

CSV/JSON import, mapping, validation and clear import errors.

Evidence ledger linking observations and claims to sources and time ranges.

Evidence-linked AI candidate insights only for validated capabilities.

Human review of AI suggestions.

Record/import narration, timeline synchronization and preview.

Supported export presets, preflight checks and post-render validation.

Autosave, crash/recovery path, version checkpoints and missing-media handling.

Local projects without mandatory sign-in; optional account/cloud features with explicit consent.

Privacy, security, cost/quota and error-state handling.

## 2.3 P1 — later, after core workflow evidence

Team collaboration and project-specific review permissions.

Shared review/comments.

Advanced assisted event tagging.

Season-wide comparison workflows where licensed/valid data exists.

More mature cloud sync/backup and cloud rendering.

Additional templates and social-content pack refinements based on pilot feedback.

## 2.4 P2 — advanced expansion

Automated multi-player tracking at scale.

Advanced tactical pattern detection.

Licensed data-provider integrations.

Native Android app only if measured limitations of responsive web justify it.

Other capabilities only after a product decision supported by user evidence, technical feasibility, licensing and cost analysis.

## 2.5 Out of scope for MVP

Mandatory account creation for local editing.

Silent cloud uploads or using footage for model training without separate informed authorization.

Publishing tactical claims automatically without human review.

Guaranteed player identity or tracking in all footage conditions.

Guaranteed support for every codec, browser, device, match length or data provider.

Full team collaboration as a prerequisite to the individual creator workflow.

Unverified claims of “professional accuracy,” “real-time,” or superiority over competitors.

Public deployment or implementation before explicit approval.

# 3. User types and journeys

## 3.1 Guest creator

Dashboard → create project → import local footage → label match/players → select clip → annotate → add narration → preview → export locally where supported → save/reopen project. Must see local storage limitations, save status and missing-media warnings. No account or cloud upload is required to explore core local workflows.

## 3.2 Registered individual creator

Guest workflow plus optional sign-in, explicit opt-in cloud backup/sync, paid cloud AI/rendering if subscribed, usage/cost visibility and account data export/deletion controls. Signing in is not the same as consent to upload media.

## 3.3 Coach/analyst

Uses the same evidence and annotation foundation. Specialized team or season workflows are later scope and must not be promised before validated.

## 3.4 Future collaborator/reviewer

Access only projects and actions explicitly granted by the project owner. Review-only permissions should not imply editing or downloading rights. Access revocation must take effect server-side.

## 3.5 Support operator

Uses minimal operational metadata and user-provided diagnostic information. No default unrestricted access to private footage, scripts, narration or tactical project content.

## 3.6 Platform administrator

Manages service configuration, account/entitlement operations, safety controls and platform health. Administrative actions are audited. Administrative role alone does not grant unrestricted access to private project content.

# 4. Information architecture and interface

## 4.1 Main navigation

Dashboard

Projects

Settings

Help/support entry

Account/plan entry when signed in

## 4.2 Dashboard

Recent projects and status

Resume editing

New breakdown

Import footage/data

Saved work and recovery notices

Optional sample project/tutorial

Cloud service status only where relevant

## 4.3 Desktop tactical studio

Top bar: project/match, save status, undo/redo, project state, preview/export.

Left panel: clips, players, events, tracking, media and imported data.

Center canvas: video playback, selected frame, tactical overlays, markers and direct editing.

Right properties panel: selected object style, coordinates/anchor type, timing, animation, labels and narration linkage.

Bottom timeline: video/clips, events, player tracking, annotations/animations, narration/audio, captions and scene/storyboard tracks.

## 4.4 Android responsive studio

Video canvas remains the visual priority.

Panels collapse into accessible drawers/sheets.

Controls and timeline touch targets must be suitable for touch interaction.

Fine control must have alternatives to precision mouse movement.

Support zoom/scroll/trim/reposition, playback, undo/redo and clear selection state.

Test on representative low-, mid- and higher-capability devices before making performance promises.

## 4.5 Visual design system

Dark charcoal/neutral base with restrained pitch-green accent.

High-contrast tactical overlays; typography readable over video and panels.

Avoid relying on color alone to communicate tracking/review status.

Consistent component tokens for spacing, typography, borders, focus, disabled/error/success states and motion.

Light theme is an open decision; do not assume it is included in MVP.

Existing generated mockups/references are inspiration only, not approved final screen designs.

## 4.6 Editing interaction

Hybrid direct editing and properties-panel precision.

Playback must not disable editing or lose annotations.

During playback, time-based annotations animate; pause freezes the frame for selection/drawing.

Undo/redo, accidental-edit safeguards and clear selection handles.

Desktop keyboard shortcuts documented and discoverable.

Android touch gestures have equivalent visible controls.

# 5. Functional requirements

Requirement IDs below are stable handles for review and later test traceability. They describe the current design intent, not proof of implementation.

## PRJ — Project lifecycle and persistence

PRJ-001: Create, name, reopen, duplicate, archive and recover a project within supported storage constraints.

PRJ-002: Show visible saving/saved/saving-failed status.

PRJ-003: Autosave and recover after refresh/crash/interrupted work where platform capabilities allow.

PRJ-004: Use version checkpoints and restore without silently overwriting newer work.

PRJ-005: Detect missing media and explain how to relink it.

PRJ-006: Warn when storage is low, unavailable or subject to browser eviction.

PRJ-007: Local projects remain separate from cloud backups and rendered exports.

PRJ-008: Export project data in a documented portable form where feasible; disclose media portability limits.

## VID — Video workspace

VID-001: Import supported local video files and inspect metadata before expensive processing.

VID-002: Play, pause, seek, step frames and select clip ranges.

VID-003: Show playback/processing state and understandable errors for unsupported media.

VID-004: Preserve the authoritative timeline when trimming, moving scenes or changing narration.

VID-005: Support short clips and larger match footage through adaptive processing; full-match behavior must be benchmarked.

VID-006: Avoid corrupting projects when decoding/rendering fails.

## TML — Timeline, synchronization and audio

TML-001: Maintain one authoritative project timeline clock.

TML-002: Keep mappings for match clock, video presentation timestamp, project time, imported event time, annotation time, narration time and rendered output time.

TML-003: Edit video, annotation, tracking, event, narration and caption tracks.

TML-004: Seek to markers and preview scene transitions.

TML-005: Record or import narration; support segment-level timing edits and sync preview.

TML-006: Revalidate sync after trimming, scene reorder, audio changes or export setting changes.

TML-007: Never silently shift timing; surface sync warnings and recovery guidance.

## TAC — Tactical editor and animation

TAC-001: Create/edit arrows, circles, zones, movement paths, labels and supported shapes.

TAC-002: Support frame-anchored and pitch-aware annotations with explicit anchor metadata.

TAC-003: Frame-anchored annotations may move relative to players/camera; explain this limitation.

TAC-004: Pitch-aware annotations require calibration/mapping and visibly communicate uncertainty.

TAC-005: Provide beginner animation presets such as appear/fade/move/highlight plus advanced keyframes where feasible.

TAC-006: Support timing, duration, easing and preview for animations.

TAC-007: Preserve annotation geometry/timing across supported export aspect ratios with crop preview and user control.

TAC-008: Support direct manipulation plus numeric/property-panel adjustment.

TAC-009: Undo/redo edits and protect against accidental destructive operations.

## TRK — Player identity and tracking

TRK-001: Manual player/team labels are the baseline.

TRK-002: AI tracking assistance is enabled only for validated conditions and supported hardware/provider path.

TRK-003: Record player identity, position observation, timestamp, confidence/uncertainty, source and review status.

TRK-004: Flag lost/ambiguous tracking, occlusion, crossings and likely identity drift.

TRK-005: Never silently switch player identity; request user correction where uncertain.

TRK-006: Allow correction and resumption from corrected identity/position.

TRK-007: Preserve user corrections separately from AI estimates and keep correction history.

TRK-008: Anonymous labels must be allowed; do not require a real-world identity.

## DAT — Structured data and evidence

DAT-001: Support CSV and JSON as initial structured-data formats, subject to defined schemas and limits.

DAT-002: Show field mapping and validation feedback.

DAT-003: Detect malformed rows, missing required values once requirements are defined, duplicate records, invalid types and incompatible coordinate/time conventions.

DAT-004: Validate match identity before merging footage and data.

DAT-005: Distinguish raw imported data, transformed data, AI estimates and human corrections.

DAT-006: Maintain an evidence ledger connecting claims to clips/timestamps, events, players, metrics, annotations, assumptions and review state.

DAT-007: Distinguish observable events from tactical interpretation.

DAT-008: Version metric definitions/formulas and record their provenance.

DAT-009: Never execute arbitrary code or formulas embedded in untrusted imports.

## AI — AI analysis and provider abstraction

AI-001: Offer only explicitly supported and independently evaluated analysis capabilities.

AI-002: Every insight includes a candidate claim, evidence links, time ranges, limitations and review status.

AI-003: No invented events, player identities, statistics, timestamps or unsupported tactical claims.

AI-004: Return “insufficient evidence” or a safe abstention when inputs are inadequate.

AI-005: Human users can accept, edit, reject or request more evidence.

AI-006: Record model/provider/version and relevant analysis inputs without unnecessarily retaining private content.

AI-007: Vision, tactical reasoning and speech capabilities use replaceable provider-specific adapters behind stable contracts.

AI-008: Provider-agnostic architecture does not imply providers are behaviorally interchangeable.

AI-009: Explain external processing, data recipient and purpose before consented upload.

AI-010: Do not train on customer footage without separate informed authorization.

AI-011: A confidence score is not presented as a calibrated probability unless calibration has been tested and documented.

AI-012: Provider outage, quota exhaustion, timeout and invalid output must have defined failure and retry paths.

## STORY — Storytelling and social-content outputs

STORY-001: Provide a guided scene/storyboard flow with optional free-form arrangement.

STORY-002: Link storyboard scenes to clips, evidence, annotations and narration.

STORY-003: Provide optional prompts/templates for narration and explanation, without forcing a particular interpretation.

STORY-004: Support approved analysis being repackaged into platform-appropriate social-content variants where included in the approved phase.

STORY-005: Each derivative pack must preserve source/provenance and must not add unsupported claims.

STORY-006: Exact social platforms, dimensions, package contents, scheduling/publishing integrations and brand-kit features are open scope decisions unless later approved.

STORY-007: Distinguish editable project/storyboard from rendered deliverables.

## EXP — Export and rendering

EXP-001: Provide 16:9 landscape, 9:16 portrait, 1:1 square and custom aspect ratios where supported.

EXP-002: Provide simple presets plus advanced settings where the device/codec supports them.

EXP-003: Preview crop, overlays, timing, captions and narration before rendering.

EXP-004: Preflight detects missing media, blank segments, unreviewed claims, sync issues, audio problems and unsupported settings.

EXP-005: Render jobs show progress, safe cancellation when possible, retry guidance and failure status.

EXP-006: Verify actual output integrity/playability and applicable sync/QC after rendering.

EXP-007: Rendering success is not proof of tactical accuracy.

EXP-008: Prefer local rendering where practical; cloud rendering requires explicit consent and cost disclosure.

EXP-009: Preserve editable project state after render failure.

EXP-010: Supported codecs/resolutions/frame rates and output quality are validated, not assumed.

## ACC — Accounts, access and monetization

ACC-001: Core local workflow does not require an account, within browser/device limitations.

ACC-002: Sign-in is distinct from cloud upload/sync consent.

ACC-003: Server-side authorization protects cloud projects and paid capabilities.

ACC-004: Future team permissions are project-specific and least-privilege.

ACC-005: Paid entitlements and quotas are enforced server-side.

ACC-006: Show estimated cost/credits and confirm billable operations before they run where applicable.

ACC-007: Use idempotency protections for jobs and billing; retries must not accidentally double-charge.

ACC-008: Subscription expiration must not silently erase local work or user-owned exports.

ACC-009: Explain account deletion, cloud-project deletion and retention exceptions.

## SEC — Security, privacy and rights

SEC-001: Apply defense-in-depth across client/device, identity, API, AI, project/media, admin, billing and operations.

SEC-002: Least privilege and server-side authorization are mandatory for cloud resources.

SEC-003: Validate file type, size, metadata and contents safely; defend against malicious imports.

SEC-004: Secure sessions, credentials, transport and stored cloud data.

SEC-005: Keep private projects private by default; sharing is explicit and revocable.

SEC-006: Admin access to private footage is not unrestricted by default and exceptional access must be controlled/audited.

SEC-007: Routine telemetry excludes footage, scripts, narration and tactical content by default.

SEC-008: Users can export data and request deletion, subject to transparently disclosed legal/backup retention limits.

SEC-009: No footage/model-training use without separate informed authorization.

SEC-010: Maintain vulnerability management, incident response, backups and independent security review.

SEC-011: Critical unresolved security issues block the affected release.

SEC-012: Document applicable copyright, broadcast, league/provider licensing, player privacy and local data-protection obligations.

## A11Y — Accessibility and localization

A11Y-001: Keyboard navigation, visible focus, accessible names and status announcements.

A11Y-002: Contrast and status cues do not rely on color alone.

A11Y-003: Touch controls and precise alternatives for small pointer interactions.

A11Y-004: Reduced-motion preferences where applicable; captions/narration controls where supported.

A11Y-005: Test accessibility with representative automated and human methods; disclose visual-task limitations accurately.

LOC-001: Launch in English; make UI strings, help, notifications, captions, AI terminology and narration architecture localization-ready.

LOC-002: Do not claim a language is reliably supported until quality is evaluated.

## OPS — Operations and support

OPS-001: Provide searchable help and in-app troubleshooting.

OPS-002: Separate local features from cloud-dependent features during outages.

OPS-003: Use structured incident severity, escalation, recovery and user communication.

OPS-004: Monitor error rates, save/import/export failures, job duration, retries, sync, AI validation failures, provider availability and quota consumption.

OPS-005: Collect the minimum diagnostic data necessary; private content is not routine telemetry.

OPS-006: Fixes for critical defects require regression tests and independent verification.

OPS-007: Support staffing, hours, SLOs and recovery objectives require explicit operational decisions.

# 6. Canonical data model

The same versioned project model must be shared across editing, AI, storytelling and export. Proposed entities:

User/Account: identity, preferences, account state and entitlements when applicable.

Project: stable ID, owner/guest-local context, match link, state, version and settings.

Team: future collaboration boundary.

Match: teams, competition, date, metadata and match-clock convention.

Player: project/match label, team, optional number, identity state and correction history.

MediaAsset: local reference or consented cloud object, media metadata, availability and integrity data.

Event: type, match time, video time, source and review status.

Clip: source media, in/out points and project timeline mapping.

TrackingObservation: player reference, timestamp, position, source, confidence and review state.

Annotation: shape/type, anchor mode, coordinates, styling, time range and animation data.

MetricDefinition: versioned formula/meaning/source and applicable data constraints.

AnalysisRun: capability, provider/model version, status, input references, consent context and usage/cost metadata.

Insight: proposed claim, evidence links, limitations, uncertainty and review history.

StoryboardScene/ContentAsset: order, source clip, script, annotation, narration, caption and derivative outputs.

Job/Export: parameters, state, progress, retry/cancel status, QC and output reference.

AuditLog/ProjectVersion/RecoveryCheckpoint: meaningful state changes, approval history and recovery points.

Integrity rules:

- Stable IDs across project entities.

- Match clock and video timestamp remain separate.

- Raw imports, transformations, AI estimates and human corrections remain distinguishable.

- Coordinate systems and pitch orientation are explicit.

- Metric definitions and AI/provider versions are recorded.

- Claims link to evidence and review status.

- Data schema/version migrations are planned before implementation.

- Untrusted imports never execute code.

- The model does not assume cloud media storage just because a user has an account.

- Local file references may break across devices; the UI must detect and explain this.

# 7. Project state machine

Normal path: Draft → Preparing → Editing → AI Review → Editorial Review → Approved for Export → Rendering → Exported

Recovery/exception states include: Recovery Needed, Missing Media, Import Failed, Analysis Failed, Sync Needs Review, Render Failed, Storage Limit Reached.

Rules:

A user can return to editing after approval; edits invalidate affected approval.

Exported means a verified output exists, not that tactical claims are objectively true.

Failures do not destroy the editable project.

Long-running tasks display status and support safe cancellation/retry where feasible.

Critical state changes and approvals are recorded.

No silent overwrite of newer project state; conflicts must be resolved explicitly.

# 8. Architecture baseline

## 8.1 Architecture principles

Modular, local-first client with optional cloud capabilities.

Clear module boundaries and typed, versioned interfaces.

Media processing isolated from UI responsiveness.

Shared project/evidence model is authoritative.

AI providers isolated behind capability adapters.

Cloud features degrade gracefully; local editing should remain available during cloud outages when the device supports it.

Security and entitlements enforced server-side for remote resources.

## 8.2 Proposed logical modules

- Web shell/dashboard and responsive design system.

- Project core/persistence/recovery.

- Media import and video playback.

- Timeline and synchronization engine.

- Tactical editor and annotation geometry.

- Tracking adapter and correction history.

- Data import/validation and evidence engine.

- AI capability contracts/provider adapters.

- Storyboard/narration/caption subsystem.

- Export/preflight/render/QC engine.

- Optional API, identity, cloud storage/sync, job queue and billing/entitlement services.

- Admin/operations/audit surfaces with constrained permissions.

## 8.3 Proposed stack (not approved as final)

Frontend: Next.js, React and TypeScript.

Playback/graphics: HTML5 Video, Canvas/SVG and Web Workers.

Local persistence: IndexedDB, subject to quota/eviction/recovery tests.

Optional cloud: API services and PostgreSQL if justified.

Optional data/model services: Python/FastAPI and Pandas/Polars only if necessary.

Media processing: FFmpeg/WebCodecs selectively based on browser/device support and licensing.

Testing: Vitest, Playwright and pytest where relevant. These choices must be benchmarked and may be simplified or replaced before approval.

## 8.4 Proposed repository tree (not created)

football-intelligence-content-studio/

├── apps/web/

├── packages/

│   ├── ui/

│   ├── video-engine/

│   ├── tactical-editor/

│   ├── timeline/

│   ├── project-core/

│   ├── evidence-engine/

│   ├── ai-contracts/

│   └── export-engine/

├── services/

│   ├── api/

│   ├── ai-processing/

│   └── rendering/

├── data/

│   ├── schemas/

│   └── migrations/

├── tests/

│   ├── unit/

│   ├── integration/

│   ├── end-to-end/

│   ├── security/

│   └── independent-qa/

└── docs/

├── product-specification/

├── architecture/

├── security/

└── acceptance-criteria/

Plain TextCopy

This is a proposed organizational scheme only. It has not been created or verified against a repository.

# 9. AI contracts and evidence schema

Every AI capability contract must define:

Purpose and non-goals.

Supported and unsupported inputs.

Required permissions and consent.

Input schema and output schema.

Validation and rejection behavior.

Evidence links and provenance.

Uncertainty/abstention behavior.

Known limitations and evaluation status.

Provider/model/version metadata.

Cost, quota, cancellation, retry and fallback behavior.

Human-review state and audit trail.

Data retention/deletion behavior.

A candidate insight should contain at least:

Stable insight ID and analysis-run ID.

Proposed claim.

Supporting clip/time range(s).

Linked events, tracking observations, metrics or human observations.

Assumptions and limitations.

Confidence/uncertainty representation only as justified.

Status: proposed, needs evidence, accepted, edited, rejected or superseded.

Reviewer and timestamps for meaningful review changes.

No AI claim should be auto-published merely because the model returned it. The product must distinguish AI-generated, human-edited, human-approved and independently validated content. User acceptance alone is not independent verification.

# 10. Security, privacy, retention and rights

## 10.1 Threat model areas

Malicious or malformed media/data imports.

Unauthorized access to cloud projects and share links.

Cross-project/team data leakage.

Session theft, insecure credentials or permission bypass.

Prompt injection or untrusted content influencing AI actions.

Accidental cloud upload or unclear consent.

Billing abuse, repeated job submissions or quota bypass.

Private content leaking through logs, analytics, support exports or provider calls.

Data loss through browser eviction, failed sync, overwrite or deletion errors.

Supply-chain/dependency vulnerabilities and insecure rendering paths.

## 10.2 Controls

Least privilege and server-side authorization.

File and schema validation, safe processing boundaries and resource limits.

Secure session/credential handling and encrypted transport/storage where applicable.

Explicit, purpose-specific consent for external processing.

Server-side entitlements and quota checks.

Idempotent job and billing operations.

Audit administrative actions and exceptional data access.

Separate operational telemetry from private project content.

Backup, restore, deletion and incident response procedures.

Independent security review and critical-finding release gate.

## 10.3 Retention and deletion

Local projects are subject to device/browser storage limits and eviction risk.

Cloud backup/sync is optional and must disclose what is uploaded.

Temporary AI/render assets have documented retention and deletion policies.

Users can export their data and request deletion of cloud projects/accounts.

Explain backup retention, legal/billing/audit exceptions and realistic deletion timelines.

Subscription cancellation must not silently erase local work.

Exact retention periods are open decisions requiring legal/operational review.

## 10.4 Rights and legal

Before launch, review applicable law and provider terms for footage rights, broadcast restrictions, competition/league licensing, player privacy, data protection, AI provider processing, generated voices/music/assets, account deletion, consumer terms and refunds. Do not claim legal compliance until reviewed for actual launch markets and integrations.

# 11. Commercial model and cost governance

## 11.1 Freemium baseline

Free tier direction:

Local project workspace and editing.

Manual tactical annotations.

Timeline and narration workflows.

Supported local exports, subject to device capability. Paid upgrade candidates:

Optional cloud AI.

Cloud rendering.

Cloud backup/sync.

Advanced processing or higher usage.

## 11.2 Cost controls

Show estimated credits/cost before billable work where possible.

Confirm billable actions when required by the plan.

Server-side quotas and entitlements.

Job idempotency and duplicate-charge protection.

Progress, cancellation, retry and clear failure semantics.

Explain whether failed work consumed quota/credits.

Preserve local editing and user-owned local files when a cloud plan ends.

Pricing, plan names, quotas, credits and refund rules remain open until pilot/cost analysis.

# 12. Accessibility, localization and visual quality

Accessibility requirements are release requirements: keyboard navigation, visible focus, screen-reader labels/status, adequate contrast, non-color status cues, touch usability, precision alternatives, undo/destructive-action safeguards, reduced motion where applicable and captions where supported.

Launch language is English, with localization-ready strings, prompts, terminology, help and notifications. Other languages must not be marketed as reliable until quality is evaluated. Test real screen sizes, device performance and interaction methods before asserting compatibility.

# 13. Testing and quality assurance

## 13.1 Test layers

Unit: timeline math, coordinate transforms, state transitions, quotas and schema validation.

Integration: project persistence, import, AI contract validation, audio/video synchronization and rendering pipeline.

End-to-end: import → annotate → evidence review → narration → export → verify → reopen.

Recovery: refresh/crash, interrupted render, storage pressure, missing media and sync conflict.

Security: permission bypass, cross-project access, malicious files, session failure, quota abuse and data leakage.

AI evaluation: unsupported claims, missing evidence, identity switches, uncertainty and abstention.

Performance: short and long footage, lower-capability devices, large projects and job concurrency.

Accessibility: keyboard, focus, screen reader, contrast and touch.

Independent regression: previously fixed and high-risk workflows.

## 13.2 Four-role verification model

- Agent 1 — Product/requirements: requirement completeness, scope, traceability and acceptance criteria.

- Agent 2 — Implementer: builds approved requirements, writes developer tests and reports limitations.

- Agent 3 — Independent QA: reproduces requirements and tests actual behavior; does not use the implementer's claims as proof and is not the sole verifier of its own work.

- Agent 4 — Security/architecture: reviews trust boundaries, permissions, privacy, data integrity and architecture risks.

No agent signs off on its own work as the sole verifier. Human release authority remains accountable.

## 13.3 Release gates

Requirements implemented within approved scope.

Required tests pass on the declared support matrix.

No unresolved critical data-loss/security issue affecting release.

Failure cases have understandable, safe outcomes.

AI capabilities meet documented evidence/quality gates.

Export outputs are playable and satisfy applicable checks.

Privacy/legal/operations reviews are complete.

Independent QA/security evidence is recorded.

Release approver explicitly signs off.

Numeric thresholds for latency, sync drift, tracking quality, AI evidence grounding, crash rate and supported hardware must be set from representative benchmarks. Do not invent thresholds to make the specification appear complete.

# 14. Metrics and pilot evidence

Measure:

End-to-end breakdown completion rate.

Time from project creation to reviewed playable export.

Save failure, lost edits and recovery success.

Video/annotation/narration synchronization drift.

Tracking identity continuity and correction recovery.

AI evidence-grounding and unsupported-claim rates on a human-reviewed evaluation set.

Export success/playability and defect rate.

Usability task completion, abandonment and support requests.

Cloud cost per task and per completed video.

Security/privacy incidents and permission-denial correctness.

Return usage, willingness to pay and perceived value of upgrades.

Define each metric's denominator, collection method, sampling, segmentation and owner before using it for release decisions. User acceptance of an AI suggestion is not a ground-truth label.

# 15. Rollout and operations

## 15.1 Phased rollout

- Internal validation.

- Closed creator pilot with authorized footage.

- Limited public beta after evidence review.

- Public launch only when release gates pass.

- Evidence-led expansion based on user value, quality, support load and unit economics.

Pilot size, duration, dates and graduation thresholds remain open decisions.

## 15.2 Support

Searchable docs/tutorials and in-app troubleshooting.

Distinguish local features from cloud services.

Incident severity, ownership, escalation, recovery and user communications.

Privacy-conscious diagnostic collection.

Security incident response.

Regression and independent verification before critical fixes are closed.

Support hours, staffing, SLOs, recovery time and recovery point objectives require explicit operational decisions.

# 16. Governance and source of truth

This specification is intended to become the single source of truth after review and approval.

Each requirement must carry:

Unique ID.

Description and rationale.

Status and priority.

Release phase.

Acceptance criteria.

Dependencies and risk.

Verification method and evidence.

Owner.

Links to architecture, tests and relevant decisions.

Feature status vocabulary:

Proposed: suggested, not approved.

Approved for design: accepted into the design baseline.

Implemented: present in a build; verification may still be incomplete.

Independently verified: relevant verification evidence passed.

Released: explicitly approved for release after applicable gates.

Significant changes require impact analysis and review. The latest design request does not override the hard gate against implementation before final explicit approval.

# 17. Decision register

## Confirmed design decisions

Responsive web app for desktop and Android first; native Android only if justified.

Independent football content creators are the initial audience.

Tactical breakdown videos and social-media content packs are core outcomes.

Unified video/data workspace with video-first, data-first and combined paths.

Guided workflow with flexible editing.

Local-first, guest-first and explicit cloud consent.

English-first, localization-ready.

Premium dark studio design with restrained pitch-green accent.

Benchmark-first, evidence-based quality thresholds.

Defense-in-depth security and least privilege.

Transparent user-controlled retention with explicit policies.

Self-service support plus structured escalation.

Phased evidence-gated rollout.

Freemium local editing with paid optional cloud capabilities.

Evidence-led roadmap and formal change governance.

Manual-first player identity, with AI assistance only where validated.

Evidence review beside video and human approval before publication.

Built-in and custom tactical templates.

Hybrid direct editing and property-panel precision.

Animation presets plus advanced keyframes.

Match-centered projects.

Adaptive desktop/touch controls.

Four-role review model with independent QA.

## Recommendations in this baseline (not yet locked as technical decisions)

Proposed stack and repository tree.

Exact entity schema fields and schema versioning implementation.

Module and service boundaries.

Specific browser media APIs, rendering library, database and backend choices.

Exact social platform presets and social pack contents.

Detailed API contracts and storage provider.

Exact authentication provider and billing provider.

Whether AI features run locally, remotely or both per capability.

## Open decisions that must be closed or explicitly deferred before implementation

- Social content pack definition: target platforms, deliverables, aspect ratios, captions/hashtags, branding and whether scheduling/publishing is in scope.

- Support matrix: browser versions, OS/device classes, memory/storage baseline and supported codecs.

- Media limits: maximum file size/duration, concurrency and graceful behavior at limits.

- Timeline semantics: canonical units, variable-frame-rate strategy, frame stepping rules and mapping strategy.

- Pitch coordinate convention: origin, axis directions, orientation changes, calibration method and uncertainty thresholds.

- CSV/JSON schemas: minimum fields, mapping UX, data size limits and merge/conflict behavior.

- Tracking feasibility: MVP-supported cases, hardware minimums, human evaluation set and fail/abstain criteria.

- AI evaluation: gold-set construction, reviewers, quality dimensions, acceptable unsupported-claim rate and model update policy.

- Export settings: supported codecs/resolutions/frame rates/audio/captions, local/cloud boundary and browser limitations.

- Storage/recovery: autosave cadence, checkpoint retention, storage quota strategy, local export format and recovery guarantees.

- Cloud sync: merge/conflict policy, metadata vs media sync, delete propagation and offline semantics.

- Identity/authentication: provider, account recovery, session lifecycle and optional-account flow.

- Privacy/retention: exact periods for project data, temporary media, AI processing, backups, billing and audit logs.

- Commercial: plans, prices, credit units, quota, failed-job charging, refunds and regional availability.

- Operations: support hours, staffing, monitoring ownership, SLOs, incident severity, backup/restore targets.

- Pilot: sample size, duration, user recruitment, consent, feedback instrument and go/no-go thresholds.

- Accessibility: target conformance level, test method and acceptable known limitations.

- Theme: whether a light theme is required at launch or deferred.

- Collaboration: whether comments/review-only sharing are strictly P1 and exact role permissions.

- Data licensing: specific providers/competitions and allowed uses before integrations are planned.

- Language support: whether any non-English language is in launch scope.

- Public sharing: whether direct public hosting/sharing is in scope or export-only is the MVP.

- Telemetry: event taxonomy, retention, consent requirements and opt-out behavior.

- Implementation sequencing: whether the MVP should be decomposed into separate independently useful implementation plans after approval.

Open decisions should not all block design completion if the product owner approves a documented conservative default or explicitly defers them. They do block claims that those behaviors are fully specified.

# 18. Risk register

|  | Risk | Consequence | Mitigation / release response |
| --- | --- | --- | --- |
|  | Unstable player identity | False tactical claims | Manual-first identity, drift flags, correction history, independent evaluation |
|  | Weak evidence grounding | Misleading content | Evidence ledger, abstention, human review, gold-set evaluation |
|  | Timestamp mismatch | Incorrect overlays/narration | Authoritative timeline, explicit mappings, post-render sync checks |
|  | Browser media limitations | Failed playback/export | Feasibility benchmarks, supported matrix, graceful fallbacks |
|  | Local storage eviction | Lost work | Visible storage warnings, recovery checkpoints, export/backup guidance |
|  | Unsafe media imports | Security/performance incidents | Validation, limits, sandboxed processing and security tests |
|  | Accidental cloud upload | Privacy breach | Explicit consent, visible data-flow summary and separate sync opt-in |
|  | Provider outage/price change | Interrupted AI/rendering | Provider adapters, quotas, retries/fallbacks and cost monitoring |
|  | Duplicate billing | User harm and disputes | Idempotency, job state tracking and reconciliation |
|  | Scope creep | Delayed unreliable MVP | P0/P1/P2 boundary and evidence-led change control |
|  | Unclear content rights | Legal exposure | Rights guidance, provider terms and market-specific review |
|  | Overstated quality claims | Trust damage | Only publish claims supported by benchmark and independent evidence |

# 19. Pre-implementation readiness checklist

A design baseline is ready for approval when:

- Product outcomes and target users are unambiguous.

- P0/P1/P2 boundaries are accepted.

- All requirements have stable IDs and acceptance criteria.

- User journeys and failure/recovery states are defined.

- Data model, timestamps, coordinate conventions and provenance are coherent.

- AI contract, evidence, abstention and review rules are defined.

- Privacy, security, consent, retention and rights policies are specified sufficiently for the first implementation slice.

- Proposed technology choices are validated or explicitly approved as provisional.

- Device/media support and performance benchmark plan is defined.

- Independent QA/security roles and release gates are accepted.

- Open decisions are either resolved or explicitly deferred with consequences documented.

- No contradictions remain between local-first privacy, cloud features, account flows, paid features and deletion behavior.

- The owner reviews and explicitly approves the written specification.

# 20. Final status

Design consolidation: drafted. Implementation plan: not yet authorized. Repository/code: not created. Tests: not executed; this document defines planned verification, not test results. External deployment: not performed. Final product-owner approval: not yet granted.

The next valid step is owner review of this baseline, correction of any omissions or conflicts, and explicit approval. Only then may an implementation plan be produced; implementation remains a separate gated step.

﻿

# 22. Independent baseline review — evidence, misses and remediation

Review date: 11 October 2026 Review type: design/specification review against this artifact, recorded conversation decisions and authoritative technical references. Review status: document review completed; no repository, code, benchmark run, user study, penetration test or product test was performed. This is not a certification or implementation audit.

## 22.1 Overall assessment

The baseline is directionally coherent and notably stronger than a typical feature list on provenance, human review, local/cloud consent, recovery, release gates and independent QA. However, it is not yet implementation-ready. Its principal weakness is not a lack of features; it is that several technically coupled, high-risk features are specified at principle level while the MVP scope is ambitious for a browser-first, local-first media editor.

Independent conclusion: preserve the product vision, but do not approve the current document as an unconditional build-ready specification. First close the blocking design gaps below or explicitly approve conservative defaults and a staged feasibility phase. This does not mean the product is impossible; it means the present artifact does not yet demonstrate that the entire proposed P0 can be delivered reliably across desktop and Android browsers.

## 22.2 Evidence basis and limits

This review checked official browser-platform documentation and recognized security/accessibility guidance:

MDN documents that browser storage quotas and eviction behavior differ by browser, and best-effort storage can be evicted under storage pressure. Therefore, IndexedDB is useful for structured local data but is not by itself a durability guarantee for a user's only copy of a large video project.  MDN — Storage quotas and eviction criteria  and  MDN — IndexedDB API .

MDN describes WebCodecs as low-level frame/audio encoding and decoding APIs; codec support varies by browser/device, and WebCodecs does not itself demux input files or mux a finished playable file. That supports a feasibility gate for rendering rather than assuming WebCodecs alone completes the export pipeline.  MDN — WebCodecs API .

MDN explains that HTMLMediaElement.currentTime is an approximate playback position whose update frequency depends on the browser/media pipeline; decimal precision does not guarantee frame-accurate updates. Therefore, frame stepping and timeline synchronization must be measured using actual test footage and the selected media pipeline.  MDN — currentTime  and  MDN — seeked event .

OWASP recommends allow-listed file types, validation beyond extension/MIME declarations, file-size limits, safe storage and other layered upload controls. The baseline mentions validation but should specify separate controls for local parsing versus any server-side processing path.  OWASP — File Upload Cheat Sheet .

OWASP recommends least privilege, deny-by-default authorization, explicit access rules and tests of access-control behavior. The current baseline is aligned in principle; acceptance tests need to turn the principle into resource/action-level tests.  OWASP — Authorization Cheat Sheet .

WCAG 2.2 is a W3C Recommendation and includes criteria relevant to touch and users with visual, physical and cognitive disabilities. The baseline lists accessibility behaviors but does not specify a target conformance level.  W3C — WCAG 2.2 Recommendation .

Established football analysis products already advertise video analysis, performance data and sharing workflows. This means those broad capabilities alone are not evidence of differentiation; creator-specific usability, evidence traceability and production speed need validation.  Hudl soccer video analysis  and  Hudl Sportscode .

These references support platform and engineering risks; they do not establish the product's market size, willingness to pay, competitive superiority, tracking accuracy, achievable latency or business viability. No customer interviews, representative benchmark measurements or independently labeled football-analysis dataset were available for this review. No numeric market or performance claim should be inferred from it.

## 22.3 Findings ranked by severity

### BLOCKER — must resolve before final design approval or explicitly scope as a feasibility gate

REV-001 — Browser-local media durability is underspecified. The document proposes guest-first local projects, IndexedDB and large local media, but it does not decide whether video bytes are copied into browser-managed storage, retained through a user-selected file handle, or reselected/relinked after a session. These are materially different user experiences. Browser storage is quota-controlled and may be evicted; large video assets also create substantial storage and memory pressure.

Required action: separate (a) project metadata, (b) original media bytes, (c) generated proxies/thumbnails, (d) render intermediates and (e) exports. Specify storage location, relink/recovery behavior, quota checks, user warnings, portability and deletion for each. Never promise durable local storage without validated support. Test interrupted writes, quota exhaustion, browser restart, storage eviction simulation and missing source files.

REV-002 — The browser rendering and frame-accuracy strategy is not proven. The product combines frame-sensitive tactical drawing, time-synced narration, crop/animation and export. Native browser APIs can support parts of this workflow, but codec support and the mux/demux pipeline vary. A single timeline clock is a sound logical rule, not proof of frame-accurate playback or output.

Required action: make a small, isolated feasibility spike a mandatory pre-implementation decision gate after design approval. Test representative constant- and variable-frame-rate files, seek/frame stepping, audio sync, annotation overlays, crop changes, export/muxing, long-file memory pressure and supported mobile browsers. Select the implementation only after test results; define supported codecs and known limitations from the observed matrix. If a dependable local renderer is not feasible on target devices, narrow local export support or design an explicitly consented cloud fallback.

REV-003 — P0 combines too many unvalidated high-risk capabilities. The initial scope bundles a video editor, timeline, tactical drawing/animation, narration, CSV/JSON ingestion, evidence provenance, player tracking, AI insight generation, recovery and local rendering. This creates a large integration surface before core feasibility is known. Tracking and tactical AI also require evaluation data and explicit capability boundaries, which the document has not yet defined.

Required action: retain the overall product vision but stage P0 delivery behind gates:

P0-A — Core deterministic workflow: project lifecycle, supported video playback/clip selection, manual tactical annotations, timeline, basic narration, portable project metadata/relink behavior and a minimal verified export path.

P0-B — Structured evidence: CSV/JSON import, mapping/validation, time alignment and evidence ledger.

P0-C — One narrowly scoped AI capability: only after a representative, human-reviewed evaluation set and abstention criteria are agreed.

P0-D — Tracking assistance: only after identity continuity/correction behavior has been evaluated on representative footage.

Cloud features: separate opt-in phase with identity, authorization, retention, billing and operational controls.

These are proposed sub-gates, not silent changes to previously recorded P0 decisions. The owner must accept the revised staged plan or explicitly retain the broader P0 with its increased schedule, cost and delivery risk.

REV-004 — The primary paid value and social-content pack are not validated. The artifact calls tactical breakdown videos and derivative social packs core outcomes, but the exact social platforms, deliverables and creator pain point remain open. Existing football analysis tools already cover broad analysis/sharing categories; the proposed differentiator needs user evidence.

Required action: before pricing or feature lock, interview a small, deliberately varied set of target creators and test a prototype workflow. Ask what they currently use, how they create breakdowns, which outputs they publish, what consumes time, what accuracy/rights issues they face and what they would pay for. Record sample, method, findings and contradictory evidence. Do not treat a small qualitative sample as statistically representative or use it to claim market size. Decide whether social packs are P0 or a later derivative workflow.

### HIGH — close before implementation of the affected subsystem

REV-005 — No canonical media/timebase contract yet. Separate clocks are listed, but canonical units, rational frame-rate representation, variable-frame-rate mapping, rounding rules, missing timestamps and export-time conversion are not specified.

Required action: define the canonical internal time unit and source-time mapping, preserve source presentation timestamps where available, distinguish frame index from wall-clock seconds, specify rounding and seek behavior, and create acceptance tests for drift after trim/reorder/narration/export. Avoid using floating-point seconds alone as the sole identity for frames.

REV-006 — Pitch coordinate and camera-calibration rules are not operational. The baseline recognizes pitch-aware annotations and uncertainty but leaves pitch origin, axis orientation, direction changes, calibration inputs, camera movement, zoom, perspective and uncertainty thresholds open.

Required action: define an explicit pitch coordinate convention and calibration states (not calibrated, calibrated, stale/invalid, uncertain); state when pitch-aware mode is unavailable; provide manual correction and tests across camera cuts and field orientation changes. Do not imply reliable world/pitch anchoring from a single uncalibrated broadcast frame.

REV-007 — AI evaluation is named but not designed. There is no capability-specific benchmark dataset plan, adjudication process, error taxonomy, sampling plan, acceptance threshold or model-update regression policy. “Evidence-linked” alone does not guarantee evidence entails the claim.

Required action: choose one narrow capability; write its input/output schema, allowed claims, prohibited claims, evidence sufficiency rubric, abstention behavior, reviewer procedure, disagreement resolution, error categories and model-version regression suite. Define thresholds only after the evaluation set and measurement method are agreed. Keep model confidence distinct from empirical accuracy.

REV-008 — Acceptance criteria are not yet testable enough. Requirements have IDs and test layers, but many requirements do not yet specify preconditions, exact steps, expected observable result, supported environment, severity and linked evidence. Generic statements such as “responsive,” “safe,” “accurate” or “clear” cannot be used as release criteria by themselves.

Required action: convert each P0 requirement to Given/When/Then or equivalent acceptance cases. Record requirement ID, test ID, environment, expected result, failure severity and evidence location. Define numerical targets after baseline measurement, not by guesswork. Include negative cases and recovery paths.

REV-009 — The proposed data model lacks some lifecycle and trust metadata. The entity list is a useful conceptual model but does not define project schema versioning/migration policy, media fingerprints, consent records, rights/permission evidence, sync conflict resolution, deletion propagation, provenance integrity, or the relation between claim approval and later edits to its supporting evidence.

Required action: specify these fields and invariants before cloud sync, collaboration or AI approval workflows. At minimum, approval must be invalidated or marked stale when supporting evidence, timestamps, player identity or analysis inputs materially change.

REV-010 — Security controls need executable threat scenarios. The threat areas are sensible, but the acceptance plan should explicitly test cross-tenant/project access, object-level authorization, public/share-link revocation, prompt-injection attempts through untrusted content, oversized/malformed media, decompression/resource exhaustion, secret leakage, log redaction, quota abuse, CSRF/session risks where applicable, and supply-chain vulnerability handling.

Required action: use a threat model with asset, actor, trust boundary, attack path, mitigation and test evidence. For server-side media processing, isolate the worker, constrain CPU/memory/time and filesystem/network access, and treat uploaded media as untrusted. Local-only parsing and server processing have different threat surfaces and must be specified separately.

REV-011 — Accessibility has no explicit conformance target. The baseline includes useful practices but does not state a formal target.

Required action: adopt WCAG 2.2 Level AA as a proposed target for applicable web UI, subject to owner approval and specialist assessment. Define exceptions only for genuinely non-web or inherently visual tasks, with alternative interaction where feasible; do not use a blanket exemption for the tactical canvas. Include keyboard-only and touch testing, screen-reader review, contrast, focus visibility and target-size checks.

### MEDIUM — resolve before pilot or before enabling the relevant feature

REV-012 — Local-first and optional-cloud language needs an explicit data-flow inventory. The document says external processing needs consent, but no table yet maps each feature to data sent, recipient, purpose, retention, user trigger, cost and deletion behavior.

Required action: create a feature-by-feature data-flow/consent matrix covering AI analysis, speech-to-text, AI voice, cloud rendering, sync, diagnostics, support attachments and billing. Keep sign-in, sync opt-in and one-off AI consent distinct.

REV-013 — Product analytics and pilot sampling are not operationalized. Metrics are listed but collection rules, event definitions, owners, sample strategy and privacy-preserving instrumentation are open.

Required action: define each metric's numerator/denominator, source, collection frequency, segments, opt-out/consent rule and release decision it informs. Avoid collecting footage or scripts just to measure feature usage. Separate qualitative interviews from quantitative product analytics.

REV-014 — Commercial viability is untested. Freemium is a reasonable hypothesis, not a validated business model. Cloud AI/video rendering can have variable costs, and prices/credits are open.

Required action: measure compute/storage/provider cost for representative workflows, model free-tier abuse, establish per-job cost ceilings and contribution-margin assumptions, then test willingness to pay with target creators. No price or profitability claim is supported yet.

REV-015 — Release and operational ownership is incomplete. The plan lists phases but not who operates incidents, who can halt a release, how rollback works, who owns model/provider updates or how backups are restore-tested.

Required action: name accountable owners, define severity/escalation and go/no-go authority, and require restore drills, provider failure tests and rollback evidence before public launch. Do not invent service-level promises before operational capability exists.

REV-016 — Rights and jurisdictional review needs a launch-market decision. The baseline correctly avoids claiming compliance, but it does not define launch markets, footage-license assumptions or provider-specific data handling.

Required action: specify intended launch markets and the types of footage users may lawfully process. Obtain appropriate legal review of relevant local data protection, consumer/subscription and copyright/broadcast obligations before launch. This document is not legal advice.

## 22.4 Contradictions and consistency corrections

- Local-first vs browser persistence: local-first must mean user-controlled processing and a viable local workflow, not a promise that a browser will preserve arbitrary large media indefinitely.

- Single timeline vs browser playback: the project timeline can be authoritative while the playback engine is approximate. The system must map between them and measure actual rendered alignment.

- AI approval vs evidence changes: human approval applies to a specific version of a claim and its evidence. Changes to the evidence must invalidate or stale the approval.

- Freemium local export vs capability matrix: the free tier may promise only explicitly supported local export presets, not every resolution/codec on every device.

- P0 scope vs evidence-led release: a feature listed in P0 is not automatically releasable. Every P0 capability remains gated by feasibility and acceptance evidence.

- “Independent QA” vs multi-agent labels: independence is procedural, not guaranteed by having separate AI agents. Use separate test design, reproducible artifacts, reviewer challenge and accountable human release approval.

- Social pack outcome vs scope: until platform targets and package contents are decided, treat the social pack as a product hypothesis, not a fully specified P0 deliverable.

## 22.5 Recommended decisions to record

The following are recommended defaults for owner review; they are not approved decisions yet:

RD-001: Make browser-media, frame/timeline and local-export feasibility a formal design-to-build gate.

RD-002: Stage the MVP into P0-A deterministic editor, P0-B structured evidence, P0-C one AI capability, and P0-D tracking assistance; each stage must pass independent acceptance.

RD-003: Treat large source footage as user-managed/relinkable by default until durable browser storage behavior is proven; never silently copy footage to cloud.

RD-004: Adopt WCAG 2.2 AA as the target for applicable web UI.

RD-005: Define one concrete social-content pack and validate it with target creators before making it a launch commitment.

RD-006: Require a capability-specific human-reviewed AI evaluation set before enabling any AI insight in a public release.

RD-007: Define the canonical timebase and pitch-coordinate/calibration contract before timeline/tracking implementation.

RD-008: Require a requirement-to-test traceability matrix with observable acceptance results before code review can approve a feature.

## 22.6 Review outcome

Outcome: not approved for implementation yet. The existing baseline is useful as a product vision and control framework, but its technical feasibility, MVP scope and acceptance criteria need the remediation above. The correct next step is to resolve or explicitly defer the blockers and update the decision register, not to begin an all-at-once build.

﻿

# 23. References supporting the independent review

- Mozilla Developer Network, “Storage quotas and eviction criteria” —  https://developer.mozilla.org/en-US/docs/Web/API/Storage_API/Storage_quotas_and_eviction_criteria ﻿

- Mozilla Developer Network, “IndexedDB API” —  https://developer.mozilla.org/en-US/docs/Web/API/IndexedDB_API ﻿

- Mozilla Developer Network, “WebCodecs API” —  https://developer.mozilla.org/en-US/docs/Web/API/WebCodecs_API ﻿

- Mozilla Developer Network, “HTMLMediaElement.currentTime” —  https://developer.mozilla.org/en-US/docs/Web/API/HTMLMediaElement/currentTime ﻿

- Mozilla Developer Network, “HTMLMediaElement.seeked event” —  https://developer.mozilla.org/en-US/docs/Web/API/HTMLMediaElement/seeked_event ﻿

- OWASP Cheat Sheet Series, “File Upload Cheat Sheet” —  https://cheatsheetseries.owasp.org/cheatsheets/File_Upload_Cheat_Sheet.html ﻿

- OWASP Cheat Sheet Series, “Authorization Cheat Sheet” —  https://cheatsheetseries.owasp.org/cheatsheets/Authorization_Cheat_Sheet.html ﻿

- W3C, “Web Content Accessibility Guidelines (WCAG) 2.2 is a W3C Recommendation” —  https://www.w3.org/news/2023/web-content-accessibility-guidelines-wcag-2-2-is-a-w3c-recommendation/ ﻿

- Hudl, “Soccer Video Analysis Software” —  https://sportscode.hudl.com/sports/soccer ﻿

- Hudl, “Performance analysis software | Hudl Sportscode” —  https://assist.hudl.com/products/sportscode ﻿

The links were consulted for this review. The review did not execute product tests or independently verify any vendor performance or marketing claims.

## 23.1 Operational status after review

Master baseline: updated with an independent review and remediation register.

Findings: 16 recorded and prioritized; recommendations clearly distinguished from confirmed decisions.

External evidence: authoritative platform/security/accessibility sources and competitor feature context linked above.

Customer discovery, market sizing, performance benchmarks and AI quality evaluation: not performed; no unsupported quantitative claims are made.

Repository/code: not created or modified.

Product tests: not executed.

Deployment: not performed.

Implementation approval: not granted.

﻿

# 21. Cross-chat consolidation addendum — 11 October 2026

This addendum records the latest design-completion pass and the tool/skill workflow. It supplements the detailed requirements above; it does not override the implementation approval gate.

## 21.1 Reconfirmed design baseline

Primary user: independent football content creator making tactical breakdown videos; coaches and analysts remain secondary.

Core output: evidence-backed tactical video breakdowns plus approved derivative social-content packs. Exact platforms and package contents remain open.

Platform: responsive web for desktop and Android first; native Android only if evidence shows responsive web is insufficient.

Core workflow: authorized footage/data → validate and align → clips/observations → tactical annotations/animation → optional validated AI suggestions → human evidence review → storyboard/narration → editorial approval → render → output QC.

Local-first: local project creation/editing does not require account creation, subject to real browser/device constraints. Sign-in is not consent to upload.

AI safety: claims remain proposals until human review; evidence, limitations, source and model/provider version must be traceable. Abstain when evidence is inadequate.

Quality: benchmark first; do not invent numeric performance, tracking, synchronization or AI-quality thresholds.

Security/privacy: least privilege, server-side authorization for cloud data, explicit external-processing consent, no default unrestricted admin access to private footage, no training on customer footage without separate informed authorization.

Business model: free local editing with optional paid cloud AI/render/backup/sync; pricing, quotas and credits remain open.

Release: internal validation → closed creator pilot → limited beta → public launch → evidence-led expansion.

Verification: four roles—requirements/product, implementation, independent QA, security/architecture. No one is sole verifier of their own work.

Approval state: design draft only. No repository, product code, test execution, deployment or production release has been performed by this consolidation pass.

## 21.2 Cross-section consistency rules

- Local versus cloud: local editing and local project persistence are distinct from cloud backup, cloud AI, cloud rendering and account sign-in. Each external upload requires a clear purpose, recipient and consent.

- Project versus export: the editable project is the source of truth; rendered files are derived outputs. Export success does not prove tactical correctness.

- AI versus truth: model output, human-edited output, human-approved content and independently evaluated model capability are separate states.

- Clock domains: match clock, source-video timestamp, project timeline, annotation time, narration time and rendered-output time must have explicit mappings.

- Identity and tracking: manual identity/correction is authoritative; AI tracking is an estimate and must expose loss, drift and ambiguity.

- Storage and recovery: browser storage can be evicted; no absolute local durability promise without validated platform evidence. Cloud sync is opt-in and requires conflict/deletion semantics.

- Billing and jobs: server-side entitlement/quota checks, idempotent operations, transparent failed-job charging and no accidental duplicate charges.

- Scope: P0 must complete one reliable creator workflow. P1/P2 cannot quietly become launch dependencies.

- Admin and support: operational access does not imply unrestricted access to private content; exceptional access must be justified and audited.

- Approval vocabulary: proposed, approved-for-design, implemented, independently-verified and released are distinct states.

## 21.3 Skills and connector orchestration

Use the following as a conditional workflow, not as a claim that every provider account is connected or every service has been configured.

|  | Stage | Skill / tool | Intended use | Gate |
| --- | --- | --- | --- | --- |
|  | Design reconciliation | SkillQuiver brainstorming | Preserve requirements, expose contradictions, define boundaries and ask for design approval | Continue design-only until explicit approval |
|  | Task brief and tests | AI Task Brief Builder MCP | Convert approved requirements into goals, acceptance criteria and evidence-backed test requirements | Its latest run returned a partial brief with missing scope/acceptance/test fields; use only as a cross-check until complete |
|  | Durable source of truth | AgentGrid Shared Drive MCP | Maintain the existing Markdown artifact “Football Intelligence & Content Studio — Master Design Baseline” | Edit existing artifact; do not create a duplicate or publish publicly without an explicit request |
|  | Figma design | Figma MCP plus mandatory figma-create-new-file skill before new-file creation; figma-use before every use_figma call | Create editable screens, flows and design-system artifacts after design approval | No new design file until the relevant design scope is approved |
|  | Repository and review | GitHub MCP | After approval, inspect the user-designated repository, manage issues/PRs and inspect CI evidence | Do not assume a repository exists; do not create one before approval |
|  | Implementation workflow | SkillQuiver writing-plans | After explicit design approval, create a bounded, testable implementation plan; split independent subsystems where needed | Plan is not implementation authorization |
|  | Coding and regression | TDD skill (SkillQuiver or Engineering Suite) | For each approved behavior change, reproduce/define tests first, then implement and refactor | Only after plan and implementation authorization |
|  | Workspace isolation | using-git-worktrees skill | Before implementation, detect existing isolation; ask before creating a worktree unless user preference already authorizes it | Do not create worktrees or alter repositories during design-only phase |
|  | Independent completion review | verification-before-completion skill | Before claiming a deliverable is complete, inspect actual outputs and run appropriate checks | Never claim unrun tests or unverified behavior |
|  | Browser/E2E testing | Testifly MCP, when a testable app URL/project exists | Build and run end-to-end checks against actual behavior | Requires a real test target; connector availability alone is not evidence of a working app |
|  | Video/storyboard design | Canva MCP or Figma/visualization skills | Visual assets, storyboard, presentation and brand collateral if required | Not a substitute for an editable application specification |
|  | Hosting/runtime | Vercel, Railway or Render MCPs and relevant deployment skills | Compare or operate hosting only after the backend/deployment architecture is chosen | No deployment, resource creation or billing-affecting action before explicit authorization |
|  | Documentation and architecture diagrams | UML/software-architecture visualization skill; Mermaid/diagram-as-code where appropriate | C4/component/data-flow/sequence/state diagrams tied to the same requirement IDs | Diagrams must agree with text and data contracts |
|  | Future research/data providers | Provider search/discovery tools | Assess licensed match-data, football APIs, model services and pricing when a concrete need is approved | No provider integration or licensing assumption without evidence |

Connector status language: “available in this ChatGPT session” means a tool is exposed here; it does not prove that a third-party account is authorized, a repository is selected, a deployment target exists, or an external resource has been created. Confirm provider identity, permissions and target before mutations. Prefer read-only discovery first.

## 21.4 Recommended implementation sequencing after approval

Do not create one monolithic build task. After the design is approved and open decisions affecting architecture are closed or explicitly deferred, plan separately testable slices:

- Foundation: project schema/versioning, local persistence, import validation, timeline/time mappings and recovery.

- Editing core: playback, clip ranges, annotations, timing, animation, undo/redo and export preflight.

- Narration/export: audio import/recording, synchronization, rendering adapter, output validation and recovery.

- Evidence/data: CSV/JSON mapping, provenance ledger, human review states and metric-version contracts.

- Validated AI capability: one narrowly scoped, measurable analysis capability with abstention, cost/consent controls and independent evaluation before expanding.

- Cloud and commercial layer: only after local workflow, identity/access, data lifecycle, billing idempotency and operational controls are specified and tested.

- Pilot/release: benchmark, independent QA/security review, creator pilot, go/no-go decision and phased rollout.

This sequence is a recommendation, not an approved implementation plan. Dependencies may change after feasibility testing.

## 21.5 Persistent context and change record

The durable project context is maintained in this existing AgentGrid Markdown artifact. This addendum records the latest conversation-level consolidation; it does not assert that ChatGPT's separate saved-memory feature was changed.

When resuming this project in a later conversation:

Read this artifact first and preserve its decision register.

Treat the no-implementation-before-explicit-approval rule as binding.

Do not ask the user to repeat decisions already recorded here.

Update the artifact with a versioned change and rationale rather than creating competing baselines.

Clearly state what was actually read, changed, tested or deployed.

If tool access or permissions differ in a later session, report the limitation and do not infer connectivity from this record.

## 21.6 Current operational status

Master baseline artifact: existing and updated with this addendum.

Design: consolidated draft; owner review still required.

AI-generated task brief: partial; not authoritative and not complete enough to replace this baseline.

Skills/connectors: relevant capabilities have been discovered; this does not mean all external services are authorized or configured.

Repository/code: not created or modified.

Tests: not executed.

Deployment/publication: not performed.

Implementation approval: not granted.

⏰ Reminder: Resume Football Intelligence & Content Studio Design

Before any production implementation begins:

- Reopen and review the complete master specification.

- Verify the product scope, architecture, implementation stages, feasibility gates, security requirements, and independent QA process.

- Confirm that the specification remains explicitly approved.

- Establish the actual repository and inspect its existing code, branches, dependencies, and tests.

- Begin implementation only after the design and repository state have been verified.

Master specification:

Important status: Your earlier explicit approval was recorded. However, the latest repository inspection returned no accessible GitHub repositories, so the actual codebase still needs to be located or access established.

Production gate: No production implementation or deployment should begin without a reviewed, approved design and an established repository baseline.

Worked for 19s

Understood. Scalability is a core architectural requirement for the Football Intelligence & Content Studio—not an enhancement to add after the application has been built.

I located your existing master design document and checked the connected GitHub integration. I also loaded the engineering TDD and implementation-planning skills.

### Football Intelligence & Content Studio

Architecture objective · Scalable, modular, independently verifiable

Existing specification located

[Open the master design baseline](https://app.agentgrid.io/artifacts/Im-N0wIHAKGjcB8lFdQoYg)

GitHub repository access unresolved

The connected GitHub tools returned no accessible repositories. I cannot yet inspect or modify your actual codebase.

Production implementation remains blocked

The current master specification explicitly records unresolved technical and product decisions and says implementation approval has not been granted.

### 1\. Scalability requirements for the architecture

These are proposed engineering requirements to incorporate into the design review.

Modular application architecture

Separate the video editor, project management, timeline engine, tactical annotations, evidence ledger, AI providers, rendering, authentication and billing into clearly defined modules. Avoid premature microservices; split independently deployable services when evidence justifies it.

Asynchronous processing

Design long-running video analysis, rendering and AI tasks around durable job queues, bounded worker pools, retries, cancellation, idempotency and observable job status.

Scalable data and media storage

Separate versioned project metadata from large video assets and derived exports. Define storage quotas, indexing, backup and recovery, lifecycle policies, and safe handling of concurrent edits.

Performance and resource control

Use adaptive processing, bounded memory and CPU usage, cancellation, caching where appropriate, rate limits and cost controls. Benchmark real workloads before setting performance targets.

Security and tenant isolation

Enforce server-side authorization, least privilege, secure secrets management, audit trails and project-level access controls. Scaling must not weaken privacy or expose one customer's assets to another.

Observability and independent verification

Establish structured logs, metrics, tracing, error reporting, automated regression tests, load tests, security tests and deployment rollback procedures. Independent QA must verify implementation claims.

### 2\. How I propose to build it

* Specification review: reconcile the complete master document, close architecture-blocking decisions and establish measurable acceptance criteria.

* Repository discovery: inspect the real GitHub repository, existing implementation, dependencies, CI workflows and current defects.

* Foundation: implement the approved project model, persistence, timebase, import validation and recovery capabilities.

* Editing core: build and verify playback, timeline editing, annotations, animation and export preflight.

* Evidence and AI: add structured data, provenance, human review and one independently evaluated AI capability.

* Scale and harden: validate concurrency, workload limits, security, reliability and operating costs before expanding cloud capabilities.

* Release gates: require independent QA, security review, pilot evidence and explicit release authorization.

This sequence is a proposal, not an approved implementation plan.

### 3\. Two things needed before implementation

* Repository: the GitHub integration currently returns no accessible repositories. Please provide the repository URL and ensure the connected GitHub account has the necessary access, or establish access through the connector.

* Specification approval: review the complete [master specification](https://app.agentgrid.io/artifacts/Im-N0wIHAKGjcB8lFdQoYg), including its unresolved decisions and independent-review findings.

Do you approve the current master specification as the basis for implementation, including its documented open decisions and proposed scalability requirements?

You can approve it while retaining explicit feasibility gates, or request revisions first. I will not create or modify production code until the specification has been reviewed and explicitly approved.